STATEMENT OF WORK BETWEEN

Client

And

JMAN Group

1	Business Context

PURE Financial Advisors LLC is a United States-based firm specializing in financial advisory services and asset management. The company operates a B2C business model, serving individual clients with comprehensive wealth management solutions. Key stakeholders for this initiative include Jason Carver, the Client Engagement Manager, and Lee Equity Partners, their investment partner.

Currently, PURE faces limitations in the granularity of its pipeline reporting and lacks an integrated view of customer acquisition costs (CAC). Existing systems, including Salesforce, Tamarac, and Power BI, provide foundational data and reporting capabilities, but the absence of integrated insights across platforms—especially QuickBooks—hinders the ability to track the full journey from lead to assets under management (AUM) and accurately assess the return on marketing spend. These challenges impact the data, technology, and marketing teams, constraining PURE’s capability to optimize client acquisition and retention strategies.

This initiative is strategically important for PURE’s continued growth and data maturity. By enhancing the Lead-to-AUM pipeline and CAC reporting, PURE aims to deliver automated, granular, and actionable insights to its senior leadership and key business teams. A successful outcome will enable improved decision-making around marketing strategies, resource allocation, and pipeline management, supporting the company’s ongoing efforts to scale its operations and strengthen its competitive position.

2	Overview

The data, technology, and marketing teams at PURE Financial Advisors LLC are directly involved in the company’s current pipeline and customer acquisition reporting processes. These teams utilize a range of operational systems including Salesforce, Tamarac, Azure Blob Storage, and the Power BI reporting suite. The technology environment is further supported by cloud-based infrastructure on Microsoft Fabric and Azure Synapse, with integration efforts underway to connect and ingest data from QuickBooks.

Presently, Power BI serves as the primary analytics tool for reporting information derived from Salesforce, Tamarac, Azure Blob Storage, and QuickBooks data sources. While most processes leverage these integrated platforms, there is an ongoing requirement to evaluate and facilitate data connections—particularly to ingest and ensure the quality of data from QuickBooks for effective customer acquisition cost (CAC) reporting. The current state includes batch data processing via automated pipelines within the Microsoft Fabric platform.

3	Understanding

•	Limited granularity in the existing Lead-to-AUM pipeline reporting is hindering actionable analysis of pipeline performance and marketing ROI.

•	Current reporting does not provide integrated or detailed Customer Acquisition Cost (CAC) insights, creating a gap in measuring return on marketing spend.

•	The requirement exists for an enhanced Lead-to-AUM (L2A) and CAC data model to support deeper and more effective reporting.

•	Power BI reporting suite needs to deliver dedicated L2A and CAC dashboards with clear KPI visualizations and definitions.

•	Automated data ingestion and transformation pipelines are needed, particularly for integrating data from QuickBooks, to ensure timely and accurate reporting.

•	Mandatory integrations include connecting and ingesting data from both QuickBooks and Salesforce platforms.

•	Data and technology teams, senior leadership, and marketing teams are the primary user groups requiring access to the reporting tools and data model.

•	There are dependencies and constraints related to accessing Salesforce, QuickBooks, and the existing Fabric and Synapse data platforms, as well as ensuring data quality for accurate CAC calculations.

4	Objectives

•	Establish a comprehensive Lead-to-AUM and Customer Acquisition Cost (CAC) data model and reporting suite that provides detailed, actionable insights into pipeline performance and marketing ROI.

•	Automate data ingestion, transformation, and reporting refresh processes to ensure timely and accurate information for decision-making.

•	Enable leadership to gain a granular understanding of the customer journey from lead to asset under management, enhancing visibility into marketing effectiveness.

•	Improve the user experience with enhanced Power BI dashboards featuring clear KPI definitions and intuitive visualizations.

•	Strengthen pipeline reporting and customer acquisition cost tracking to support continuous process improvement.

•	Build a scalable reporting foundation capable of integrating with Salesforce, QuickBooks, Tamarac, and Microsoft Fabric, supporting future data sources and evolving business needs.

5	Deliverables

Throughout the engagement with PURE Financial Advisors LLC, the following key deliverables and artifacts will be provided to ensure a comprehensive and actionable outcome aligned with the project objectives:

1. KPI Book

•	Comprehensive documentation of all Lead-to-AUM (L2A) and Customer Acquisition Cost (CAC) key performance indicators (KPIs)

•	Detailed logic and definitions for each KPI, including calculation methodologies and data source mapping

•	Delivered in PDF and editable Word format at the conclusion of the discovery phase

2. Power BI Mock-ups

•	Interactive mock-ups illustrating up to 8 Power BI report views focused on L2A and CAC reporting

•	Annotated wireframes highlighting dashboard layout, data visualizations, and user navigation

•	Delivered as Power BI prototype files and supporting documentation during the design phase

3. Data Model Design

•	Logical and physical data model diagrams for enhanced L2A and CAC reporting

•	Entity-relationship diagrams and data dictionary covering attributes, relationships, and integration touchpoints (Salesforce, QuickBooks, etc.)

•	Delivered in PDF and editable Visio or equivalent format mid-way through the design phase

4. Data Gap Assessment

•	Systematic assessment of data quality and completeness for all relevant sources (Salesforce, Tamarac, Azure Blob Storage, QuickBooks)

•	Identification of data limitations, gaps, and recommended remediation steps to support robust L2A and CAC reporting

•	Delivered as a structured report in PDF and Excel format at the end of the discovery phase

5. Technical Approach

•	Detailed technical blueprint outlining automated data ingestion, transformation pipelines, and integration strategy (with emphasis on QuickBooks and Salesforce)

•	Description of batch processing workflow within Microsoft Fabric and Azure Synapse platforms

•	Delivered as a technical design specification document during the design phase

6. Phase 3B Implementation Plan

•	Roadmap and timeline for the implementation of the data model, reporting suite, and integrations defined during discovery and design

•	Milestones, resource requirements, risks/dependencies, and key deliverables for the Phase 3B build phase

•	Delivered as a comprehensive project plan document (PDF and Microsoft Project or Excel format) at the conclusion of the design phase

Each deliverable will be iteratively reviewed with PURE Financial Advisors LLC's leadership and technical teams to ensure alignment with business goals and to incorporate feedback promptly. This structured approach guarantees transparency, accountability, and measurable value throughout the engagement lifecycle.

6	Approach

PURE Financial Advisors LLC is undertaking a strategic initiative to enhance the granularity, accuracy, and automation of its Lead-to-AUM (L2A) and Customer Acquisition Cost (CAC) pipeline reporting. This engagement will involve collaboration between data, technology, and marketing teams to deliver integrated insights across Salesforce, Tamarac, Azure Blob Storage, and newly ingested QuickBooks data. Our methodology is rooted in structured discovery, rigorous design, and technical execution—ensuring that all deliverables align to business needs, scalability requirements, and clear reporting outcomes.

We will utilize a phased approach, each stage building incrementally toward a scalable, automated, and actionable reporting suite within Power BI. The process is divided as follows: an initial Discovery phase focused on gap analysis and requirements gathering, followed by a Design and Build phase that culminates in end-to-end data models, automated pipelines, and an integrated reporting suite. By methodically engaging stakeholders and leveraging batch processing through Microsoft Fabric and Azure Synapse, Pure will realize a future-ready solution that supports both business growth and enhanced decision-making.

---

Phase 3A: Discovery & Design, Duration: 3 weeks, Timeline: Week 1 to Week 3

Summary: This phase centers on gathering requirements, conducting data gap assessments, and defining the solution architecture for L2A and CAC reporting.

Activities:

•	Stakeholder workshops to confirm reporting requirements and critical KPIs

•	Data gap assessment across Salesforce, Tamarac, Azure Blob Storage, and QuickBooks

•	Technical approach documentation and solution architecture definition

•	Detailed KPI Book creation with definitions, data logic, and source mapping

•	Preparation of initial Power BI mock-ups (up to 8 views) focused on L2A and CAC insights

•	Roadmap development and planning for Phase 3B implementation

---

Phase 3B: Data Integration & Reporting Suite Build, Duration: 8–12 weeks, Timeline: Week 4 to Week 15

Summary: This phase delivers the integrated L2A and CAC data model, automated pipelines, QuickBooks ingestion, and the full Power BI reporting suite.

Activities:

•	Integration of QuickBooks data with existing Azure Fabric and Synapse platforms

•	Development and validation of enhanced L2A and CAC data models

•	Automated data ingestion and transformation pipeline build for batch processing

•	Comprehensive Power BI reporting suite development with 8 dashboard views

•	Data quality assessment and remediation to ensure reliable CAC calculations

•	Documentation and training for data and marketing stakeholders on reporting suite use

---

By proceeding through these distinct phases, PURE Financial Advisors LLC will achieve a fully integrated, scalable, and automated pipeline for L2A and CAC reporting. This structured approach ensures incremental value delivery, supports transparent stakeholder engagement, and lays a foundation for continuous reporting innovation. The final solution will empower leadership with granular, actionable insights on pipeline performance and marketing ROI, supporting sustainable business growth and data maturity.

7	Outcomes

The proposed engagement with PURE Financial Advisors LLC will drive measurable improvements in the quality, timeliness, and strategic value of pipeline and marketing reporting. By enabling accurate, automated Lead-to-AUM (L2A) and Customer Acquisition Cost (CAC) analytics within Power BI, PURE’s leadership will gain actionable insights to optimize resource allocation and drive sustained growth. Success will be defined by enhanced data-driven decision-making, greater reporting scalability, and a clear understanding of marketing ROI.

Expected Business Outcomes

•	Granular Pipeline Insights: Empower leadership and stakeholders with detailed visibility into every phase of the customer journey from lead generation to assets under management, supporting more informed decision-making and improved pipeline performance.

•	Actionable Marketing ROI Measurement: Deliver robust CAC reporting that enables the marketing team to directly assess the return on marketing spend, ensuring investments are effectively driving new client acquisition and firm growth.

•	Automated, Reliable Reporting: Transition manual and fragmented reporting processes to automated data ingestion, transformation, and refresh cycles, resulting in timely, accurate, and repeatable business intelligence.

•	Integrated Data Ecosystem: Seamlessly bring together data from Salesforce, QuickBooks, Tamarac, and Azure platforms, reducing silos and increasing confidence in analytics across the business.

•	Scalable Reporting Foundation: Build a flexible reporting and data model architecture that supports future expansion—enabling PURE to incorporate additional data sources and analytic capabilities as business needs evolve.

•	Increased Data Maturity: Enhance overall data quality and governance, positioning PURE as a data-driven organization with the ability to respond rapidly to strategic opportunities.

Key performance indicators will include improvements in lead-to-AUM conversion rates, reduced customer acquisition costs, and measurable increases in speed and accuracy of reporting. Success will be reflected in automated, trusted Power BI dashboards that consistently deliver the insights required for PURE’s continued growth and operational excellence.

8	Business Impact

•	Increased Pipeline Visibility and Granularity: By implementing enhanced Lead-to-AUM and Customer Acquisition Cost (CAC) reporting, PURE Financial Advisors LLC will obtain granular, actionable insights into pipeline performance, allowing leadership to pinpoint trends and bottlenecks at every stage of the client journey [Client Questionnaire].

•	Optimized Marketing ROI: Automated tracking of CAC enables PURE to evaluate return on marketing spend at a more granular level, facilitating data-driven decisions that can improve marketing efficiency and potentially reduce acquisition costs by up to 20% through targeted investments [Client Questionnaire].

•	Operational Efficiencies via Automation: The proposed solution will automate data ingestion, transformation, and reporting refresh processes—replacing manual tasks with batch pipelines in Microsoft Fabric. This shift is expected to reduce manual effort and reporting cycle times, freeing up resources for high-value activities [Client Questionnaire].

•	Integrated Data Ecosystem: Seamless integration with Salesforce, QuickBooks, Tamarac, and Azure platforms enables PURE to consolidate critical business metrics in Power BI, eliminating data silos and improving data quality for reporting and analytics [Client Questionnaire].

•	Strategic Value Creation and Scalability: The robust, scalable data model and reporting suite will support PURE’s data maturity goals, setting a foundation for future growth and advanced analytics as new data sources and business needs emerge [Client Questionnaire].

•	Competitive Advantage Through Data-Driven Leadership: Enhanced Power BI dashboards with well-defined KPIs will empower senior leadership and marketing teams to proactively adjust strategy based on real-time insights, giving PURE a distinct edge in the financial advisory market [Client Questionnaire].

The overall value of this engagement will be demonstrated through improved reporting accuracy, operational efficiency, and strategic clarity. By enabling PURE Financial Advisors to make better informed decisions, this solution positions the company for sustained growth, superior client engagement, and greater competitive differentiation in the U.S. financial advisory industry.