STATEMENT OF WORK BETWEEN

Client

And

JMAN Group

1	Business Context

PURE FINANCIAL ADVISORS LLC operates in the United States as a leading provider of financial advisory services and asset management. The firm serves individual clients through a B2C model, with key stakeholders including Jason Carver, Client Engagement Manager, and Lee Equity Partners as its investment partner. PURE utilizes a robust technology stack—including Salesforce, Tamarac, Azure Blob Storage, Microsoft Fabric, Azure Synapse, Power BI, and is working to integrate QuickBooks—to manage and report on its operations.

The company has identified a critical need to enhance its Lead-to-AUM (L2A) pipeline and Customer Acquisition Cost (CAC) reporting. Limited granularity in existing pipeline reporting, combined with insufficient integration for CAC insights, currently hampers visibility into the effectiveness of marketing spend and the overall journey from lead generation to asset under management. The Data, Technology, and Marketing teams are at the forefront of these reporting challenges, with dependencies on timely ingestion and high data quality from systems like QuickBooks and Salesforce.

This initiative holds strategic significance for PURE, as it aims to deliver an automated, scalable L2A and CAC data model with robust Power BI dashboards for senior leadership. By addressing current reporting gaps and enabling better tracking of key performance indicators, PURE intends to drive improved marketing ROI and operational efficiency. The solution will create a foundation of data maturity and scalable reporting capabilities vital for continued growth.

2	Overview

PURE FINANCIAL ADVISORS LLC currently relies on the collaborative efforts of its data, technology, and marketing teams to support pipeline and customer acquisition reporting. The organization's operational landscape includes a suite of integrated systems and platforms such as Salesforce, Tamarac, Azure Blob Storage, Microsoft Fabric, Azure Synapse, and Power BI. Integration of QuickBooks is underway, with each system contributing to the management and analysis of lead and asset data.

Today, the main reporting and analytics environment at PURE is built around Power BI, leveraging data ingested from Salesforce, Tamarac, Azure Blob Storage, and soon QuickBooks. The primary cloud and data platform infrastructure consists of Microsoft Fabric and Azure Synapse, facilitating storage, processing, and pipeline management. Data integration challenges are present, notably in connecting and ingesting from QuickBooks and assessing data quality for customer acquisition cost (CAC) reporting. Manual processes were not specified in the client’s responses.

3	Understanding

•	Existing pipeline reporting lacks granular detail on the lead-to-AUM journey and customer acquisition cost, limiting insight into marketing performance.

•	Current reporting does not provide integrated Customer Acquisition Cost (CAC) insights, restricting visibility into marketing ROI.

•	Enhanced L2A and CAC data model is required to deliver more actionable and detailed reporting.

•	Automation is needed for data ingestion and transformation workflows to support L2A and CAC reporting.

•	Mandatory integration with QuickBooks and Salesforce is required to centralize relevant data for reporting.

•	Data and technology stakeholders, senior leadership, and marketing teams are primary users of the enhanced reporting system.

•	There is a dependency on data access and data quality, particularly related to QuickBooks integration, which may impact project timelines and outcomes.

4	Objectives

•	Establish a comprehensive Lead-to-AUM (L2A) and Customer Acquisition Cost (CAC) data model, enabling granular insights into pipeline performance and marketing ROI.

•	Automate data ingestion, transformation, and reporting refresh processes to ensure timely, accurate, and consistent analytics.

•	Integrate data sources across Salesforce, QuickBooks, Tamarac, and Microsoft Fabric to create a unified reporting environment.

•	Deliver improved Power BI dashboards featuring clear KPI definitions and advanced visualizations for enhanced decision-making by leadership.

•	Strengthen pipeline reporting and CAC tracking processes to support actionable, data-driven business strategies.

•	Enable scalable reporting capabilities and data maturity to accommodate future growth, additional data sources, and evolving business needs.

5	Deliverables

Throughout the engagement with PURE FINANCIAL ADVISORS LLC, the following key deliverables and artifacts will be provided to ensure a comprehensive and actionable outcome aligned with the project objectives:

1. KPI Book

•	Catalogs all relevant Lead-to-AUM (L2A) and Customer Acquisition Cost (CAC) metrics and definitions.

•	Provides business logic, formulas, and data lineage for each KPI.

•	Outlines measurement methodologies and reporting standards.

•	Delivered in a digital document (PDF or Word) during the discovery phase.

2. Power BI Mock-ups

•	Presents wireframes and initial dashboard designs limited to 8 views for L2A and CAC reporting.

•	Demonstrates proposed metric visualizations, layouts, and user interactions.

•	Includes stakeholder feedback incorporated from review sessions.

•	Delivered as Power BI files and annotated screenshots during the design phase.

3. Data Model Design

•	Documents the conceptual, logical, and physical data models for L2A and CAC reporting.

•	Specifies data sources, relationships, and integration points (including QuickBooks).

•	Covers data mapping, transformation logic, and storage schema.

•	Delivered as data model diagrams and supporting documentation during the design phase.

4. Data Gap Assessment

•	Identifies gaps, constraints, and data quality issues impacting L2A and CAC analytics.

•	Recommends remediation steps and priorities to address identified gaps.

•	Summarizes data profiling results across Salesforce, QuickBooks, Tamarac, and Azure platforms.

•	Delivered as a structured assessment report in the discovery phase.

5. Technical Approach

•	Defines the end-to-end architecture for data ingestion, transformation, and reporting pipelines.

•	Details the integration strategy for QuickBooks and other mandatory sources.

•	Describes automation, security, and scalability considerations within the current infrastructure.

•	Delivered as a technical design document prior to implementation.

6. Phase 3B Implementation Plan

•	Outlines a detailed roadmap and timeline for building and deploying the L2A and CAC reporting solution.

•	Lists key milestones, workstreams, dependencies, and resource allocations.

•	Provides risk assessment and mitigation strategies relevant to the implementation phase.

•	Delivered as a project plan document at the close of the design phase.

Each deliverable will be iteratively reviewed with PURE FINANCIAL ADVISORS LLC's leadership and technical teams to ensure alignment with business goals and to incorporate feedback promptly. This structured approach guarantees transparency, accountability, and measurable value throughout the engagement lifecycle.

6	Approach

PURE FINANCIAL ADVISORS LLC has engaged us to design and implement an enhanced Lead-to-AUM (L2A) and Customer Acquisition Cost (CAC) reporting solution. This engagement will provide greater visibility into client acquisition journeys, optimize marketing spend, and empower data-driven decision-making across the organization. Our methodology centers on an iterative, collaborative process working closely with stakeholder teams to ensure accuracy, transparency, and alignment with business goals.

Our approach leverages best practices in modern data engineering and reporting on Microsoft Fabric and Azure Synapse platforms, focusing on batch-oriented, automated data pipelines. The project is structured into two distinct phases: Design (Phase 3A) and Build (Phase 3B). Each phase is sequenced to mitigate risks, manage dependencies (notably QuickBooks integration and data quality assessment), and accelerate the realization of value from upgraded Power BI dashboards and unified data models.

---

Phase 3A: Solution Design, Duration: 3 weeks, Timeline: Week 1 to Week 3

Summary: Establish the blueprint for L2A and CAC data model, reporting logic, and technical solution architecture.

Activities:

•	Conduct discovery sessions to define L2A and CAC KPI requirements with Data, Technology, and Marketing stakeholders

•	Assess data sources (Salesforce, Tamarac, Azure Blob Storage, QuickBooks) for availability, structure, and quality

•	Design draft data model diagrams and transformation logic for L2A and CAC metrics

•	Develop Power BI report mock-ups (up to 8 views) to visualize target user experience and reporting flows

•	Complete a comprehensive Data Gap Assessment highlighting required integrations and dependencies

•	Prepare the Technical Approach and a detailed Phase 3B Implementation Plan

---

Phase 3B: Solution Build & Integration, Duration: 8–12 weeks, Timeline: Week 4 to Week 15

Summary: Build, integrate, and deploy the automated L2A and CAC reporting suite and Power BI dashboards.

Activities:

•	Configure and test automated data ingestion for all required sources, with emphasis on QuickBooks integration

•	Implement the L2A and CAC data model within Microsoft Fabric, including data transformation and aggregation pipelines

•	Develop and validate the Power BI reporting suite, ensuring clear KPI definitions and robust visual analytics

•	Execute data quality review and remediation in collaboration with business stakeholders

•	Integrate datasets and validate reporting outputs against agreed business logic

•	Provide enablement sessions for users on new dashboards and support cutover to production processes

---

This phased approach ensures alignment with PURE FINANCIAL ADVISORS LLC’s business objectives, mitigates technical and data risks, and produces actionable deliverables on an accelerated, transparent schedule. By sequencing delivery from discovery through deployment, we ensure robust design foundations and operational stability for enhanced L2A and CAC analytics.

7	Outcomes

The engagement with PURE FINANCIAL ADVISORS LLC is designed to deliver transformative improvements to pipeline and customer acquisition reporting, enabling data-driven decisions that measurably enhance marketing ROI and asset growth. By establishing automated, integrated analytics across key platforms, the organization will gain crucial visibility into the lead-to-AUM journey, ensure reporting accuracy, and unlock actionable insights to support both operational excellence and long-term expansion.

Expected Business Outcomes

•	Granular Lead-to-AUM Insights: Empower senior leadership and marketing teams with detailed reporting on conversion rates and pipeline performance to optimize growth strategies.

•	Actionable Marketing ROI Metrics: Enable the business to precisely track and evaluate return on marketing spend through integrated Customer Acquisition Cost (CAC) analytics, supporting informed investment decisions.

•	Automated Data Pipeline: Reduce manual workload and increase reliability by automating data ingestion, transformation, and reporting refreshes, ensuring timely and consistent analytics delivery.

•	Unified Reporting Environment: Seamlessly integrate Salesforce, QuickBooks, Tamarac, and Microsoft Fabric data sources, providing stakeholders with a single source of truth for business-critical metrics.

•	Scalable Analytics Capability: Lay the foundation for future data maturity with a scalable platform that supports additional data sources and evolving reporting requirements.

•	Enhanced Decision Support: Deliver improved Power BI dashboards featuring clear, well-defined KPIs and visualizations, leading to greater clarity and alignment in business performance measurement.

These outcomes will be measured through success metrics such as lead-to-AUM conversion, CAC KPIs, reporting automation completeness, and realized improvements in marketing effectiveness. Ultimately, the solution will empower PURE FINANCIAL ADVISORS LLC to accelerate growth and strengthen its competitive position in the financial advisory market through actionable data-driven insights.

8	Business Impact

•	Enhanced Financial Visibility: The proposed solution will deliver granular Lead-to-AUM (L2A) and Customer Acquisition Cost (CAC) reporting, providing PURE FINANCIAL ADVISORS LLC with precise insights into the cost and return of acquiring clients. This enables smarter allocation of marketing spend, supporting improved ROI measurement.

•	Automated Data Integration and Reporting: By automating data ingestion, transformation, and reporting refresh processes across Salesforce, QuickBooks, Tamarac, and Azure platforms, manual data management is reduced, decreasing reporting cycle times and minimizing errors that could impact decision-making.

•	Optimized Marketing ROI: With integrated analytics and Power BI dashboards, senior leadership and marketing teams will have access to actionable data showing the full journey from lead capture to asset management conversion. This empowers them to optimize campaigns, refine targeting, and adjust investments—potentially improving conversion rates and reducing CAC.

•	Scalable Analytics Infrastructure: Implementing batch processing within Microsoft Fabric and Azure Synapse ensures the reporting solution is scalable. PURE can easily accommodate future data sources and expanded KPI requirements, supporting growth and agility as the business evolves.

•	Strategic Value Creation: The new platform supports data maturity, enabling leadership to align resources based on granular pipeline performance metrics and customer behavior patterns. This positions PURE to confidently pursue expansion and respond proactively to market trends.

•	Competitive Advantage: By providing detailed, automated L2A and CAC insights unavailable in many contemporary advisory firms, PURE can differentiate itself in the U.S. financial advisory market. Enhanced analytics foster smarter client acquisition strategies and demonstrate a commitment to transparency and data-driven service delivery.

Overall, this engagement will empower PURE FINANCIAL ADVISORS LLC to make faster, more informed business decisions, reduce operational inefficiencies, and strategically drive asset growth. The new data model and reporting suite not only optimize cost and conversion tracking but also build a foundation for long-term competitive leadership in financial advisory and wealth management.