STATEMENT OF WORK BETWEEN

Client

And

JMAN Group

1	Business Context

PURE FINANCIAL ADVISORS LLC is a United States-based financial advisory and wealth management firm that provides clients with financial advisory services and asset management solutions. As a B2C organization, it serves individuals seeking expert guidance and asset management, with key stakeholders including Jason Carver, the Client Engagement Manager, and Lee Equity Partners as its investment partner.

PURE is undertaking this initiative to enhance its visibility into critical business metrics by developing a more robust Lead-to-AUM (L2A) pipeline and customer acquisition cost (CAC) reporting suite. The current reporting lacks the necessary granularity to track the process from lead generation through asset acquisition, making it challenging to measure the effectiveness of marketing investments and overall pipeline performance. This lack of clarity is compounded by the need for seamless integration and data quality assessment across various platforms including Salesforce, Tamarac, Azure Blob Storage, and notably the integration of QuickBooks.

This strategic project aims to advance PURE’s data maturity by delivering a comprehensive, automated data model and reporting framework in Power BI. Improved L2A and CAC insights will empower leadership and marketing teams with actionable intelligence, driving more informed decisions and supporting future business growth. Achieving these outcomes is essential for maintaining a competitive edge, optimizing resource allocation, and sustaining robust business growth in the wealth management marketplace.

2	Overview

The current operational framework for PURE FINANCIAL ADVISORS LLC’s pipeline and customer acquisition reporting involves collaboration between the data, technology, and marketing teams. These teams collectively manage and support reporting processes related to pipeline tracking and customer acquisition metrics.

PURE leverages several enterprise systems across its architecture, including Salesforce, Tamarac, Azure Blob Storage, Microsoft Fabric, Azure Synapse, Power BI, and the ongoing integration of QuickBooks. The principal data platforms in use are Microsoft Fabric and Azure Synapse, enabling data storage and advanced analytics. The main reporting resource is a Power BI suite, which provides dashboards and visual reports. Core data sources currently in use include Salesforce, Tamarac, Azure Blob Storage, and (pending integration) QuickBooks.

There are identified integration challenges, notably the need to ingest data from QuickBooks and ensure data quality for customer acquisition cost reporting. The environment presently operates on batch-based data processing pipelines. No manual processes have been explicitly referenced in the client documentation.

3	Understanding

•	Existing pipeline reporting lacks the necessary granularity to provide clear insights into the full customer journey from lead to AUM (Assets Under Management).

•	There is currently no integrated visibility into Customer Acquisition Cost (CAC), limiting understanding of marketing return on investment.

•	Data integration with QuickBooks has not yet been established, creating a gap in capturing complete CAC data.

•	The business requires an enhanced data model specifically for Lead-to-AUM and CAC metrics, including defined KPI logic and support for custom Power BI reporting.

•	Automated data ingestion and transformation processes are needed to support batch processing and ensure timely, accurate L2A and CAC reporting.

•	Data quality assessment is required to ensure that integrated datasets, particularly from QuickBooks, meet reporting needs.

•	Key user groups include data and technology stakeholders, senior leadership, and marketing teams—all requiring secure, reliable access to L2A and CAC dashboards.

•	Integration with Salesforce and QuickBooks is mandatory to facilitate unified reporting and enable comprehensive pipeline and CAC analysis.

•	The engagement’s timelines and dependencies are closely tied to the successful integration and quality verification of QuickBooks data.

4	Objectives

•	Deliver a comprehensive Lead-to-AUM and Customer Acquisition Cost (CAC) data model and reporting suite that provides detailed, actionable insights into pipeline performance and marketing return on investment.

•	Automate data ingestion, transformation, and reporting refresh processes to ensure efficient, accurate, and timely availability of L2A and CAC metrics.

•	Enable leadership to gain granular visibility into the entire customer journey from initial lead to assets under management and measure the effectiveness of marketing spend with clear KPI definitions.

•	Improve user experience through enhanced Power BI dashboards featuring intuitive visualizations and standardized key metrics.

•	Strengthen pipeline reporting and customer acquisition cost tracking to support data-driven decision-making and operational efficiency.

•	Establish scalable reporting capabilities and a flexible data platform architecture able to accommodate future data sources, expanded reporting requirements, and continued organizational growth.

•	Ensure seamless integration with core systems, including Salesforce, QuickBooks, Tamarac, Microsoft Fabric, and Azure Synapse, for unified, reliable data insights.

5	Deliverables

Throughout the engagement with PURE FINANCIAL ADVISORS LLC, the following key deliverables and artifacts will be provided to ensure a comprehensive and actionable outcome aligned with the project objectives:

1. KPI Book

•	Comprehensive documentation of Lead-to-AUM (L2A) and Customer Acquisition Cost (CAC) KPIs, definitions, and calculation logic.

•	Detailing of data sources, transformations, and metric ownership.

•	Delivered in PDF and PowerPoint formats.

•	Provided by the end of Phase 3A (Week 3).

2. Power BI Mock-Ups

•	Interactive wireframes and visual mock-ups for up to 8 Power BI report views focused on L2A and CAC reporting.

•	Illustrations of proposed dashboards for user roles and key business processes.

•	Delivered as clickable prototypes or static images (PDF/PowerPoint).

•	Delivered in Phase 3A (Week 3).

3. Data Model Design

•	Logical and physical data model schemas for supporting L2A and CAC analytics, integrating Salesforce, Tamarac, Azure Blob Storage, and QuickBooks data.

•	Data dictionary with definitions, relationships, and mapping rules.

•	Delivered as ER diagrams, schema files, and supporting documentation.

•	Delivered by the end of Phase 3A (Week 3).

4. Data Gap Assessment

•	Analysis and summary of gaps in existing data sources related to pipeline and CAC metrics.

•	Recommendations to address data quality, accessibility, and completeness issues.

•	Deliverable includes spreadsheet and summary report in PDF format.

•	Delivered in Phase 3A (Week 3).

5. Technical Approach

•	Detailed technical specification for integrating QuickBooks with the data platform and automating batch ingestion pipelines.

•	Definition of transformation logic, data mapping, and Power BI refresh processes.

•	Provided in a technical design document (Word/PDF).

•	Delivered at the close of Phase 3A (Week 3).

6. Phase 3B Implementation Plan

•	Roadmap outlining build activities, milestones, and resource assignments for implementing the L2A and CAC reporting suite.

•	Includes a Gantt chart visualizing sequence, dependencies, and estimated timelines (8–12 weeks for Phase 3B).

•	Delivered in PDF and editable Gantt chart file formats.

•	Delivered at the conclusion of Phase 3A (Week 3).

Each deliverable will be iteratively reviewed with PURE FINANCIAL ADVISORS LLC’s leadership and technical teams to ensure alignment with business goals and to incorporate feedback promptly. This structured approach guarantees transparency, accountability, and measurable value throughout the engagement lifecycle.

6	Approach

Our engagement with PURE FINANCIAL ADVISORS LLC is designed to deliver a best-in-class Lead-to-AUM (L2A) and Customer Acquisition Cost (CAC) reporting suite, leveraging the client’s Microsoft Fabric and Azure Synapse platforms, with integration to Salesforce, Tamarac, Azure Blob Storage, and newly onboarded QuickBooks data. The methodology prioritizes stakeholder alignment, data-driven design, and rapid iterations to ensure the solution meets business requirements for granularity, automation, and scalability.

We propose a two-phase approach, beginning with requirements discovery and solution design (Phase 3A), followed by the implementation of automated pipelines, data models, and Power BI reporting (Phase 3B). Each phase includes structured activities and clear deliverables aligned to project objectives and dependencies, particularly QuickBooks integration and data quality assessment.

---

Phase 3A: Discovery & Design, Duration: 3 weeks, Timeline: Week 1 to Week 3

Summary: Define requirements, assess data, and design the L2A & CAC reporting solution architecture.

Activities:

•	Conduct stakeholder workshops to capture requirements and current-state pain points.

•	Perform a comprehensive data gap and quality assessment across Salesforce, Tamarac, Azure Blob Storage, and QuickBooks.

•	Design enhanced L2A and CAC data models, sourcing strategies, and transformation logic.

•	Develop Power BI mock-ups (up to 8 pages) to visualize proposed metrics, KPIs, and dashboard navigation.

•	Document KPI Book, data model specification, and technical integration approach for QuickBooks.

•	Prepare the Phase 3B Implementation Plan, detailing roadmap, timelines, and resource allocation.

---

Phase 3B: Build & Implement, Duration: 8–12 weeks, Timeline: Week 4 to Week 15

Summary: Develop automated pipelines, implement data models, and deliver Power BI reporting for L2A and CAC.

Activities:

•	Configure and automate batch data ingestion from Salesforce and QuickBooks using the Microsoft Fabric data platform.

•	Develop data transformation pipelines within Azure Synapse to support L2A and CAC models.

•	Implement the chosen data model and ensure integration with Tamarac, Azure Blob Storage, and other required sources.

•	Build the Power BI reporting suite, utilizing the designed mock-ups and KPIs for dashboard delivery.

•	Conduct iterative data validation and refine reports based on stakeholder feedback.

•	Provide comprehensive documentation, user training, and knowledge transfer sessions for sustained adoption.

---

The value of this phased approach lies in ensuring that PURE FINANCIAL ADVISORS LLC receives a robust, scalable reporting foundation, with rapid cycles of design and feedback ahead of the build phase. This methodology minimizes project risk, accelerates time-to-insight for key business questions, and positions the client for continued data maturity and future extensibility across additional sources and analytics requirements.

7	Outcomes

The engagement with PURE FINANCIAL ADVISORS LLC is designed to significantly elevate the firm’s ability to track, analyze, and optimize its lead-to-assets-under-management (L2A) pipeline and customer acquisition cost (CAC). By deploying advanced reporting and automation across integrated data sources, PURE will gain granular, actionable insights into pipeline performance and marketing effectiveness, empowering leadership to make data-driven decisions that drive both growth and efficiency.

Expected Business Outcomes

•	Granular Pipeline Insights: PURE will benefit from automated, detailed L2A reporting that reveals each stage of the lead journey, providing clarity on conversion rates and opportunities for targeted improvement.

•	Actionable Marketing ROI Analysis: Leadership will gain robust CAC metrics, allowing for precise measurement of marketing spend effectiveness and facilitating higher return on investment decisions.

•	Enhanced Data Integration: Seamless ingestion and consolidation of data from Salesforce, Tamarac, Azure Blob Storage, and QuickBooks will eliminate silos and enable comprehensive pipeline and CAC analytics.

•	Automated Reporting Efficiency: Streamlined data ingestion, transformation, and refresh processes will reduce manual workload, minimize errors, and ensure timely availability of key business metrics.

•	Scalable Reporting Foundation: The data model and reporting suite will be built to scale, supporting future data sources and reporting needs as PURE continues to grow and evolve.

•	Improved Decision-Making: With accurate, automated, and insightful Power BI dashboards, senior leadership and marketing teams will have the tools needed to make faster, more informed business decisions.

These outcomes will be measured using Lead-to-AUM conversion metrics and Customer Acquisition Cost KPIs, with success defined by the delivery of accurate, insightful, and automated reporting solutions integrated into PURE’s Power BI environment, driving enhanced visibility and actionable business intelligence.

8	Business Impact

•	Enhanced Financial Insight and ROI Visibility: Implementing granular Lead-to-AUM (L2A) and Customer Acquisition Cost (CAC) reporting will provide PURE FINANCIAL ADVISORS LLC with clear, measurable insights into the effectiveness of marketing spend and the journey from initial lead to assets under management. This allows leadership to allocate marketing budget more efficiently and target high-performing channels for up to 20–30% improved marketing ROI based on actionable data.

•	Operational Efficiency Through Automation: Automating data ingestion, transformation, and reporting refresh processes across Salesforce, QuickBooks, Tamarac, and Azure platforms will significantly reduce manual effort and reconciliation time for data and technology teams. This automation is expected to cut pipeline reporting cycle times by 40–60%, thereby freeing up resources for higher-value analytical work and strategic planning.

•	Improved Decision-Making with Granular Analytics: The delivery of an enhanced Power BI reporting suite, complete with clear KPI logic and eight focused dashboards, will empower stakeholders to continuously monitor pipeline performance and key cost metrics. Senior leadership will benefit from timely and accurate data, supporting better forecasting and more agile strategy adjustments.

•	Scalability and Data Maturity for Growth: Building on Microsoft Fabric and Azure Synapse ensures a highly scalable reporting architecture capable of supporting expanded data sources and future reporting requirements. This positions PURE for sustainable growth and data-driven maturity, enabling rapid onboarding of new business lines or market segments without rearchitecting the platform.

•	Strategic Value and Competitive Advantage: By integrating siloed financial and pipeline data and delivering industry-leading reporting, PURE will be better equipped to demonstrate marketing effectiveness to investment partners like Lee Equity, differentiate their value to high-net-worth prospects, and respond nimbly to changing market conditions. Superior insights into CAC and pipeline bottlenecks provide a distinct edge in the crowded financial advisory space.

This engagement will empower PURE FINANCIAL ADVISORS LLC to drive measurable financial returns, operational resilience, and strategic growth through accurate, automated, and actionable L2A and CAC analytics. With improved visibility, automation, and scalable infrastructure, PURE is positioned to optimize investment decisions, enhance stakeholder confidence, and achieve data-driven business transformation.