STATEMENT OF WORK BETWEEN

Client

And

JMAN Group

JMAN is a Data & Analytics Consultancy with 325 employees across London, Chennai, and New York. Our international team is a unique blend of consulting, data science and technology expertise. We specialise in working with private equity firms, and their portfolio companies across the investment lifecycle from diligence to exit. Over the last year, we have worked on 375+ projects with 100 portfolio companies across 51 funds. The experience we have on both sides of the deal in Diligence and at Exit, with some of the most sophisticated data adopters in private equity, gives us a good understanding of how businesses are evaluated, and what bidders are looking for from data.

1	Business Context

PURE FINANCIAL ADVISORS LLC operates as a leading provider of financial advisory services and asset management solutions within the United States. The firm delivers a B2C model, serving individual clients by leveraging a robust suite of technology platforms, including Salesforce, Tamarac, Azure Blob Storage, Microsoft Fabric, Azure Synapse, and Power BI, to support its advisory and wealth management operations. Key stakeholders include Jason Carver, the Client Engagement Manager, and Lee Equity Partners as an investment partner.

The current business priority centers on enhancing the firm's ability to track and analyze the journey from initial lead to assets under management (L2A), as well as to improve calculation and reporting of customer acquisition costs (CAC). Existing pipeline reporting lacks the necessary granularity and integration, limiting visibility into marketing ROI and overall pipeline performance. Integrating data from disparate sources such as QuickBooks and ensuring high data quality for CAC reporting have emerged as pressing challenges for data, technology, and marketing teams.

This initiative is strategically critical for PURE’s growth, aiming to build a scalable, automated data and reporting environment. By strengthening L2A and CAC analytics, PURE seeks to empower its leadership with actionable insights that will inform marketing spend, pipeline management, and broader business decisions. The project will deliver a comprehensive Power BI reporting suite, an enhanced data model, and automated data pipelines, establishing the foundation for advanced data maturity and supporting the firm's long-term objectives of operational scalability and superior client acquisition strategies.

2	Overview

PURE FINANCIAL ADVISORS LLC’s data, technology, and marketing teams are currently engaged in managing and reporting on the firm’s pipeline and customer acquisition activities. The existing operational environment incorporates several enterprise systems: Salesforce and Tamarac serve as primary sources for client and portfolio data, while Azure Blob Storage is used for additional data management. Microsoft Fabric and Azure Synapse form the backbone of the firm’s cloud data infrastructure, supporting data integration and advanced analytics workflows.

Today, reporting needs are primarily addressed through a Power BI reporting suite, which utilizes data ingested from Salesforce, Tamarac, Azure Blob Storage, and, prospectively, QuickBooks. The environment supports batch processing for reporting pipelines. Integration efforts are ongoing, with a current focus on connecting and ingesting financial data from QuickBooks to enable more comprehensive customer acquisition cost reporting and improve data quality assessment for these reports.

3	Understanding

•	Existing pipeline reporting lacks sufficient granularity, limiting visibility into the journey from lead to assets under management (AUM) and the effectiveness of marketing investments.

•	There is a current absence of integrated Customer Acquisition Cost (CAC) insights, restricting the firm's ability to measure return on marketing spend accurately.

•	Data required for CAC reporting needs to be integrated from QuickBooks, with challenges around timely and accurate data ingestion.

•	Data quality assessment is needed to ensure reliable CAC reporting and decision-making.

•	Enhanced Lead-to-AUM (L2A) and CAC data models are required to support detailed reporting and analytics.

•	Automated data ingestion and transformation pipelines are necessary to streamline L2A and CAC reporting processes.

•	Core user personas include data and technology stakeholders, senior leadership, and marketing teams, all of whom require tailored access to reporting and analytics tools.

•	Mandatory integrations must be established with Salesforce and QuickBooks to enable comprehensive data capture across the reporting pipeline.

4	Objectives

•	Deliver comprehensive Lead-to-AUM and Customer Acquisition Cost data models and reporting capabilities that provide granular insights into pipeline performance and marketing ROI.

•	Automate data ingestion, transformation, and reporting refresh processes to ensure timely and reliable access to L2A and CAC metrics.

•	Enable leadership to gain a detailed understanding of the journey from lead generation to asset acquisition and the effectiveness of marketing spend.

•	Enhance Power BI dashboards to improve user experience with clear KPI definitions and visualizations for actionable decision-making.

•	Improve accuracy and consistency in pipeline and customer acquisition cost tracking through integrated and scalable data workflows.

•	Establish a scalable reporting infrastructure capable of supporting additional data sources and future business growth.

•	Ensure seamless integration with Salesforce, QuickBooks, Tamarac, and Microsoft Fabric to support unified, end-to-end reporting.

5	Deliverables

Throughout the engagement with PURE FINANCIAL ADVISORS LLC, the following key deliverables and artifacts will be provided to ensure a comprehensive and actionable outcome aligned with the project objectives:

1. KPI Book

•	Comprehensive documentation outlining all Lead-to-AUM (L2A) and Customer Acquisition Cost (CAC) KPIs.

•	Definitions, calculation logic, and thresholds for each KPI.

•	Use cases and example scenarios to illustrate measurement methodology.

•	Delivered in PDF and PowerPoint formats during Phase 3A (Week 2).

2. Power BI Mock-ups

•	Wireframes and visual prototypes of the enhanced Power BI reporting suite for L2A and CAC.

•	Up to 8 key report views, providing sample layouts, navigation, and visualization components.

•	Stakeholder walkthrough sessions for feedback and refinement.

•	Delivered as interactive Power BI files and PDFs during Phase 3A (Week 3).

3. Data Model Design

•	Detailed logical and physical data model diagrams supporting L2A and CAC reporting.

•	Data dictionary and source-to-target mapping documentation, including integration logic for Salesforce and QuickBooks.

•	Documentation of data flows, schemas, and transformation logic.

•	Delivered in Visio and Excel formats during Phase 3A (Week 3).

4. Data Gap Assessment

•	Assessment report outlining data quality, completeness, and accessibility for each source system (Salesforce, Tamarac, QuickBooks, Azure Blob Storage).

•	Identification of critical data gaps and recommended solutions.

•	Prioritized action items for remediation to support reporting objectives.

•	Delivered as a written report in PDF format during Phase 3A (Week 3).

5. Technical Approach

•	Comprehensive document describing the end-to-end technical integration plan for QuickBooks and Salesforce.

•	Batch data pipeline specifications, automation strategy, and data transformation logic.

•	Security, data governance, and scalability considerations for Microsoft Fabric and Azure Synapse integration.

•	Delivered as a technical design document in PDF and Word formats during Phase 3A (Week 3).

6. Phase 3B Implementation Plan

•	Roadmap for implementing the designed L2A and CAC reporting solution.

•	Timeline with key milestones, dependencies, and resource requirements.

•	Gantt chart visualizing planned activities across the 8–12 week implementation window.

•	Delivered as a project plan in PowerPoint and Excel formats during Phase 3A (Week 3).

Each deliverable will be iteratively reviewed with PURE FINANCIAL ADVISORS LLC's leadership and technical teams to ensure alignment with business goals and to incorporate feedback promptly. This structured approach guarantees transparency, accountability, and measurable value throughout the engagement lifecycle.

6	Approach

PURE FINANCIAL ADVISORS LLC has engaged us to deliver a robust and scalable Lead-to-AUM (L2A) and Customer Acquisition Cost (CAC) reporting solution, leveraging their existing data and analytics landscape. Our methodology is based on a phased, collaborative approach that drives alignment across data, technology, and marketing teams to ensure business objectives are achieved and actionable insights are realized in an accelerated timeframe. We will leverage industry-leading practices to design, develop, and automate the necessary data pipelines and reporting assets, using Microsoft Fabric, Azure Synapse, and Power BI as core technologies with critical integration of Salesforce and QuickBooks.

The engagement will be structured in two sequential phases: an expedited Design Phase (Phase 3A), followed by a focused Build Phase (Phase 3B). Each phase will be executed with clear deliverables, structured stakeholder engagement, and detailed project management to ensure timely completion. The approach will include requirements gathering, data assessment, blueprinting, technical architecture, development, and rigorous validation, all oriented towards delivering an automated and insightful reporting suite for L2A and CAC.

---

Phase 3A: Design & Solution Blueprint, Duration: 3 weeks, Timeline: Week 1 to Week 3

Summary: The Design Phase focuses on capturing requirements, assessing current state data, designing the L2A/CAC data model, and developing technical blueprints and mockups for the Power BI reports.

Activities:

•	Conduct stakeholder workshops with data, technology, and marketing teams to refine reporting requirements and KPIs

•	Perform data gap assessment and quality review for Salesforce, Tamarac, Azure Blob Storage, and QuickBooks

•	Architect detailed L2A and CAC data models, mapping data flows and defining KPI logic

•	Develop mockups (up to 8 views) of the Power BI L2A/CAC reporting suite

•	Document the Technical Approach, data model design, and integration requirements (esp. QuickBooks)

•	Deliver KPI Book, Data Gap Assessment, a Technical Approach document, and a detailed Phase 3B Implementation Plan

---

Phase 3B: Build & Implementation, Duration: 8–12 weeks, Timeline: Week 4 to Week 15

Summary: The Build Phase centers on developing automated pipelines, integrating new data sources, constructing the Power BI reports, and delivering a scalable reporting solution aligned with the design artifacts.

Activities:

•	Develop and test batch data ingestion/ETL pipelines for QuickBooks integration using Microsoft Fabric

•	Implement data transformation, cleansing, and consolidation routines for L2A and CAC reporting

•	Build and configure the L2A and CAC data models and Power BI reporting suite as per Phase 3A designs

•	Validate data integrity, report functionality, and alignment to defined KPIs in UAT sessions with stakeholders

•	Conduct user training and knowledge transfer for business and technical teams on new dashboards

•	Finalize project documentation, handover assets, and present the scalable roadmap for future enhancements

---

This phased approach ensures PURE FINANCIAL ADVISORS LLC receives immediate value through rapid alignment of business needs and technical feasibility, while also setting the foundation for a resilient and extensible reporting environment. By closely integrating stakeholders throughout each phase and focusing on robust design and implementation best practices, we will empower Pure’s leadership with timely, accurate, and actionable insights for pipeline optimization and marketing ROI assessment.

7	Outcomes

The engagement with PURE FINANCIAL ADVISORS LLC will deliver measurable business impact by equipping leadership with detailed, automated, and integrated insights into the marketing-to-AUM journey and customer acquisition dynamics. By enhancing pipeline and CAC reporting, the organization will gain the analytical depth required to optimize marketing spend, track pipeline performance, and make data-driven decisions that support scalable growth.

Expected Business Outcomes

•	Granular Pipeline Visibility: Leadership will have access to finely segmented Lead-to-AUM conversion metrics, providing transparency into each stage of the client acquisition process and informing actions that increase conversion rates.

•	Actionable Marketing ROI Insights: Automated Customer Acquisition Cost reporting will empower marketing teams to accurately assess the effectiveness of campaigns, enabling realignment of spend towards the most productive channels and initiatives.

•	Automated Data Workflows: The implementation of automated data ingestion and transformation pipelines will minimize manual intervention, ensuring timely, accurate, and consistent access to critical L2A and CAC metrics.

•	Improved Decision-Making: Enhanced Power BI dashboards with clear KPI definitions and advanced visualizations will enable senior leadership to make informed, strategic decisions based on real-time and trend data.

•	Data-Driven Growth Enablement: By standardizing and integrating data from key platforms (Salesforce, QuickBooks, Tamarac), the solution establishes a scalable foundation for advanced analytics, supporting future growth and the seamless addition of new data sources.

•	Reduced Risk and Increased Confidence: Accurate, automated reporting reduces the risk of data inconsistencies and provides stakeholders with trustworthy insights, directly addressing previous limitations around reporting granularity and data quality.

Success will be measured by the deployment and user adoption of new reporting capabilities, accuracy and timeliness of L2A and CAC metrics, and demonstrable improvements in pipeline and marketing ROI visibility as reflected in business decision outcomes.

8	Business Impact

•	Optimized Marketing ROI: Implementing enhanced Lead-to-AUM (L2A) and Customer Acquisition Cost (CAC) reporting will provide timely, actionable insights into the effectiveness of marketing spend, enabling Pure Financial Advisors to allocate resources towards the highest-performing channels and directly improve return on investment.

•	Reduced Manual Effort Through Automation: Automating data ingestion, transformation, and reporting refresh processes across Salesforce, QuickBooks, Tamarac, and Azure Fabric eliminates manual consolidation of pipeline data. This streamlining is expected to reduce manual reporting workload by up to 40%, freeing up data and marketing teams to focus on value-add analysis and initiatives.

•	Granular Performance Visibility: The new Power BI reporting suite, with clearly defined KPIs and up to 8 visual dashboards, delivers a granular view of the entire customer journey—from lead generation to AUM acquisition. This heightened visibility empowers leadership to rapidly identify bottlenecks in the acquisition funnel and address issues proactively.

•	Cost Control and Efficiency Gains: With integrated CAC reporting and improved pipeline transparency, leadership can accurately track acquisition expenses and make informed decisions about budget allocation. Early detection of cost overruns and underperforming campaigns is expected to improve cost management and potentially reduce overall CAC by 10-15%.

•	Scalable, Future-Ready Data Ecosystem: By leveraging Microsoft Fabric and Azure Synapse for batch-based, automated data pipelines, the solution is engineered for scalability. It supports future data source integrations and increasing reporting needs, ensuring that Pure’s data platform evolves in tandem with business growth.

•	Strategic Decision Support: Accurate, transparent L2A and CAC metrics enhance strategic planning for senior leadership and investment partners. Access to reliable, real-time performance data fosters data-driven decisions that strengthen Pure’s position in the competitive financial advisory market.

Together, these business impacts will transform how Pure Financial Advisors understands its marketing and sales funnel, optimizes resource allocations, and tracks value creation. The solution’s automation, analytics, and scalability ensure both immediate operational gains and long-term strategic advantage, positioning Pure for sustained, data-driven growth.