STATEMENT OF WORK BETWEEN

Client

And

JMAN Group

1	Business Context

PURE Financial Advisors LLC operates in the U.S. financial advisory and wealth management sector, providing personalized financial advisory services and asset management solutions to individual clients. The firm follows a B2C model, focusing on helping clients grow and manage their assets through tailored investment strategies and financial planning. Key stakeholders include Jason Carver, Client Engagement Manager, and Lee Equity Partners, the firm’s investment partner.

PURE is undertaking this initiative to strengthen its data-driven decision-making capabilities by enhancing its Lead-to-AUM (L2A) pipeline and Customer Acquisition Cost (CAC) reporting. The current reporting environment offers limited granularity and lacks integrated insights into marketing effectiveness and conversion performance. By improving the L2A and CAC data models and integrating data from Salesforce, Tamarac, Azure platforms, and QuickBooks, PURE aims to deliver more accurate, automated, and actionable reporting. This effort will enable leadership to better understand the journey from lead generation to asset growth and optimize marketing ROI, supporting the firm’s long-term vision of scalable, mature data and reporting capabilities.

2	Overview

PURE Financial Advisors’ current reporting environment spans multiple internal teams, primarily data, technology, and marketing, all of which contribute to pipeline and customer acquisition reporting. The firm operates a connected ecosystem built around Salesforce and Tamarac for client and pipeline management, Azure Blob Storage for data hosting, and Microsoft Fabric and Azure Synapse as the core data platforms. Power BI serves as the primary reporting and analytics tool, supporting existing dashboards and performance tracking.

Data sources currently include Salesforce, Tamarac, Azure Blob Storage, and QuickBooks, with the latter identified for upcoming integration. The infrastructure is cloud‑based, leveraging Microsoft Fabric and Azure Synapse for data processing and storage. While manual processes are not specified, integration challenges exist around connecting and ingesting data from QuickBooks and ensuring data quality for customer acquisition cost reporting. This environment provides the foundation for PURE’s ongoing data and reporting operations.

3	Understanding

•	PURE seeks to address limited visibility into the full Lead‑to‑AUM (L2A) journey and Customer Acquisition Cost (CAC) performance, which currently restricts insight into marketing effectiveness and pipeline conversion.

•	Existing pipeline reporting lacks sufficient granularity, preventing leadership from understanding detailed lead progression and return on marketing spend.

•	Data from key systems such as QuickBooks is not yet integrated, creating gaps in CAC reporting and limiting the ability to link financial data with marketing and pipeline metrics.

•	Current processes rely on partially manual data handling and disconnected data sources, reducing efficiency and consistency in reporting.

•	The initiative requires an enhanced L2A and CAC data model, improved Power BI reporting, and automated data ingestion and transformation pipelines.

•	Primary users include data and technology teams responsible for data management, senior leadership seeking performance insights, and marketing teams tracking acquisition efficiency.

•	Mandatory integrations include Salesforce and QuickBooks to ensure complete and accurate data flow across the reporting ecosystem.

4	Objectives

•	Establish a comprehensive Lead‑to‑AUM (L2A) and Customer Acquisition Cost (CAC) data model that delivers granular insights into pipeline performance and marketing ROI.

•	Automate data ingestion, transformation, and reporting refresh processes to ensure consistent, timely, and accurate reporting.

•	Provide leadership with clear visibility into the full customer journey from lead generation through to assets under management, enabling data‑driven decision‑making.

•	Enhance Power BI dashboards with intuitive visualizations and standardized KPI definitions to improve user experience and reporting clarity.

•	Build scalable reporting capabilities that support future data sources and evolving business needs, driving long‑term data maturity across the organization.

5	Deliverables

Throughout the engagement with PURE Financial Advisors LLC, the following key deliverables and artifacts will be provided to ensure a comprehensive and actionable outcome aligned with the project objectives:

1. KPI Book

•	Comprehensive documentation of Lead‑to‑AUM (L2A) and Customer Acquisition Cost (CAC) metrics, including definitions, calculation logic, and data source mapping.

•	Clear alignment of KPIs with business objectives and marketing ROI measurement.

•	Inclusion of dimension dictionary for slicing and analyzing performance across relevant business segments.

2. Power BI Mock‑ups (up to 8 views)

•	Design of visual prototypes illustrating the future‑state L2A and CAC dashboards.

•	Layouts capturing key insights, user navigation, and KPI visualization standards.

•	Mock‑ups serving as the blueprint for the subsequent build phase within Power BI.

3. Data Model Design

•	Detailed schema outlining relationships between Salesforce, Tamarac, QuickBooks, and Azure data sources.

•	Logical and physical data model documentation supporting automated ingestion and transformation pipelines.

•	Definition of data structures required for scalable L2A and CAC reporting.

4. Data Gap Assessment

•	Identification and evaluation of missing or inconsistent data elements across source systems.

•	Recommendations for remediation and data quality improvement to enable accurate CAC reporting.

•	Prioritization of data gaps based on impact to reporting accuracy and feasibility of resolution.

5. Technical Approach Document

•	Detailed description of integration methodology for QuickBooks and other source systems within Microsoft Fabric and Azure Synapse.

•	Specification of batch processing workflows, data transformation logic, and refresh automation.

•	Outline of technical dependencies, control points, and governance considerations for implementation.

6. Phase 3B Implementation Plan

•	Structured roadmap detailing activities, milestones, and timelines for the build and deployment phase.

•	Resource plan and sequencing aligned with dependencies on QuickBooks ingestion and data quality assessment.

•	Clear delineation of in‑scope and out‑of‑scope items to maintain project focus and delivery efficiency.

Each deliverable will be iteratively reviewed with PURE Financial Advisors LLC's leadership and technical teams to ensure alignment with business goals and to incorporate feedback promptly. This structured approach guarantees transparency, accountability, and measurable value throughout the engagement lifecycle.

6	Approach

PURE Financial Advisors LLC operates in a highly competitive financial advisory and wealth management market, where data‑driven insights into client acquisition and marketing ROI are critical to sustaining growth. This engagement is designed to address PURE’s specific challenge of limited visibility into the Lead‑to‑AUM (L2A) pipeline and Customer Acquisition Cost (CAC) performance by leveraging its existing Microsoft Fabric and Azure Synapse infrastructure. The approach builds on PURE’s current Salesforce, Tamarac, and Azure data ecosystem while integrating QuickBooks to create a unified, automated, and scalable reporting foundation.

Our methodology follows a structured, phased approach that ensures alignment with PURE’s business priorities, technical environment, and timeline expectations. Each phase builds on the previous one—progressing from discovery and data assessment through model design, mock‑up development, and implementation planning—culminating in a robust, actionable reporting suite. This structure ensures that all stakeholders, from data teams to senior leadership, remain engaged and informed throughout the process.

---

Phase 1: Discovery & Current State Assessment, Duration: 1 week, Timeline: Week 1

Summary: Establish a clear understanding of PURE’s existing data landscape, reporting processes, and integration points to inform downstream design activities.

Activities:

•	Conduct kickoff sessions with data, technology, and marketing stakeholders to confirm objectives and success criteria.

•	Review existing reporting assets within Power BI and Microsoft Fabric to assess current L2A and CAC visibility.

•	Document data flows across Salesforce, Tamarac, Azure Blob Storage, and QuickBooks.

•	Identify data access requirements and confirm system connectivity for subsequent phases.

•	Develop a detailed project plan and workshop schedule aligned with the 3‑week Phase 3A timeline.

---

Phase 2: Data Source Analysis & Gap Assessment, Duration: 1 week, Timeline: Week 2

Summary: Evaluate data quality, completeness, and integration readiness across all relevant systems to identify gaps impacting L2A and CAC reporting.

Activities:

•	Profile data from Salesforce, Tamarac, and Azure Blob Storage to assess consistency and completeness.

•	Conduct preliminary QuickBooks data review to identify ingestion and mapping requirements.

•	Define data quality metrics and document key issues affecting CAC calculations.

•	Map existing data fields to target KPIs to highlight missing or misaligned attributes.

•	Prepare a Data Gap Assessment summary to guide model design and integration planning.

---

Phase 3: Data Model Design & KPI Definition, Duration: 1 week, Timeline: Week 3

Summary: Design the target‑state L2A and CAC data model and define KPI logic to support accurate, automated reporting.

Activities:

•	Develop conceptual and logical data models integrating Salesforce, Tamarac, and QuickBooks data.

•	Define KPI calculation logic for L2A conversion and CAC metrics, ensuring alignment with business definitions.

•	Validate data model design with stakeholders to confirm usability and scalability.

•	Document data transformation and aggregation rules for batch processing in Microsoft Fabric.

•	Finalize the KPI Book detailing metric definitions, data lineage, and calculation methodology.

---

Phase 4: Power BI Mock‑ups & Reporting Design, Duration: 1 week, Timeline: Week 4

Summary: Translate the data model and KPI logic into visual reporting concepts that demonstrate the future‑state Power BI experience.

Activities:

•	Design up to eight Power BI mock‑ups focused on L2A and CAC insights.

•	Incorporate user feedback from marketing and leadership teams to refine dashboard layouts.

•	Define navigation, filtering, and drill‑down structures to support intuitive analysis.

•	Align visualizations with PURE’s brand and reporting standards.

•	Validate mock‑ups against data model outputs to ensure consistency and feasibility.

---

Phase 5: Technical Approach & Implementation Planning, Duration: 1 week, Timeline: Week 5

Summary: Develop the technical blueprint and roadmap for Phase 3B implementation, ensuring readiness for build and automation.

Activities:

•	Define the end‑to‑end data ingestion and transformation approach for QuickBooks integration.

•	Outline batch processing workflows within Microsoft Fabric and Azure Synapse.

•	Develop the Technical Approach document detailing architecture, dependencies, and automation design.

•	Create the Phase 3B Implementation Plan, including sequencing, resourcing, and estimated effort.

•	Present final deliverables (KPI Book, Data Model, Mock‑ups, and Implementation Plan) for stakeholder approval.

---

This structured, phased approach ensures that PURE Financial Advisors LLC’s L2A and CAC reporting capabilities are developed with precision, agility, and a clear focus on delivering measurable business outcomes. By progressing methodically from discovery through design and planning, the engagement provides a solid foundation for scalable, automated reporting that empowers leadership with actionable insights into marketing effectiveness and pipeline performance.

7	Outcomes

This engagement will deliver measurable business impact and strategic value by enabling PURE Financial Advisors LLC to gain granular visibility into its Lead‑to‑AUM (L2A) pipeline and Customer Acquisition Cost (CAC) performance. The initiative aligns with PURE’s B2C financial advisory model and the objectives of key stakeholders, including Lee Equity Partners, by strengthening data‑driven decision‑making and marketing ROI measurement across the U.S. operations.

Expected Business Outcomes

•	Granular Lead‑to‑AUM Visibility: The new L2A data model will provide detailed insights into each stage of the client acquisition journey, allowing leadership to identify conversion bottlenecks and optimize marketing and sales strategies.

•	Accurate Customer Acquisition Cost Measurement: Integrated CAC reporting will enable PURE to precisely track marketing spend effectiveness, improving budget allocation and ROI analysis across campaigns.

•	Automated and Reliable Reporting Processes: Automated data ingestion and transformation pipelines will eliminate manual reporting inefficiencies, ensuring consistent, timely, and accurate Power BI dashboards for leadership review.

•	Improved Marketing ROI and Decision‑Making: Enhanced analytics will empower marketing and executive teams to make evidence‑based decisions on lead generation investments, directly linking spend to AUM growth outcomes.

•	Strengthened Data Maturity and Scalability: Establishing a robust, scalable data foundation within Microsoft Fabric and Azure Synapse will support future data sources and reporting needs, driving long‑term growth and operational efficiency.

•	Reduced Risk of Limited Visibility: By resolving current gaps in pipeline and CAC reporting, PURE will mitigate the risk of under‑informed marketing decisions and ensure sustained transparency into performance metrics.

8	Business Impact

•	Granular Marketing ROI Visibility: The enhanced Lead‑to‑AUM (L2A) and Customer Acquisition Cost (CAC) reporting will provide PURE Financial Advisors with precise insight into marketing effectiveness, enabling data‑driven allocation of spend and optimization of acquisition channels.

•	Operational Efficiency through Automation: Automated data ingestion and transformation pipelines will eliminate manual reporting processes, reducing reporting cycle times and freeing up analyst capacity for higher‑value analysis.

•	Improved Decision‑Making Accuracy: A unified data model integrating Salesforce, QuickBooks, and Tamarac will establish a single source of truth for pipeline and cost data, improving confidence in performance metrics used by leadership and investors.

•	Enhanced Stakeholder Transparency: Consistent, KPI‑driven Power BI dashboards will allow senior leadership and Lee Equity Partners to monitor lead conversion and marketing ROI in real time, strengthening governance and investor confidence.

•	Scalable Data Foundation: The Microsoft Fabric and Azure Synapse‑based architecture will support future data sources and reporting needs, ensuring scalability as PURE expands its client base and service offerings.

•	Financial Performance Optimization: By linking marketing spend to AUM growth, PURE can identify high‑yield acquisition strategies, potentially lowering CAC by 10–15% and improving overall marketing efficiency.

By delivering these outcomes, this engagement will enable PURE Financial Advisors LLC to transform its pipeline and marketing performance management, creating a scalable, insight‑driven foundation that supports sustainable growth and long‑term value creation in the competitive U.S. financial advisory market.