STATEMENT OF WORK BETWEEN

Client

And

JMAN Group

1	Business Context

Pure Financial Advisors LLC is a U.S.-based firm operating in the financial advisory and wealth management industry. The company provides financial advisory services and asset management to individual clients, following a B2C business model. Key stakeholders include Jason Carver, Client Engagement Manager, and Lee Equity Partners, the firm’s investment partner. Pure’s operations rely on a modern data and technology stack encompassing Salesforce, Tamarac, Azure Synapse, Microsoft Fabric, Power BI, and QuickBooks.

The firm is undertaking this initiative to strengthen its Lead-to-AUM (L2A) pipeline and Customer Acquisition Cost (CAC) reporting capabilities. Current reporting provides limited granularity and lacks integrated insights into marketing effectiveness and conversion performance. By developing a comprehensive L2A and CAC data model, Pure aims to deliver automated, accurate, and actionable reporting that connects lead generation activities to asset growth and marketing ROI. This effort will enhance leadership’s visibility into pipeline performance and support data-driven decision-making across marketing and growth functions.

2	Overview

Pure Financial Advisors’ current reporting environment spans multiple internal teams, primarily data, technology, and marketing, all of which contribute to pipeline and customer acquisition reporting. The firm operates on a connected technology stack that includes Salesforce and Tamarac for client and portfolio data, Azure Blob Storage for data staging, and Microsoft Fabric and Azure Synapse as the core data platforms. Power BI serves as the primary reporting and analytics tool, supporting existing dashboards and performance views.

Data sources currently integrated into the environment include Salesforce, Tamarac, Azure Blob Storage, and QuickBooks, with the latter identified for upcoming integration. The infrastructure is cloud‑based, leveraging Microsoft Fabric and Azure Synapse for data management and transformation. While manual processes are not specified, integration challenges exist around connecting and ingesting data from QuickBooks and ensuring data quality for customer acquisition cost reporting.

3	Understanding

•	Pure Financial Advisors seeks to address limited granularity in existing pipeline reporting and the absence of integrated Customer Acquisition Cost (CAC) insights.

•	Current reporting does not provide a detailed view of the Lead-to-AUM (L2A) journey, limiting visibility into marketing effectiveness and conversion performance.

•	Data ingestion from QuickBooks is not yet established, creating gaps in CAC tracking and overall data completeness.

•	Automated data ingestion and transformation workflows are required to reduce manual effort and ensure consistent, timely reporting updates.

•	The initiative requires development of an enhanced L2A and CAC data model to unify data across Salesforce, Tamarac, Azure, and QuickBooks.

•	Primary users will include data and technology stakeholders, senior leadership, and marketing teams who rely on accurate pipeline and acquisition metrics.

•	Mandatory integrations include Salesforce and QuickBooks to enable end-to-end visibility across lead generation, conversion, and cost tracking.

4	Objectives

•	Establish a comprehensive Lead-to-AUM (L2A) and Customer Acquisition Cost (CAC) data model that delivers granular visibility into the full client acquisition journey.

•	Provide leadership with actionable insights into pipeline performance and marketing ROI through enhanced Power BI reporting.

•	Automate data ingestion, transformation, and reporting refresh processes to ensure accuracy, timeliness, and consistency of insights.

•	Improve user experience with intuitive dashboards, standardized KPI definitions, and clear visualizations supporting data-driven decision-making.

•	Build a scalable reporting foundation capable of integrating additional data sources and supporting future growth in data maturity.

5	Deliverables

Throughout the engagement with Pure Financial Advisors LLC, the following key deliverables and artifacts will be provided to ensure a comprehensive and actionable outcome aligned with the project objectives:

1. KPI Book

•	Comprehensive documentation of Lead-to-AUM (L2A) and Customer Acquisition Cost (CAC) metrics, including definitions, formulas, and data sources.

•	Clear mapping of KPIs to business objectives and reporting views.

•	Alignment of KPI logic with industry standards and internal stakeholder expectations.

2. Power BI Mock-ups

•	Design of up to eight Power BI dashboard views focused on L2A and CAC insights.

•	Visualization of key metrics, conversion funnels, and marketing ROI indicators.

•	Wireframes capturing layout, navigation, and user experience elements for leadership review.

3. Data Model Design

•	Detailed schema for the L2A and CAC data model integrating Salesforce, Tamarac, Azure Fabric, and QuickBooks data.

•	Logical and physical data model diagrams illustrating relationships, hierarchies, and data flows.

•	Documentation of data transformation logic and key data quality considerations.

4. Data Gap Assessment

•	Identification and evaluation of missing or incomplete data elements across source systems.

•	Recommendations for remediation and data quality improvement to support accurate CAC reporting.

•	Summary of integration dependencies and readiness for QuickBooks ingestion.

5. Technical Approach

•	Detailed description of the proposed architecture and integration method for QuickBooks and Salesforce data ingestion.

•	Outline of batch processing pipelines within Microsoft Fabric and Azure Synapse.

•	Technical design principles ensuring scalability, automation, and maintainability of the reporting solution.

6. Phase 3B Implementation Plan

•	Structured roadmap detailing activities, milestones, and dependencies for the build phase.

•	Timeline and resource plan covering 8–12 weeks of implementation.

•	Risk and dependency matrix highlighting data access, integration, and quality checkpoints.

Each deliverable will be iteratively reviewed with Pure Financial Advisors LLC's leadership and technical teams to ensure alignment with business goals and to incorporate feedback promptly. This structured approach guarantees transparency, accountability, and measurable value throughout the engagement lifecycle.

6	Approach

The proposed approach for Pure Financial Advisors LLC is designed to address the firm’s specific need for enhanced Lead-to-AUM (L2A) and Customer Acquisition Cost (CAC) reporting within the financial advisory and wealth management context. As a B2C business operating across the United States, Pure’s success depends on its ability to understand the full client acquisition journey and optimize marketing ROI. This engagement leverages the existing Microsoft Fabric and Azure Synapse infrastructure to design and implement a scalable, automated data model and Power BI reporting suite that delivers actionable insights to leadership and marketing teams.

Our methodology follows a structured, phased approach that ensures alignment with Pure’s business objectives, technical environment, and stakeholder expectations. Each phase builds upon the previous one—starting with data access and discovery, progressing through model design and mock-up development, and culminating in a detailed implementation plan. This structure ensures that the final solution is both technically robust and strategically aligned with Pure’s growth and data maturity goals.

---

Phase 1: Discovery & Data Access Enablement, Duration: 1 week, Timeline: Week 0 to Week 1

Summary: Establish foundational access, documentation, and alignment to enable a seamless start to the engagement.

Activities:

•	Coordinate with Pure’s data and technology teams to secure access to Salesforce, Tamarac, Azure Fabric, and Power BI environments.

•	Review existing documentation on data architecture, reporting, and infrastructure.

•	Schedule and confirm workshops with key stakeholders, including Jason Carver and Lee Equity Partners representatives.

•	Validate data availability and confirm dependencies for QuickBooks integration.

•	Finalize project governance, cadence, and communication plan.

---

Phase 2: Current State Assessment & KPI Definition, Duration: 1 week, Timeline: Week 1 to Week 2

Summary: Gain a comprehensive understanding of current data sources, reporting processes, and KPI definitions to inform the target-state design.

Activities:

•	Conduct workshops to align on business model, value drivers, and key L2A and CAC metrics.

•	Review existing Power BI reports and data flows to identify current limitations and data quality issues.

•	Map data sources across Salesforce, Tamarac, and Azure Blob Storage to existing KPIs.

•	Document current-state data lineage and transformation logic.

•	Identify data gaps and dependencies impacting CAC and pipeline reporting.

---

Phase 3: Data Source Assessment & Target Model Design, Duration: 1 week, Timeline: Week 2 to Week 3

Summary: Design the target-state data model and define the logic required to support L2A and CAC reporting.

Activities:

•	Assess data quality and completeness across Salesforce, Tamarac, and QuickBooks.

•	Define the data model structure, including entity relationships and transformation logic.

•	Develop KPI calculation logic for L2A conversion and CAC metrics.

•	Conduct a data gap assessment and recommend remediation actions.

•	Validate model design with Pure’s data and marketing teams to ensure business alignment.

---

Phase 4: Power BI Mock-ups & KPI Book Development, Duration: 1 week, Timeline: Week 3 to Week 4

Summary: Translate the agreed data model and KPIs into visual mock-ups and documentation to guide future build activities.

Activities:

•	Design up to eight Power BI mock-ups illustrating L2A and CAC reporting views.

•	Develop the KPI Book detailing metric definitions, formulas, and data source mappings.

•	Review mock-ups with stakeholders to ensure clarity, usability, and alignment with business needs.

•	Incorporate feedback and finalize visual and data model documentation.

•	Prepare supporting materials for the technical approach and implementation planning.

---

Phase 5: Technical Approach & Phase 3B Implementation Plan, Duration: 1 week, Timeline: Week 4 to Week 5

Summary: Define the technical approach and roadmap for the build phase, ensuring readiness for implementation.

Activities:

•	Document the end-to-end technical approach for QuickBooks integration and automated data pipelines.

•	Define batch processing workflows within Microsoft Fabric for data ingestion and transformation.

•	Outline data governance and quality assurance processes for ongoing reporting accuracy.

•	Develop the Phase 3B Implementation Plan, including timeline, resource requirements, and dependencies.

•	Present final deliverables and recommendations to Pure’s leadership for approval.

---

This structured, phased approach ensures that Pure Financial Advisors LLC’s L2A and CAC reporting capabilities are developed with precision, agility, and a clear focus on delivering measurable business outcomes. By combining robust data modeling, stakeholder alignment, and actionable reporting design, the engagement positions Pure to achieve scalable, automated insights that drive informed decision-making and sustained growth.

7	Outcomes

This engagement will deliver measurable business impact and strategic value by enabling Pure Financial Advisors LLC to achieve deeper visibility into its Lead-to-AUM (L2A) and Customer Acquisition Cost (CAC) performance. Through enhanced data modeling and automated reporting, the initiative aligns with Pure’s B2C growth objectives and supports both internal leadership and private equity stakeholders in making data-driven decisions on marketing ROI and pipeline efficiency.

Expected Business Outcomes

•	Granular Lead-to-AUM Visibility: The new L2A data model will provide detailed insights into each stage of the client acquisition journey, allowing leadership to identify conversion bottlenecks and optimize marketing strategies.

•	Accurate Customer Acquisition Cost Measurement: Integrated CAC reporting will deliver precise cost-per-client metrics by combining Salesforce, QuickBooks, and marketing data, enabling better evaluation of campaign effectiveness and spend efficiency.

•	Automated and Reliable Reporting Processes: Batch-based data ingestion and transformation pipelines will ensure consistent, timely updates to Power BI dashboards, reducing manual effort and improving data accuracy.

•	Improved Marketing ROI Analysis: Enhanced Power BI views will allow stakeholders to directly link marketing investments to AUM growth, supporting evidence-based decisions on budget allocation and channel performance.

•	Scalable Data Foundation for Future Growth: The solution will establish a robust, extensible data architecture within Microsoft Fabric and Azure Synapse, positioning Pure for future integration of additional data sources and advanced analytics capabilities.

•	Increased Data Confidence and Decision Quality: By addressing data quality and integration challenges, leadership will gain trusted insights that strengthen strategic planning and operational performance across acquisition and retention initiatives.

8	Business Impact

•	Enhanced Marketing ROI Visibility: The new Lead-to-AUM (L2A) and Customer Acquisition Cost (CAC) reporting suite will provide Pure Financial Advisors with granular insights into marketing effectiveness, enabling leadership to allocate spend toward the highest-performing channels and campaigns.

•	Operational Efficiency Through Automation: Automated data ingestion and transformation pipelines will eliminate manual reporting steps, reducing time spent on data preparation by up to 50% and improving reporting accuracy across Salesforce, QuickBooks, and Tamarac sources.

•	Data-Driven Growth Decisions: With unified L2A and CAC metrics in Power BI, senior leadership and marketing teams can make faster, evidence-based decisions on lead conversion strategies and asset growth, directly supporting Pure’s B2C expansion goals.

•	Improved Data Quality and Consistency: Integration of QuickBooks and standardized KPI definitions will create a single source of truth for financial and marketing data, reducing inconsistencies and enabling reliable performance tracking across departments.

•	Scalable Reporting Foundation: The enhanced data model and Microsoft Fabric-based architecture will support future data sources and reporting needs, ensuring scalability as Pure’s client base and AUM continue to grow.

•	Private Equity Stakeholder Confidence: By delivering diligence-grade reporting on pipeline performance and marketing ROI, the initiative strengthens transparency and supports Lee Equity Partners’ oversight of portfolio value creation.

By delivering these outcomes, this engagement will enable Pure Financial Advisors LLC to transform its pipeline and marketing performance management approach, establishing a scalable, data-driven foundation that underpins long-term growth and value creation in the U.S. financial advisory marketplace.