STATEMENT OF WORK BETWEEN

Client

And

JMAN Group

1	Business Context

Pure Financial Advisors LLC is a U.S.-based financial advisory and wealth management firm operating under a B2C model. The company provides comprehensive financial advisory and asset management services to individual clients, supported by key stakeholders including Jason Carver, Client Engagement Manager, and Lee Equity Partners as an investment partner. Pure’s operations rely on a modern data and technology stack encompassing Salesforce, Tamarac, Azure Synapse, Microsoft Fabric, Power BI, and QuickBooks.

The firm is initiating this project to strengthen its Lead-to-AUM (L2A) pipeline and Customer Acquisition Cost (CAC) reporting capabilities. Current reporting provides limited granularity and lacks integrated insights into marketing effectiveness and conversion performance. By developing a unified L2A and CAC data model, Pure aims to deliver more detailed visibility into the client journey from lead generation through to assets under management, enabling leadership to better assess marketing ROI and optimize acquisition strategies.

This initiative will involve collaboration across data, technology, and marketing teams to automate data ingestion and transformation processes, integrate QuickBooks data, and enhance Power BI dashboards. The outcome will be a scalable, data-driven reporting suite that supports Pure’s long-term vision of achieving greater data maturity and actionable insight into growth performance.

2	Overview

Pure Financial Advisors’ current reporting environment spans multiple internal teams, primarily data, technology, and marketing, all of which contribute to pipeline and customer acquisition reporting. The firm operates on a connected technology stack that includes Salesforce for CRM, Tamarac for portfolio management, Azure Blob Storage for data hosting, Microsoft Fabric and Azure Synapse for data processing, and Power BI for analytics and visualization. QuickBooks is also part of the ecosystem and is planned for integration to support financial data alignment.

The existing reporting capability is centered around a Power BI suite that draws from several core data sources—Salesforce, Tamarac, Azure Blob Storage, and QuickBooks. These systems collectively support the firm’s operational and financial data needs within a Microsoft-based cloud infrastructure. While manual processes are not specified, integration challenges currently focus on connecting and ingesting data from QuickBooks and ensuring data quality for customer acquisition cost reporting.

3	Understanding

•	Pure Financial Advisors seeks to address limited visibility and granularity in its existing pipeline reporting, particularly around the Lead-to-AUM (L2A) journey and Customer Acquisition Cost (CAC) metrics.

•	Current reporting lacks integrated CAC insights, preventing a clear understanding of marketing efficiency and return on spend.

•	Data ingestion and integration challenges exist, especially with connecting QuickBooks to the existing data ecosystem for accurate CAC reporting.

•	The firm requires an enhanced L2A and CAC data model to unify data from Salesforce, Tamarac, Azure Blob Storage, and QuickBooks.

•	Automated data ingestion and transformation workflows are needed to reduce manual effort and ensure consistent, timely reporting.

•	Primary users include data and technology stakeholders, senior leadership, and marketing teams who rely on accurate, consolidated insights.

•	Mandatory integrations include Salesforce and QuickBooks to enable end-to-end visibility across lead, financial, and marketing data.

4	Objectives

•	Establish a comprehensive Lead-to-AUM (L2A) and Customer Acquisition Cost (CAC) data model that delivers granular insights into pipeline performance and marketing ROI.

•	Automate data ingestion, transformation, and reporting refresh processes to ensure consistent, timely, and accurate analytics.

•	Provide leadership with clear visibility into the full customer journey from lead generation to assets under management, enabling data-driven decision-making.

•	Enhance the Power BI user experience through intuitive dashboards, standardized KPI definitions, and visually clear performance tracking.

•	Build scalable reporting capabilities that support future data sources and evolving business needs, driving long-term data maturity across the organization.

•	Integrate Salesforce, QuickBooks, Tamarac, and Azure Fabric into a unified reporting ecosystem to enable seamless data flow and trusted insights.

5	Deliverables

Throughout the engagement with Pure Financial Advisors LLC, the following key deliverables and artifacts will be provided to ensure a comprehensive and actionable outcome aligned with the project objectives:

1. KPI Book

•	Definition and documentation of Lead-to-AUM (L2A) and Customer Acquisition Cost (CAC) KPIs.

•	Detailed calculation logic, data source mapping, and metric ownership.

•	Alignment of KPI definitions with industry standards and Pure’s internal reporting framework.

2. Power BI Mock-ups

•	Design of up to eight Power BI dashboard views focused on L2A and CAC insights.

•	Visualization of key metrics, conversion funnels, and marketing ROI indicators.

•	Wireframes capturing layout, navigation, and user experience requirements for leadership and marketing teams.

3. Data Model Design

•	Blueprint of the enhanced L2A and CAC data model integrating Salesforce, Tamarac, Azure Blob Storage, and QuickBooks.

•	Logical and physical data model diagrams detailing relationships, hierarchies, and data flows.

•	Documentation of data transformation logic and schema definitions to support automated reporting.

4. Data Gap Assessment

•	Identification of missing or inconsistent data elements across source systems impacting L2A and CAC reporting.

•	Evaluation of data quality, completeness, and readiness for integration.

•	Recommendations for remediation and data governance improvements.

5. Technical Approach

•	Detailed description of the integration and automation strategy for QuickBooks and Salesforce data ingestion.

•	Specification of batch processing pipelines within Microsoft Fabric and Azure Synapse.

•	Outline of technical dependencies, data refresh cadence, and validation checkpoints.

6. Phase 3B Implementation Plan

•	Roadmap outlining activities, milestones, and timelines for the build and deployment phase.

•	Sequencing of tasks for data integration, model development, and Power BI report implementation.

•	Resource plan and risk mitigation framework to ensure successful execution.

Each deliverable will be iteratively reviewed with Pure Financial Advisors LLC's leadership and technical teams to ensure alignment with business goals and to incorporate feedback promptly. This structured approach guarantees transparency, accountability, and measurable value throughout the engagement lifecycle.

6	Approach

This engagement with Pure Financial Advisors LLC is designed to address the firm’s specific challenges in achieving granular visibility across its Lead-to-AUM (L2A) and Customer Acquisition Cost (CAC) reporting. Operating within the financial advisory and wealth management industry under a B2C model, Pure’s growth depends on understanding the full customer journey from lead generation to asset management. The approach leverages Pure’s existing Microsoft Fabric and Azure Synapse infrastructure while integrating new data sources—most notably QuickBooks—to create a unified, automated, and scalable reporting environment.

Our methodology follows a structured, phased framework that ensures alignment with Pure’s business objectives, technical landscape, and stakeholder expectations. Each phase builds upon the previous one, moving from discovery and design through implementation planning, with clear checkpoints for validation and stakeholder engagement. This ensures that the final solution is both technically robust and strategically aligned with Pure’s data maturity goals.

---

Phase 3A: Discovery & Design, Duration: 3 weeks, Timeline: Week 1 to Week 3

Summary: Establish the foundation for the L2A and CAC reporting solution through data discovery, KPI definition, and initial model design.

Activities:

•	Conduct workshops with data, technology, and marketing teams to confirm reporting requirements and success metrics.

•	Assess existing data sources (Salesforce, Tamarac, Azure Blob Storage, QuickBooks) for completeness and quality.

•	Define KPI logic and calculation methodology for L2A and CAC metrics.

•	Develop initial Power BI mock-ups (up to 8 views) to visualize priority insights.

•	Draft the target-state data model design and validate with key stakeholders.

•	Document data gaps and integration dependencies, particularly around QuickBooks ingestion.

---

Phase 3B: Build & Implementation Planning, Duration: 8–12 weeks, Timeline: Week 4 to Week 15

Summary: Finalize the technical design and implementation roadmap, preparing Pure’s data platform for automated, scalable reporting.

Activities:

•	Refine and finalize the L2A and CAC data model based on feedback from Phase 3A.

•	Design automated batch data ingestion and transformation pipelines within Microsoft Fabric.

•	Develop detailed technical approach for QuickBooks integration and data quality assessment.

•	Create the KPI Book, including metric definitions, data lineage, and ownership mapping.

•	Finalize Power BI dashboard mock-ups and reporting suite specifications.

•	Prepare the Phase 3B Implementation Plan outlining build steps, dependencies, and resource requirements.

---

This structured, phased approach ensures that Pure Financial Advisors LLC’s data platform and reporting capabilities are developed with precision, agility, and a clear focus on delivering measurable business outcomes. By progressing from discovery through design and implementation planning, the engagement provides a scalable foundation for enhanced pipeline visibility, marketing ROI analysis, and long-term data maturity across the organization.

7	Outcomes

This engagement will deliver measurable business impact and strategic value by enabling Pure Financial Advisors LLC to achieve deeper visibility into its Lead-to-AUM (L2A) and Customer Acquisition Cost (CAC) performance. The initiative aligns with Pure’s B2C financial advisory model and the objectives of key stakeholders, including Lee Equity Partners, by strengthening data-driven decision-making and optimizing marketing ROI across the customer acquisition pipeline.

Expected Business Outcomes

•	Granular Pipeline Visibility and Conversion Insights: The new L2A data model will provide end-to-end transparency into the customer journey from lead generation to assets under management, enabling leadership to identify conversion drivers and optimize acquisition strategies.

•	Accurate and Automated CAC Reporting: Integration of QuickBooks and Salesforce data will deliver precise, automated CAC metrics, reducing manual effort and improving confidence in marketing spend analysis.

•	Improved Marketing ROI Measurement: Enhanced Power BI dashboards will allow marketing teams to assess campaign effectiveness and allocate budgets based on data-backed performance insights.

•	Data-Driven Leadership Decision Support: Senior management will gain timely, reliable insights into pipeline performance and cost efficiency, supporting strategic growth and investment decisions.

•	Scalable Reporting Foundation for Future Growth: The solution will establish a robust, extensible data architecture within Microsoft Fabric and Azure Synapse, ensuring scalability for future data sources and advanced analytics capabilities.

•	Reduced Operational Risk Through Data Quality and Automation: Automated ingestion and transformation pipelines will minimize data errors and dependency on manual processes, improving overall reporting reliability and governance.

8	Business Impact

•	Granular Marketing ROI Visibility: The enhanced Lead-to-AUM (L2A) and Customer Acquisition Cost (CAC) reporting suite will provide Pure Financial Advisors with precise insights into marketing effectiveness, enabling leadership to allocate spend toward the highest-performing channels and potentially reduce CAC by 10–15%.

•	Operational Efficiency Through Automation: Automated data ingestion and transformation pipelines will eliminate manual data handling across Salesforce, QuickBooks, and Tamarac, reducing reporting cycle times by up to 50% and freeing analyst capacity for higher-value analysis.

•	Data-Driven Growth Decisions: A unified data model and Power BI dashboards will allow senior leadership to track conversion metrics from lead to AUM in real time, supporting more informed decisions on client acquisition strategies and asset growth initiatives.

•	Improved Data Quality and Consistency: Integration of QuickBooks and data quality assessment within Microsoft Fabric will establish a single source of truth for financial and marketing data, ensuring accuracy and consistency across departments and stakeholder reporting.

•	Scalable Reporting Foundation: The future-state data platform will be designed for scalability, enabling Pure to seamlessly integrate new data sources and expand reporting capabilities as the business grows, supporting long-term data maturity and operational resilience.

By delivering these outcomes, this engagement will enable Pure Financial Advisors LLC to transform its pipeline and marketing performance reporting into a strategic asset—driving data-led decision-making, optimizing acquisition efficiency, and underpinning sustainable growth in the competitive U.S. financial advisory market.