STATEMENT OF WORK BETWEEN

Client

And

JMAN Group

1	Business Context

PURE Financial Advisors LLC operates in the U.S. financial advisory and wealth management sector, providing clients with personalized financial advisory services and asset management solutions. The firm follows a B2C model, serving individual investors and households seeking professional guidance to grow and manage their assets. Key stakeholders include Jason Carver, Client Engagement Manager, and Lee Equity Partners, the firm’s investment partner.

PURE is initiating this project to strengthen its data-driven decision-making capabilities by enhancing its Lead-to-AUM (L2A) pipeline and Customer Acquisition Cost (CAC) reporting. The current reporting environment offers limited granularity and lacks integrated insights into marketing effectiveness and conversion performance. By developing a comprehensive L2A and CAC data model, PURE aims to deliver more precise visibility into the customer journey—from initial lead generation through to asset under management—and to better understand the return on marketing spend. This initiative will enable leadership to make more informed strategic and operational decisions, improve marketing ROI tracking, and support scalable growth through a more mature data and reporting foundation.

2	Overview

PURE Financial Advisors’ data, technology, and marketing teams currently manage the firm’s lead pipeline and customer acquisition reporting processes. These functions rely on a connected ecosystem of platforms including Salesforce for CRM, Tamarac for portfolio management, Azure Blob Storage for data hosting, Microsoft Fabric and Azure Synapse for data processing, and Power BI for analytics and visualization. QuickBooks is also part of the financial data landscape and is planned for integration into the broader reporting environment.

The existing reporting suite is built in Power BI, drawing from multiple data sources—Salesforce, Tamarac, Azure Blob Storage, and QuickBooks—to support operational and performance insights. The firm’s infrastructure is anchored in Microsoft’s cloud environment, leveraging Fabric and Synapse to store and process data. While manual processes are not specified, integration challenges currently center on connecting and ingesting data from QuickBooks and ensuring data quality for customer acquisition cost reporting.

3	Understanding

•	PURE seeks to address limited visibility into the full Lead-to-AUM (L2A) journey and Customer Acquisition Cost (CAC) performance across its marketing and sales funnel.

•	Existing pipeline reporting lacks the necessary granularity to evaluate conversion effectiveness and marketing ROI.

•	Current reporting does not integrate CAC insights, limiting leadership’s ability to assess acquisition efficiency.

•	Data ingestion from QuickBooks is not yet established, creating a gap in financial data required for CAC analysis.

•	Automated data ingestion and transformation workflows are needed to reduce manual effort and ensure consistent reporting refreshes.

•	The enhanced reporting environment must support data and technology stakeholders, senior leadership, and marketing teams as primary users.

•	Mandatory integrations include Salesforce and QuickBooks to enable unified L2A and CAC reporting.

4	Objectives

•	Establish a comprehensive Lead-to-AUM (L2A) and Customer Acquisition Cost (CAC) data model that delivers granular visibility into the full client acquisition journey.

•	Provide leadership with actionable insights into pipeline performance and marketing ROI through enhanced Power BI reporting.

•	Automate data ingestion, transformation, and reporting refresh processes to ensure consistent, timely, and accurate insights.

•	Improve user experience with intuitive dashboards, standardized KPI definitions, and clear visualizations for decision-making.

•	Build a scalable reporting foundation capable of integrating additional data sources and supporting future growth initiatives.

•	Strengthen PURE’s data maturity by enabling a unified, trusted reporting environment across Salesforce, QuickBooks, Tamarac, and Azure Fabric.

5	Deliverables

Throughout the engagement with PURE Financial Advisors LLC, the following key deliverables and artifacts will be provided to ensure a comprehensive and actionable outcome aligned with the project objectives:

1. KPI Book

•	Comprehensive documentation of Lead-to-AUM (L2A) and Customer Acquisition Cost (CAC) metrics, including definitions, calculation logic, and data sources.

•	Clear mapping of KPIs to business objectives and reporting views for consistent interpretation across teams.

•	Inclusion of dimension dictionary outlining segmentation and slicing parameters for analysis.

2. Power BI Mock-ups

•	Design of up to eight Power BI dashboard views focused on L2A and CAC insights.

•	Visualization prototypes illustrating layout, navigation, and KPI placement for leadership review.

•	Alignment of mock-ups with PURE’s existing Power BI standards and branding guidelines.

3. Data Model Design

•	Detailed schema for the L2A and CAC data model integrating Salesforce, Tamarac, Azure Blob Storage, and QuickBooks data.

•	Logical and physical data model diagrams showing relationships, hierarchies, and transformation logic.

•	Documentation of data lineage and governance considerations to support scalability and maintainability.

4. Data Gap Assessment

•	Identification and evaluation of missing or inconsistent data elements impacting L2A and CAC reporting accuracy.

•	Recommendations for remediation actions and data quality improvement initiatives.

•	Summary of integration readiness for QuickBooks and other source systems.

5. Technical Approach

•	Detailed description of the proposed architecture and integration method for QuickBooks ingestion into Microsoft Fabric and Azure Synapse.

•	Outline of batch processing workflows, automation logic, and refresh cadence for reporting.

•	Technical design principles ensuring performance, reliability, and alignment with PURE’s existing infrastructure.

6. Phase 3B Implementation Plan

•	Structured roadmap detailing activities, milestones, and dependencies for the build and deployment phase.

•	Resource and timeline estimates aligned with the 8–12 week implementation window.

•	Risk and dependency register highlighting data access, integration, and quality considerations.

Each deliverable will be iteratively reviewed with PURE Financial Advisors LLC’s leadership and technical teams to ensure alignment with business goals and to incorporate feedback promptly. This structured approach guarantees transparency, accountability, and measurable value throughout the engagement lifecycle.

6	Approach

PURE Financial Advisors LLC operates in the financial advisory and wealth management sector, where data-driven insights are critical to understanding client acquisition efficiency and marketing ROI. This engagement is designed to address PURE’s specific challenge of limited granularity in Lead-to-AUM (L2A) and Customer Acquisition Cost (CAC) reporting by leveraging its existing Microsoft Fabric and Azure Synapse infrastructure. The approach focuses on integrating key systems—Salesforce, Tamarac, Azure Blob Storage, and QuickBooks—into a unified data model that supports automated, scalable, and insightful Power BI reporting for leadership and marketing teams.

Our methodology follows a structured, phased approach that ensures alignment with PURE’s business objectives, technical environment, and timeline expectations. Each phase builds upon the previous one, from discovery and data assessment through to model design and implementation planning. This ensures that the final solution is both technically robust and strategically aligned with PURE’s goal of achieving enhanced data maturity and reporting precision.

---

Phase 1: Discovery & Current-State Assessment, Duration: 1 week, Timeline: Week 1

Summary: Establish a foundational understanding of PURE’s current data landscape, systems, and reporting processes to inform subsequent design activities.

Activities:

•	Conduct kickoff sessions with key stakeholders (Data, Technology, and Marketing teams).

•	Review existing documentation for Salesforce, Tamarac, Azure Fabric, Synapse, and Power BI.

•	Assess current pipeline and CAC reporting capabilities and identify data access requirements.

•	Map existing data flows and dependencies across systems.

•	Define success criteria and confirm scope boundaries for the engagement.

---

Phase 2: Data Source Review & Gap Assessment, Duration: 1 week, Timeline: Week 2

Summary: Evaluate data availability, quality, and integration readiness across all relevant systems, with a focus on QuickBooks ingestion and reconciliation.

Activities:

•	Review data structures and key fields in Salesforce, Tamarac, Azure Blob Storage, and QuickBooks.

•	Identify data quality issues and gaps impacting L2A and CAC reporting.

•	Document data lineage and dependencies for each source system.

•	Develop recommendations for data cleaning and enrichment.

•	Validate data access and ingestion feasibility within Microsoft Fabric.

---

Phase 3: KPI Definition & Data Model Design, Duration: 1 week, Timeline: Week 3

Summary: Define the target-state data model and KPI logic to support L2A and CAC reporting requirements.

Activities:

•	Collaborate with stakeholders to finalize KPI definitions and calculation logic.

•	Design the conceptual and logical data model for L2A and CAC reporting.

•	Map data sources to model entities and establish transformation logic.

•	Validate model design against business requirements and scalability needs.

•	Document data model specifications for technical implementation.

---

Phase 4: Power BI Mock-ups & Reporting Design, Duration: 1 week, Timeline: Week 4

Summary: Translate business and data model requirements into visual reporting prototypes to align on insights and user experience.

Activities:

•	Develop up to eight Power BI mock-ups focused on L2A and CAC insights.

•	Align dashboard structure with leadership and marketing reporting needs.

•	Incorporate KPI definitions and data visualizations for clarity and usability.

•	Conduct review sessions with stakeholders for feedback and iteration.

•	Finalize mock-ups to inform the implementation plan and data model validation.

---

Phase 5: Implementation Planning & Technical Approach, Duration: 1 week, Timeline: Week 5

Summary: Finalize the technical approach, implementation roadmap, and recommendations for Phase 3B execution.

Activities:

•	Develop the detailed technical approach for QuickBooks integration and automated data pipelines.

•	Define batch processing workflows within Microsoft Fabric for data ingestion and transformation.

•	Outline the Phase 3B Implementation Plan, including sequencing, dependencies, and resource needs.

•	Document data governance and quality management recommendations.

•	Deliver the KPI Book, Data Model Design, and Technical Approach as final discovery outputs.

---

This structured, phased approach ensures that PURE Financial Advisors LLC’s L2A and CAC reporting capabilities are developed with precision, agility, and a clear focus on delivering measurable business outcomes. By aligning technical design with business priorities and leveraging existing Azure and Power BI infrastructure, the engagement sets a strong foundation for scalable, automated, and insight-driven reporting.

7	Outcomes

This engagement will deliver measurable business impact by enabling PURE Financial Advisors LLC to gain granular visibility into its Lead-to-AUM (L2A) and Customer Acquisition Cost (CAC) performance. The initiative aligns with PURE’s B2C financial advisory model and the strategic objectives of both internal leadership and its investment partner, Lee Equity Partners, by improving data-driven decision making and marketing ROI transparency.

Expected Business Outcomes

•	Granular Lead-to-AUM Visibility: Development of a comprehensive L2A data model will allow leadership to track the full client acquisition journey from initial lead through to managed assets, improving understanding of conversion dynamics and pipeline efficiency.

•	Accurate Customer Acquisition Cost Insights: Integration of QuickBooks and Salesforce data will enable precise CAC calculations, providing actionable insights into marketing spend effectiveness and return on investment.

•	Automated and Reliable Reporting: Implementation of automated data ingestion and transformation pipelines will ensure consistent, timely, and accurate Power BI reporting, reducing manual effort and improving data reliability.

•	Improved Marketing ROI Measurement: Enhanced reporting will empower marketing teams to evaluate campaign performance and optimize resource allocation based on clear, data-backed ROI metrics.

•	Strengthened Data Maturity and Scalability: Establishing a scalable data foundation within Microsoft Fabric and Azure Synapse will support future data sources and reporting needs, advancing PURE’s long-term vision for data maturity and growth.

•	Informed Strategic Decision Making: Leadership will gain a unified view of pipeline performance and acquisition costs, enabling more confident decisions around marketing strategy, resource planning, and growth investments.

8	Business Impact

•	Enhanced Marketing ROI Visibility: The new Lead-to-AUM (L2A) and Customer Acquisition Cost (CAC) reporting suite will provide PURE Financial Advisors with granular insights into marketing effectiveness, enabling leadership to allocate spend toward the highest-performing channels and improve ROI tracking.

•	Data-Driven Growth Decisions: By integrating Salesforce, QuickBooks, and Tamarac data into a unified model, PURE will gain a single source of truth for pipeline performance, supporting more accurate forecasting and strategic growth planning.

•	Operational Efficiency Gains: Automated data ingestion and transformation pipelines will reduce manual reporting effort by an estimated 40–60%, freeing data and marketing teams to focus on analysis and optimization rather than data preparation.

•	Improved Financial Transparency: CAC and L2A metrics will allow PURE to quantify the cost of client acquisition and conversion efficiency, supporting more informed decisions on pricing, marketing investment, and client segmentation.

•	Scalable Reporting Foundation: The Microsoft Fabric and Azure Synapse-based architecture will create a scalable data environment capable of supporting future data sources and advanced analytics, ensuring long-term sustainability of PURE’s reporting capabilities.

•	Investor-Grade Data Asset: The initiative strengthens PURE’s data maturity and provides Lee Equity Partners with diligence-grade visibility into marketing and pipeline performance, enhancing confidence in PURE’s growth trajectory and valuation potential.

By delivering these outcomes, this engagement will enable PURE Financial Advisors LLC to transform its pipeline and marketing performance management approach, establishing a robust, scalable data foundation that drives sustained growth, operational efficiency, and long-term value creation in the competitive U.S. financial advisory market.