STATEMENT OF WORK BETWEEN

Client

And

JMAN Group

1	Business Context

PURE Financial Advisors LLC operates in the U.S. financial advisory and wealth management sector, providing personalized financial advisory and asset management services to individual clients. The firm follows a B2C model and is supported by key stakeholders including Jason Carver, Client Engagement Manager, and Lee Equity Partners as an investment partner. PURE’s operations rely on a modern data and technology stack encompassing Salesforce, Tamarac, Azure Synapse, Microsoft Fabric, Power BI, and QuickBooks, which together support its advisory and reporting functions.

The current initiative is driven by PURE’s need to enhance its Lead‑to‑AUM (L2A) pipeline and Customer Acquisition Cost (CAC) reporting. Existing pipeline reports lack the granularity required to fully understand the journey from lead generation to assets under management and to measure marketing effectiveness. By developing a more integrated and automated data model, PURE aims to connect financial and marketing data sources, improve data quality, and deliver actionable insights through Power BI dashboards. This effort will enable leadership to make more informed decisions on marketing ROI and pipeline performance, supporting the firm’s broader goal of advancing data maturity and scalable reporting capabilities for future growth.

2	Overview

PURE Financial Advisors’ data, technology, and marketing teams collectively manage the firm’s pipeline and customer acquisition reporting processes. These functions operate across a connected ecosystem of platforms including Salesforce, Tamarac, Azure Blob Storage, Microsoft Fabric, Azure Synapse, Power BI, and QuickBooks (planned for integration). The existing reporting environment is centered on a Power BI suite that draws from multiple data sources to support business performance tracking and operational insights.

Core data assets reside in Salesforce and Tamarac for client and pipeline information, Azure Blob Storage for structured data management, and QuickBooks for financial data. The firm’s cloud infrastructure is built on Microsoft Fabric and Azure Synapse, providing the foundation for data storage and analytics. Current integration efforts focus on connecting QuickBooks and ensuring data quality to support accurate customer acquisition cost reporting. No manual processes or data governance policies are specified in the current documentation.

3	Understanding

•	PURE seeks to address limited granularity in existing pipeline reporting and the absence of integrated Customer Acquisition Cost (CAC) insights.

•	Current reporting does not provide a clear view of the full Lead‑to‑AUM (L2A) journey, limiting visibility into marketing effectiveness and conversion performance.

•	Data ingestion from QuickBooks is not yet established, creating a gap in capturing and analyzing cost data required for CAC reporting.

•	Automated data ingestion and transformation workflows are needed to reduce manual effort and ensure consistent, timely updates to L2A and CAC metrics.

•	The data and technology teams, senior leadership, and marketing users require access to accurate, role‑relevant reporting to support decision‑making.

•	Integration with Salesforce and QuickBooks is mandatory to enable unified reporting across lead, client, and financial data sources.

•	Data quality assessment is required to ensure reliability of inputs used in L2A and CAC calculations.

4	Objectives

•	Establish a comprehensive Lead‑to‑AUM (L2A) and Customer Acquisition Cost (CAC) data model that delivers granular insights into pipeline performance and marketing ROI.

•	Automate data ingestion, transformation, and reporting refresh processes to ensure consistent, timely, and accurate reporting.

•	Provide leadership with clear visibility into the full customer journey from lead generation through AUM conversion, enabling data‑driven decision‑making.

•	Enhance Power BI dashboards with standardized KPI definitions and intuitive visualizations to improve user experience and reporting clarity.

•	Build a scalable data foundation capable of integrating additional data sources and supporting future growth in PURE’s reporting capabilities.

•	Advance PURE’s overall data maturity by creating a trusted, unified reporting environment that supports strategic and operational planning.

5	Deliverables

Throughout the engagement with PURE Financial Advisors LLC, the following key deliverables and artifacts will be provided to ensure a comprehensive and actionable outcome aligned with the project objectives:

1. KPI Book

•	Comprehensive documentation of Lead‑to‑AUM (L2A) and Customer Acquisition Cost (CAC) metrics, including definitions, calculation logic, and data source mapping.

•	Clear alignment of KPIs with business objectives and reporting requirements to ensure consistency across dashboards.

•	Inclusion of dimension dictionary outlining how metrics can be sliced by relevant business attributes (e.g., channel, advisor, region).

2. Power BI Mock‑ups

•	Design of up to eight Power BI views illustrating the target‑state L2A and CAC reporting suite.

•	Visualization of key insights, user navigation, and layout structure to guide dashboard development.

•	Mock‑ups will serve as the blueprint for the subsequent build phase, ensuring stakeholder alignment on design and functionality.

3. Data Model Design

•	Detailed schema for the integrated L2A and CAC data model, defining entities, relationships, and data flows across Salesforce, Tamarac, QuickBooks, and Azure Fabric.

•	Documentation of data transformation logic and integration points to support automated ingestion and reporting.

•	Technical specifications to enable scalable and maintainable data architecture aligned with PURE’s existing infrastructure.

4. Data Gap Assessment

•	Identification and evaluation of missing or incomplete data elements required for accurate L2A and CAC reporting.

•	Assessment of data quality, completeness, and consistency across source systems.

•	Recommendations for remediation actions and prioritization to ensure reliable reporting outputs.

5. Technical Approach

•	Detailed description of the proposed integration and automation strategy, including QuickBooks ingestion and transformation workflows.

•	Definition of batch processing pipelines within Microsoft Fabric and Azure Synapse environments.

•	Outline of technical dependencies, control points, and validation steps to ensure robust data operations.

6. Phase 3B Implementation Plan

•	Structured roadmap detailing activities, timelines, and resource requirements for the build and deployment phase.

•	Sequencing of tasks across data ingestion, model development, and Power BI report creation.

•	Identification of key milestones, dependencies, and risk mitigation actions to support successful execution.

Each deliverable will be iteratively reviewed with PURE Financial Advisors LLC’s leadership and technical teams to ensure alignment with business goals and to incorporate feedback promptly. This structured approach guarantees transparency, accountability, and measurable value throughout the engagement lifecycle.

6	Approach

PURE Financial Advisors LLC operates in the financial advisory and wealth management industry, serving clients through a B2C model focused on personalized financial guidance and asset management. This engagement is designed to address PURE’s specific challenge of enhancing its Lead‑to‑AUM (L2A) and Customer Acquisition Cost (CAC) reporting capabilities. By leveraging existing infrastructure—Salesforce, Tamarac, Azure Fabric, Synapse, and Power BI—the approach will deliver a unified, automated, and scalable reporting solution that provides granular insights into pipeline performance and marketing ROI.

The methodology follows a structured, phased approach that ensures alignment with PURE’s business objectives, technical environment, and stakeholder expectations. Each phase builds upon the previous one, moving from discovery and design through implementation planning, ensuring that the final solution is both technically robust and strategically valuable to PURE’s leadership and marketing teams.

---

Phase 3A: Discovery & Design, Duration: 3 weeks, Timeline: Week 0 to Week 3

Summary: Establish foundational understanding of data sources, define KPI logic, and design the target‑state L2A and CAC data model and Power BI mock‑ups.

Activities:

•	Conduct workshops with data, technology, and marketing teams to confirm reporting requirements and success metrics.

•	Review existing data sources (Salesforce, Tamarac, Azure Blob Storage, QuickBooks) and assess data quality and availability.

•	Define KPI calculation logic for L2A and CAC metrics, ensuring alignment with business definitions.

•	Develop initial Power BI mock‑ups (up to 8 views) to visualize priority reporting use cases.

•	Perform a data gap assessment to identify missing or incomplete data elements.

•	Document technical approach for QuickBooks integration and data ingestion pipelines.

---

Phase 3B: Implementation Planning & Technical Design, Duration: 8–12 weeks, Timeline: Week 4 to Week 15

Summary: Finalize the data model design, confirm technical architecture, and prepare the implementation roadmap for automated reporting and integration.

Activities:

•	Finalize the end‑state L2A and CAC data model based on discovery findings and stakeholder feedback.

•	Develop detailed technical design for data ingestion, transformation, and refresh automation within Microsoft Fabric and Azure Synapse.

•	Validate integration approach for QuickBooks and Salesforce to ensure seamless data flow.

•	Create the KPI Book documenting metric definitions, data lineage, and calculation logic.

•	Produce the Phase 3B Implementation Plan outlining build activities, dependencies, and sequencing.

•	Recommend data cleaning and enrichment strategies to support accurate CAC and pipeline reporting.

---

This structured, phased approach ensures that PURE Financial Advisors LLC’s data platform and reporting capabilities are developed with precision, agility, and a clear focus on delivering measurable business outcomes aligned with stakeholder expectations.

7	Outcomes

This engagement will deliver measurable business impact and strategic value by enabling PURE Financial Advisors LLC to achieve deeper visibility into its Lead‑to‑AUM (L2A) and Customer Acquisition Cost (CAC) performance. The initiative aligns with PURE’s B2C financial advisory model and the objectives of key stakeholders, including Lee Equity Partners, by strengthening data‑driven decision‑making and marketing ROI measurement across the U.S. operations.

Expected Business Outcomes

•	Granular Lead‑to‑AUM Visibility: Development of a unified L2A data model will provide detailed insights into the full customer journey from lead generation through AUM conversion, enabling leadership to identify high‑performing acquisition channels and optimize conversion strategies.

•	Accurate Customer Acquisition Cost Measurement: Integration of QuickBooks and Salesforce data will allow precise calculation of CAC metrics, improving transparency into marketing spend efficiency and supporting more informed budget allocation decisions.

•	Automated and Reliable Reporting: Implementation of automated data ingestion and transformation pipelines will eliminate manual reporting processes, ensuring consistent, timely, and accurate updates to Power BI dashboards.

•	Improved Marketing ROI Analysis: Enhanced reporting capabilities will enable PURE to quantify the return on marketing investments with greater confidence, linking spend directly to AUM growth and conversion outcomes.

•	Strengthened Data Maturity and Scalability: Establishing a scalable data foundation within Microsoft Fabric and Azure Synapse will position PURE for future expansion of data sources and advanced analytics, supporting long‑term growth and operational efficiency.

•	Informed Leadership Decision‑Making: Delivery of clear, KPI‑driven Power BI dashboards will empower senior management to make evidence‑based decisions on pipeline performance, resource allocation, and strategic marketing initiatives.

8	Business Impact

•	Enhanced Marketing ROI Visibility: The new Lead‑to‑AUM (L2A) and Customer Acquisition Cost (CAC) reporting suite will provide PURE Financial Advisors with granular insights into marketing effectiveness, enabling leadership to allocate spend toward the highest‑performing channels and improve ROI measurement accuracy.

•	Data‑Driven Growth Decisions: By integrating Salesforce, QuickBooks, and Tamarac data into a unified model, PURE will gain a single source of truth for pipeline performance, supporting more confident decisions on lead nurturing, conversion strategies, and asset growth initiatives.

•	Operational Efficiency Gains: Automated data ingestion and transformation pipelines will reduce manual reporting effort by an estimated 40–60%, freeing data and marketing teams to focus on analysis and optimization rather than data preparation.

•	Improved Financial Transparency: CAC and L2A metrics will be standardized across the organization, allowing consistent tracking of acquisition costs and conversion rates—critical for Lee Equity Partners’ portfolio oversight and PURE’s internal performance management.

•	Scalable Reporting Foundation: The Microsoft Fabric‑based data model will establish a scalable infrastructure capable of supporting future data sources and advanced analytics, ensuring PURE’s reporting capabilities evolve with business growth.

•	Investor‑Grade Data Maturity: The initiative strengthens PURE’s data governance and reporting credibility, positioning the firm with diligence‑ready metrics that enhance confidence among investors and stakeholders.

By delivering these outcomes, this engagement will enable PURE Financial Advisors LLC to transform its pipeline and marketing performance management approach, creating a lasting, scalable data asset that underpins long‑term growth, operational efficiency, and value creation in the U.S. financial advisory marketplace.