STATEMENT OF WORK BETWEEN

Client

And

JMAN Group

1	Business Context

PURE Financial Advisors LLC operates within the U.S. financial advisory and wealth management sector, providing clients with personalized financial advisory services and asset management solutions. The firm follows a B2C model, engaging directly with individual investors to help them achieve long-term financial goals. Key stakeholders include Jason Carver, Client Engagement Manager, and Lee Equity Partners, the firm’s investment partner.

PURE is initiating this project to strengthen its data-driven decision-making capabilities by enhancing Lead-to-AUM (L2A) pipeline and Customer Acquisition Cost (CAC) reporting. Current reporting provides limited granularity, restricting visibility into the full customer journey from lead generation to assets under management and the effectiveness of marketing spend. The initiative aims to deliver a unified, automated data model and Power BI reporting suite that integrates data from Salesforce, Tamarac, Azure platforms, and QuickBooks. By improving data ingestion, transformation, and reporting processes, PURE seeks to establish scalable, accurate insights that support leadership in evaluating pipeline performance and marketing ROI.

2	Overview

PURE Financial Advisors’ current reporting environment spans multiple internal teams, primarily data, technology, and marketing, all of which contribute to pipeline and customer acquisition reporting. The firm operates a connected ecosystem built around Salesforce for CRM, Tamarac for portfolio management, and Azure-based data storage and processing. Data is housed across Salesforce, Tamarac, Azure Blob Storage, and QuickBooks, forming the core sources for financial and client activity data.

Reporting today is delivered through a Power BI suite that draws from these systems, supported by Microsoft Fabric and Azure Synapse as the underlying cloud and data platform infrastructure. While manual processes are not specified, integration between systems—particularly the ingestion of QuickBooks data—remains an active area of focus to ensure consistency and completeness in reporting. The current setup provides a structured foundation for data management and analytics across PURE’s operational and marketing functions.

3	Understanding

•	PURE seeks to address limited visibility and granularity in its existing pipeline reporting, particularly around the full Lead-to-AUM (L2A) journey and Customer Acquisition Cost (CAC) metrics.

•	Current reporting lacks integrated CAC insights, preventing a clear understanding of marketing efficiency and conversion performance.

•	Data from key systems such as QuickBooks is not yet ingested, creating gaps in financial data needed for accurate CAC analysis.

•	Manual or fragmented data processes reduce consistency and reliability in pipeline and acquisition reporting.

•	The business requires an enhanced L2A and CAC data model with automated data ingestion and transformation to improve reporting accuracy.

•	Automated workflows are needed to streamline data ingestion and transformation for L2A and CAC reporting.

•	Primary users include data and technology stakeholders, senior leadership, and marketing teams who rely on accurate, timely insights.

•	Mandatory integrations include Salesforce and QuickBooks to ensure complete and connected reporting across lead, client, and financial data.

4	Objectives

•	Establish a comprehensive Lead-to-AUM (L2A) and Customer Acquisition Cost (CAC) data model that delivers granular insights into pipeline performance and marketing ROI.

•	Automate data ingestion, transformation, and reporting refresh processes to ensure consistent, timely, and accurate reporting.

•	Provide leadership with clear visibility into the full customer journey from lead generation through to assets under management.

•	Enhance Power BI dashboards with well-defined KPIs and intuitive visualizations to improve user experience and decision-making.

•	Build scalable reporting capabilities that support future data sources and evolving business needs, driving long-term data maturity for PURE Financial Advisors.

5	Deliverables

Throughout the engagement with PURE Financial Advisors LLC, the following key deliverables and artifacts will be provided to ensure a comprehensive and actionable outcome aligned with the project objectives:

1. KPI Book

•	Definition and documentation of Lead-to-AUM (L2A) and Customer Acquisition Cost (CAC) KPIs.

•	Detailed calculation logic, data source mapping, and dimensional breakdowns.

•	Alignment of KPI definitions with industry standards and PURE’s internal reporting framework.

•	Reference guide for ongoing reporting consistency and governance.

2. Power BI Mock-ups (8 Views)

•	Design of up to eight Power BI dashboard views focused on L2A and CAC insights.

•	Visualization of key metrics, conversion funnels, and marketing ROI trends.

•	Layout and navigation prototypes to guide user experience and dashboard development.

•	Feedback sessions with stakeholders to validate design and usability.

3. Data Model Design

•	Comprehensive schema for L2A and CAC data integration across Salesforce, Tamarac, Azure, and QuickBooks.

•	Logical and physical data model diagrams detailing relationships, hierarchies, and data flows.

•	Documentation of data transformation logic and key data entities.

•	Foundation for scalable and automated reporting architecture.

4. Data Gap Assessment

•	Identification of missing or incomplete data elements required for L2A and CAC reporting.

•	Evaluation of data quality, completeness, and consistency across source systems.

•	Recommendations for remediation and data enrichment strategies.

•	Prioritization of data improvement actions based on business impact.

5. Technical Approach Document

•	Detailed plan for QuickBooks integration and automated data ingestion pipelines.

•	Description of batch processing workflows within Microsoft Fabric and Azure Synapse.

•	Technical architecture overview including data flow diagrams and control points.

•	Guidelines for scalability, performance, and maintainability of the solution.

6. Phase 3B Implementation Plan

•	Roadmap outlining activities, milestones, and dependencies for the build phase.

•	Resource and timeline planning for an 8–12 week implementation window.

•	Sequencing of integration, testing, and deployment tasks.

•	Risk mitigation and change management considerations.

Each deliverable will be iteratively reviewed with PURE Financial Advisors LLC's leadership and technical teams to ensure alignment with business goals and to incorporate feedback promptly. This structured approach guarantees transparency, accountability, and measurable value throughout the engagement lifecycle.

6	Approach

PURE Financial Advisors LLC operates in a highly competitive financial advisory and wealth management market, where data-driven insights into client acquisition and asset growth are critical to sustaining performance and optimizing marketing ROI. This engagement is designed to address PURE’s specific challenge of limited visibility into the Lead-to-AUM (L2A) pipeline and Customer Acquisition Cost (CAC) metrics by leveraging its existing Microsoft Fabric and Azure Synapse infrastructure. The approach focuses on integrating Salesforce, Tamarac, Azure Blob Storage, and QuickBooks data to deliver a unified, automated, and scalable reporting solution that empowers leadership with actionable insights.

Our methodology follows a structured, phased approach that ensures alignment with PURE’s business objectives, technical environment, and stakeholder expectations. Each phase builds upon the previous one—progressing from discovery and data assessment through to model design, mock-up development, and implementation planning. This ensures that the final solution is both technically robust and strategically aligned with PURE’s growth and data maturity goals.

---

Phase 1: Discovery and Requirements Definition, Duration: 1 week, Timeline: Week 1

Summary: Establish a shared understanding of current systems, data sources, and reporting needs to define the foundation for the L2A and CAC solution.

Activities:

•	Conduct kickoff sessions with data, technology, and marketing teams to confirm scope and objectives.

•	Review existing documentation for Salesforce, Tamarac, Azure Fabric, Synapse, and Power BI environments.

•	Identify key stakeholders and confirm data access requirements for all relevant systems.

•	Map current reporting workflows and dependencies related to pipeline and CAC reporting.

•	Define success criteria and confirm deliverables for the design phase.

---

Phase 2: Data Source Assessment and Gap Analysis, Duration: 1 week, Timeline: Week 2

Summary: Evaluate data quality, completeness, and integration readiness across all source systems to inform model design and ingestion strategy.

Activities:

•	Assess data structures and relationships within Salesforce, Tamarac, Azure Blob Storage, and QuickBooks.

•	Identify data quality issues and gaps impacting L2A and CAC reporting.

•	Document data lineage and transformation logic currently in use.

•	Recommend data cleaning and enrichment strategies for Phase 3B implementation.

•	Validate data availability for KPI calculation and reporting requirements.

---

Phase 3: Data Model and KPI Design, Duration: 1 week, Timeline: Week 3

Summary: Design the target-state L2A and CAC data model and define KPI logic to support accurate and consistent reporting.

Activities:

•	Develop conceptual and logical data models aligned with PURE’s reporting needs.

•	Define KPI formulas, data mappings, and dimensional hierarchies for L2A and CAC metrics.

•	Align KPI definitions with industry standards and internal reporting practices.

•	Validate model design with stakeholders to ensure business and technical alignment.

•	Document data model specifications for use in the implementation phase.

---

Phase 4: Power BI Mock-ups and Reporting Design, Duration: 1 week, Timeline: Week 4

Summary: Translate the data model and KPI definitions into visual reporting concepts through Power BI mock-ups.

Activities:

•	Design up to eight Power BI mock-ups illustrating L2A and CAC dashboards.

•	Incorporate user feedback from marketing and leadership teams to refine visualizations.

•	Ensure dashboards provide clear KPI definitions, drill-down capabilities, and actionable insights.

•	Validate alignment between mock-ups and data model outputs.

•	Finalize mock-ups for inclusion in the discovery deliverables.

---

Phase 5: Technical Approach and Implementation Planning, Duration: 1 week, Timeline: Week 5

Summary: Finalize the technical design and develop a detailed implementation roadmap for Phase 3B execution.

Activities:

•	Define the technical approach for QuickBooks integration and automated data ingestion pipelines.

•	Outline data transformation and refresh processes within Microsoft Fabric.

•	Develop the Phase 3B Implementation Plan, including sequencing, dependencies, and resource needs.

•	Consolidate findings into the KPI Book, Data Model Design, and Technical Approach deliverables.

•	Present final recommendations and roadmap to PURE’s leadership and key stakeholders.

---

This structured, phased approach ensures that PURE Financial Advisors LLC’s L2A and CAC reporting capabilities are developed with precision, agility, and a clear focus on delivering measurable business outcomes. By progressing methodically from discovery through design and planning, the engagement provides a solid foundation for scalable, automated, and insight-driven reporting aligned with PURE’s strategic growth objectives.

7	Outcomes

This engagement will deliver measurable business impact by enabling PURE Financial Advisors LLC to gain deeper visibility into its Lead-to-AUM (L2A) pipeline and Customer Acquisition Cost (CAC) performance. By leveraging existing Microsoft Fabric and Azure Synapse infrastructure, the initiative aligns with PURE’s B2C business model and the strategic objectives of both senior leadership and Lee Equity Partners to drive data maturity and optimize marketing ROI.

Expected Business Outcomes

•	Granular Lead-to-AUM Visibility: The new data model and reporting suite will provide detailed insights into each stage of the lead journey, allowing leadership to identify conversion bottlenecks and improve overall pipeline efficiency.

•	Accurate Customer Acquisition Cost Measurement: Integration of QuickBooks and Salesforce data will enable precise calculation of CAC metrics, supporting informed decisions on marketing spend and resource allocation.

•	Automated and Reliable Reporting Processes: Batch-based data ingestion and transformation pipelines will ensure consistent, timely, and error-free updates to Power BI dashboards, reducing manual intervention and improving operational reliability.

•	Improved Marketing ROI Analysis: Enhanced L2A and CAC reporting will allow the marketing team to evaluate campaign effectiveness and optimize strategies based on data-driven insights into cost per acquisition and asset growth outcomes.

•	Strengthened Data-Driven Decision Making: The unified reporting environment will empower senior leadership with accurate, actionable intelligence to guide investment, growth, and client acquisition strategies across the organization.

•	Foundation for Scalable Data Maturity: Establishing a robust and extensible data model will position PURE for future integration of additional data sources and advanced analytics capabilities, supporting long-term scalability and continuous improvement.

8	Business Impact

•	Granular Marketing ROI Visibility: Establishes a unified Lead-to-AUM and Customer Acquisition Cost reporting suite, enabling PURE Financial Advisors LLC to measure marketing effectiveness and optimize spend allocation across acquisition channels.

•	Data-Driven Growth Decisions: Empowers leadership and Lee Equity Partners with accurate, real-time insights into pipeline performance, supporting strategic decisions that drive AUM growth and improve conversion efficiency.

•	Operational Efficiency and Automation: Automates data ingestion and transformation processes across Salesforce, QuickBooks, and Tamarac, reducing manual reporting effort by an estimated 40–60% and improving reporting timeliness.

•	Enhanced Data Accuracy and Consistency: Introduces standardized KPI definitions and a single-source-of-truth data model, minimizing discrepancies across teams and ensuring confidence in reported metrics.

•	Scalable Reporting Foundation: Leverages Microsoft Fabric and Azure Synapse to create a scalable data platform capable of supporting future data sources and advanced analytics, ensuring long-term adaptability.

•	Improved Stakeholder Alignment: Provides transparent, actionable insights for data, marketing, and leadership teams, fostering alignment on performance drivers and accountability for growth outcomes.

By delivering these outcomes, this engagement will enable PURE Financial Advisors LLC to transform its pipeline and marketing performance management, creating a sustainable, data-driven foundation for long-term growth and value creation in the competitive U.S. financial advisory market.