STATEMENT OF WORK BETWEEN

Client

And

JMAN Group

1	Business Context

PURE Financial Advisors LLC operates in the U.S. financial advisory and wealth management industry, providing personalized financial advisory services and asset management to individual clients. The firm follows a B2C model and is supported by key stakeholders including Jason Carver, Client Engagement Manager, and Lee Equity Partners as an investment partner. PURE’s operations rely on a modern data and technology stack encompassing Salesforce, Tamarac, Azure Synapse, Microsoft Fabric, Power BI, and QuickBooks.

The current initiative is driven by PURE’s need to strengthen its Lead‑to‑AUM (L2A) pipeline and Customer Acquisition Cost (CAC) reporting. Existing pipeline reporting lacks the granularity required to fully understand the journey from lead generation to assets under management and to measure marketing effectiveness. By integrating QuickBooks data and enhancing data quality, PURE aims to automate ingestion and transformation processes, enabling more accurate and actionable insights.

This project seeks to deliver a comprehensive L2A and CAC data model and Power BI reporting suite that provides leadership with a clear view of pipeline performance and marketing ROI. The outcome will support PURE’s long‑term vision of building scalable, data‑driven reporting capabilities that advance its data maturity and inform strategic growth decisions.

2	Overview

PURE Financial Advisors’ current reporting environment spans multiple data, technology, and marketing teams responsible for managing pipeline and customer acquisition reporting. The firm operates on a connected data ecosystem built around Salesforce and Tamarac for client and portfolio management, supported by Azure Blob Storage, Microsoft Fabric, and Azure Synapse for data hosting and processing. Power BI serves as the primary reporting and analytics tool, providing visibility into existing pipeline metrics and performance dashboards.

Core data sources include Salesforce, Tamarac, Azure Blob Storage, and QuickBooks, with the latter identified for upcoming integration. The infrastructure is cloud-based, leveraging Microsoft Fabric and Azure Synapse to support data ingestion and transformation. While manual processes are not specified, integration challenges currently center on connecting and ingesting data from QuickBooks and ensuring data quality for customer acquisition cost reporting.

3	Understanding

•	PURE seeks to address limited visibility and granularity in its existing pipeline reporting, particularly around the full Lead‑to‑AUM (L2A) journey and Customer Acquisition Cost (CAC) metrics.

•	Current reporting lacks integrated CAC insights, preventing a clear view of marketing efficiency and return on spend.

•	Data from key systems such as QuickBooks is not yet connected, creating gaps in financial and acquisition cost tracking.

•	The absence of automated data ingestion and transformation processes results in manual effort and delayed reporting updates.

•	Enhanced data modeling and quality assessment are required to ensure accurate and consistent L2A and CAC reporting.

•	The system must support multiple user groups, including data and technology teams, senior leadership, and marketing stakeholders.

•	Mandatory integrations include Salesforce and QuickBooks to enable end‑to‑end visibility across lead, client, and financial data.

4	Objectives

•	Establish a comprehensive Lead‑to‑AUM (L2A) and Customer Acquisition Cost (CAC) data model delivering granular insights into pipeline performance and marketing ROI.

•	Automate data ingestion, transformation, and reporting refresh processes to ensure timely and accurate insights.

•	Provide leadership with a clear, data‑driven view of the customer journey from lead generation through to assets under management.

•	Enhance Power BI dashboards with standardized KPI definitions and intuitive visualizations for improved user experience.

•	Build a scalable reporting foundation capable of supporting future data sources and expanded analytics needs.

•	Advance PURE’s overall data maturity by enabling consistent, trusted, and actionable reporting across business functions.

5	Deliverables

Throughout the engagement with PURE Financial Advisors LLC, the following key deliverables and artifacts will be provided to ensure a comprehensive and actionable outcome aligned with the project objectives:

1. KPI Book

•	Comprehensive documentation of Lead‑to‑AUM (L2A) and Customer Acquisition Cost (CAC) metrics, including definitions, calculation logic, and data source mapping.

•	Alignment of KPIs with business objectives to ensure consistent measurement across marketing, data, and leadership teams.

•	Inclusion of dimension dictionary outlining segmentation criteria for pipeline and acquisition analysis.

2. Power BI Mock‑Ups (up to 8 views)

•	Design of interactive dashboard mock‑ups illustrating the future‑state L2A and CAC reporting suite.

•	Visualization of key metrics, conversion funnels, and marketing ROI insights for leadership review.

•	Layout and navigation blueprint to guide the subsequent build phase within Power BI.

3. Data Model Design

•	Detailed schema defining relationships between Salesforce, Tamarac, QuickBooks, and Azure data sources.

•	Logical and physical data model diagrams supporting automated ingestion and transformation pipelines.

•	Documentation of data entities, attributes, and lineage to enable scalable reporting architecture.

4. Data Gap Assessment

•	Identification of missing or inconsistent data elements across source systems impacting L2A and CAC reporting.

•	Evaluation of data quality and completeness, with recommendations for remediation and enrichment.

•	Prioritization of data gaps based on business impact and feasibility of resolution.

5. Technical Approach Document

•	Detailed description of the proposed integration and automation strategy for QuickBooks and Salesforce data ingestion.

•	Specification of batch processing workflows within Microsoft Fabric and Azure Synapse environments.

•	Outline of technical dependencies, control points, and validation steps to ensure reliable data flow.

6. Phase 3B Implementation Plan

•	Structured roadmap detailing activities, timelines, and resource requirements for the build and deployment phase.

•	Sequencing of tasks for data integration, model development, and Power BI report implementation.

•	Risk and dependency matrix highlighting key milestones and success criteria for project execution.

Each deliverable will be iteratively reviewed with PURE Financial Advisors LLC's leadership and technical teams to ensure alignment with business goals and to incorporate feedback promptly. This structured approach guarantees transparency, accountability, and measurable value throughout the engagement lifecycle.

6	Approach

The engagement with PURE Financial Advisors LLC is designed to address the firm’s specific need for enhanced Lead‑to‑AUM (L2A) and Customer Acquisition Cost (CAC) reporting within the financial advisory and wealth management space. As a B2C business operating across the United States, Pure requires a unified, data‑driven view of its marketing and sales funnel to better understand conversion efficiency and marketing ROI. This approach leverages the company’s existing Microsoft Fabric and Azure Synapse infrastructure, integrating Salesforce, Tamarac, and QuickBooks data to deliver a scalable, automated reporting solution in Power BI.

Our methodology follows a structured, phased approach that ensures alignment with Pure’s business priorities, technical landscape, and timeline expectations. Each phase builds upon the previous one—starting with data access and discovery, progressing through model design and mock‑ups, and culminating in a detailed implementation plan. This structure ensures that all stakeholders—from data and technology teams to senior leadership—are engaged at the right points, enabling a seamless transition from design to build.

---

Phase 1: Discovery & Data Access Enablement, Duration: 1 week, Timeline: Week 0 to Week 1

Summary: Establish foundational access, documentation, and alignment to ensure the project begins with full visibility into existing systems and data sources.

Activities:

•	Coordinate with internal stakeholders to secure access to Salesforce, Tamarac, Azure Fabric, and Power BI environments.

•	Gather and review existing data architecture, infrastructure, and reporting documentation.

•	Schedule and confirm workshops with data, technology, and marketing teams.

•	Validate data availability and reconciliation sources to ensure alignment with prior reporting outputs.

•	Confirm project governance, communication cadence, and deliverable expectations.

---

Phase 2: Current State Assessment & KPI Definition, Duration: 1 week, Timeline: Week 1 to Week 2

Summary: Understand the current data landscape, define key metrics, and align on business logic for L2A and CAC reporting.

Activities:

•	Conduct workshops to consolidate KPI definitions and business terms across teams.

•	Review existing Power BI reports and data models to identify current limitations.

•	Map data sources and fields required for L2A and CAC calculations.

•	Identify data quality issues and dependencies, particularly around QuickBooks integration.

•	Document agreed‑upon KPI logic and data source mapping for inclusion in the KPI Book.

---

Phase 3: Data Source Assessment & Target Model Design, Duration: 1 week, Timeline: Week 2 to Week 3

Summary: Evaluate data readiness and design the target‑state data model to support enhanced L2A and CAC reporting.

Activities:

•	Assess data from Salesforce, Tamarac, Azure Blob Storage, and QuickBooks for completeness and consistency.

•	Perform a data gap assessment to identify missing or low‑quality data elements.

•	Develop the conceptual and logical data model for L2A and CAC reporting.

•	Define data transformation and ingestion requirements for batch processing in Microsoft Fabric.

•	Validate model design with stakeholders to ensure alignment with reporting needs.

---

Phase 4: Power BI Mock‑ups & Data Model Finalization, Duration: 1 week, Timeline: Week 3 to Week 4

Summary: Translate business requirements into visual reporting concepts and finalize the data model for implementation.

Activities:

•	Design up to eight Power BI mock‑ups illustrating L2A and CAC dashboards.

•	Iterate mock‑ups with business and technical stakeholders for feedback and refinement.

•	Finalize KPI logic and data relationships within the model.

•	Document data lineage and transformation logic for future build activities.

•	Prepare the draft KPI Book and Data Model Design deliverables for review.

---

Phase 5: Technical Approach & Implementation Planning, Duration: 1 week, Timeline: Week 4 to Week 5

Summary: Define the technical approach and roadmap for Phase 3B implementation, ensuring readiness for build and automation.

Activities:

•	Develop the detailed technical approach for QuickBooks integration and automated data pipelines.

•	Outline the architecture for batch data processing within Microsoft Fabric and Azure Synapse.

•	Define testing, validation, and refresh processes for automated reporting.

•	Prepare the Phase 3B Implementation Plan, including dependencies, sequencing, and resource requirements.

•	Conduct a final review session with stakeholders to confirm alignment and next steps.

---

This structured, phased approach ensures that PURE Financial Advisors LLC’s L2A and CAC reporting capabilities are developed with precision, agility, and a clear focus on delivering measurable business outcomes. By grounding each phase in data quality, stakeholder alignment, and technical rigor, the engagement positions Pure to achieve scalable, automated, and insight‑driven reporting that supports its growth objectives.

7	Outcomes

This engagement with PURE Financial Advisors LLC will deliver measurable business impact by transforming how the firm tracks and interprets its marketing and sales funnel performance. Focused on developing a robust Lead‑to‑AUM (L2A) and Customer Acquisition Cost (CAC) reporting framework, the initiative aligns with Pure’s B2C growth model and the strategic objectives of both internal leadership and its investment partner, Lee Equity Partners. The outcome will enable data‑driven decisions that optimize marketing ROI and accelerate AUM growth.

Expected Business Outcomes

•	Granular Lead‑to‑AUM Visibility: The new data model and reporting suite will provide detailed insights into each stage of the lead journey, allowing leadership to pinpoint conversion drivers and bottlenecks across the pipeline.

•	Accurate Customer Acquisition Cost Measurement: Integration of QuickBooks and Salesforce data will enable precise calculation of CAC, supporting informed decisions on marketing spend efficiency and return on investment.

•	Automated and Reliable Reporting Processes: Batch‑based data ingestion and transformation pipelines will eliminate manual reporting tasks, ensuring consistent, timely, and accurate updates to Power BI dashboards.

•	Improved Marketing ROI Analysis: Enhanced L2A and CAC metrics will allow Pure to evaluate campaign performance and allocate resources toward the most effective acquisition channels.

•	Strengthened Data‑Driven Decision Making: Leadership will gain a unified, trusted view of pipeline performance, empowering strategic planning and investment decisions grounded in verified data.

•	Foundation for Scalable Data Maturity: The solution will establish a scalable reporting framework within Microsoft Fabric and Azure Synapse, supporting future data sources and long‑term analytics growth.

8	Business Impact

•	Granular Marketing ROI Visibility: Establishes a unified Lead‑to‑AUM and Customer Acquisition Cost reporting framework, enabling Pure Financial Advisors to precisely measure marketing effectiveness and optimize spend allocation across channels.

•	Data‑Driven Growth Decisions: Empowers leadership and Lee Equity Partners with actionable insights into conversion performance, supporting strategic decisions that drive AUM growth and client acquisition efficiency.

•	Operational Efficiency Through Automation: Automates data ingestion and transformation across Salesforce, QuickBooks, and Tamarac, reducing manual reporting effort and cycle times by an estimated 40–50%.

•	Enhanced Data Accuracy and Consistency: Introduces standardized KPI definitions and a single source of truth within Microsoft Fabric, improving confidence in performance metrics and eliminating cross‑departmental discrepancies.

•	Scalable Reporting Architecture: Builds a future‑ready data model and Power BI suite that can seamlessly scale to new data sources and reporting needs as Pure expands its client base and service offerings.

•	Improved Financial Transparency: Integrates financial and marketing data to provide a clear view of acquisition costs relative to AUM growth, strengthening accountability and supporting investor reporting requirements.

By delivering these outcomes, this engagement will enable Pure Financial Advisors LLC to transform its pipeline and marketing performance management, creating a scalable, insight‑driven foundation that supports sustained growth, operational excellence, and long‑term value creation in the competitive U.S. wealth management market.