STATEMENT OF WORK BETWEEN

Client

And

JMAN Group

1	Business Context

PURE Financial Advisors LLC operates within the U.S. financial advisory and wealth management industry, providing clients with comprehensive financial advisory and asset management services. The firm follows a B2C business model, serving individual investors and households seeking professional guidance in managing their assets and achieving long-term financial goals. Key stakeholders include Jason Carver, Client Engagement Manager, and Lee Equity Partners, the firm’s investment partner.

PURE is undertaking this initiative to strengthen its data-driven decision-making capabilities by enhancing its Lead-to-AUM (L2A) pipeline and Customer Acquisition Cost (CAC) reporting. The current reporting environment offers limited granularity and lacks integrated insights into marketing effectiveness and conversion performance. By improving the L2A and CAC data models and automating data ingestion and transformation processes, PURE aims to deliver more accurate, actionable insights into the journey from lead generation to asset under management and the return on marketing spend. This effort will enable leadership to better understand pipeline performance, optimize marketing investments, and support scalable growth through a more mature data and reporting foundation.

2	Overview

PURE Financial Advisors’ current reporting environment spans multiple internal teams, primarily the data, technology, and marketing functions responsible for managing pipeline and customer acquisition reporting. These teams rely on a suite of interconnected systems, including Salesforce for CRM data, Tamarac for portfolio management, Azure Blob Storage for data hosting, Microsoft Fabric and Azure Synapse for data processing, and Power BI for analytics and visualization. QuickBooks is also part of the ecosystem and is planned for integration to support financial data alignment.

The firm’s reporting capabilities are centered around a Power BI suite that draws from several key data sources—Salesforce, Tamarac, Azure Blob Storage, and QuickBooks. The underlying infrastructure is built on Microsoft Fabric and Azure Synapse, providing a cloud-based foundation for data storage and transformation. While manual processes are not specified, integration challenges currently exist around connecting and ingesting data from QuickBooks and ensuring data quality for customer acquisition cost reporting.

3	Understanding

•	PURE seeks to address limited visibility into the full Lead‑to‑AUM (L2A) journey and Customer Acquisition Cost (CAC) performance within its current reporting environment.

•	Existing pipeline reporting lacks sufficient granularity, preventing detailed analysis of lead conversion and marketing effectiveness.

•	The absence of integrated CAC insights across systems limits the ability to measure true return on marketing spend.

•	Data ingestion from QuickBooks is not yet established, creating a gap in financial data needed for accurate CAC reporting.

•	Automated data ingestion and transformation workflows are required to reduce manual effort and ensure consistent reporting refreshes.

•	The enhanced reporting will be used by data and technology stakeholders, senior leadership, and marketing teams who rely on accurate, timely insights.

•	Mandatory integrations include Salesforce and QuickBooks to unify lead, client, and financial data for comprehensive L2A and CAC analysis.

4	Objectives

•	Establish a comprehensive Lead‑to‑AUM (L2A) and Customer Acquisition Cost (CAC) data model that delivers granular insights into pipeline performance and marketing ROI.

•	Automate data ingestion, transformation, and reporting refresh processes to ensure consistent, timely, and accurate analytics.

•	Provide leadership with clear visibility into the full customer journey from lead generation through asset conversion, enabling data‑driven decision‑making.

•	Enhance the Power BI user experience with intuitive dashboards, standardized KPI definitions, and clear visualizations of key performance metrics.

•	Build scalable reporting capabilities that support future data sources and evolving business needs, advancing PURE’s overall data maturity.

5	Deliverables

Throughout the engagement with PURE Financial Advisors LLC, the following key deliverables and artifacts will be provided to ensure a comprehensive and actionable outcome aligned with the project objectives:

1. KPI Book

•	Comprehensive documentation of Lead‑to‑AUM (L2A) and Customer Acquisition Cost (CAC) metrics, including definitions, calculation logic, and data sources.

•	Clear mapping of KPIs to business objectives and reporting use cases.

•	Establishment of standardized measurement frameworks for consistent reporting across teams.

2. Power BI Mock‑Ups (8 Views)

•	Design of up to eight Power BI dashboard views illustrating L2A and CAC insights.

•	Visualization of key metrics, conversion funnels, and marketing ROI trends.

•	Wireframes capturing layout, navigation, and user experience requirements for leadership and marketing teams.

3. Data Model Design

•	Detailed schema for the integrated L2A and CAC data model connecting Salesforce, Tamarac, Azure Blob Storage, and QuickBooks.

•	Logical and physical data model diagrams defining relationships, hierarchies, and data flows.

•	Documentation of data transformation logic and integration points within Microsoft Fabric and Azure Synapse.

4. Data Gap Assessment

•	Identification of missing or incomplete data elements required for accurate L2A and CAC reporting.

•	Evaluation of data quality, consistency, and completeness across source systems.

•	Recommendations for remediation and data enrichment to support reliable analytics.

5. Technical Approach Document

•	Detailed description of the technical architecture and integration strategy for QuickBooks ingestion and automated data pipelines.

•	Specification of batch processing workflows within Microsoft Fabric and Azure Synapse.

•	Outline of data governance, refresh cadence, and performance considerations for scalable reporting.

6. Phase 3B Implementation Plan

•	Roadmap outlining activities, milestones, and dependencies for the build and deployment phase.

•	Sequenced timeline covering development, testing, and rollout of the L2A and CAC reporting suite.

•	Resource plan and risk mitigation framework ensuring smooth transition from design to implementation.

Each deliverable will be iteratively reviewed with PURE Financial Advisors LLC's leadership and technical teams to ensure alignment with business goals and to incorporate feedback promptly. This structured approach guarantees transparency, accountability, and measurable value throughout the engagement lifecycle.

6	Approach

PURE Financial Advisors LLC operates in the financial advisory and wealth management sector, serving individual clients through a B2C model. This engagement is designed to address PURE’s specific challenge of enhancing its Lead‑to‑AUM (L2A) and Customer Acquisition Cost (CAC) reporting capabilities. By leveraging existing infrastructure—Salesforce, Tamarac, Azure Fabric, Synapse, and Power BI—the approach focuses on integrating QuickBooks data, improving data quality, and developing a scalable data model that delivers granular insights into marketing ROI and pipeline performance.

The methodology follows a structured, phased approach that ensures alignment with PURE’s business priorities and technical environment. Each phase builds upon the previous one, moving from discovery and design through implementation planning. This progression enables the teams to validate assumptions early, mitigate integration risks, and deliver a robust foundation for automated, insight‑driven reporting.

---

Phase 3A: Discovery & Design, Duration: 3 weeks, Timeline: Week 1 to Week 3

Summary: Establish the foundational understanding of data sources, define KPI logic, and design the target‑state L2A and CAC data model.

Activities:

•	Conduct stakeholder workshops with data, technology, and marketing teams to confirm reporting requirements.

•	Assess existing data sources (Salesforce, Tamarac, Azure Blob Storage, QuickBooks) for completeness and quality.

•	Define KPI logic and calculation methodology for L2A and CAC metrics.

•	Develop initial Power BI mock‑ups (up to 8 views) to visualize priority insights.

•	Perform a data gap assessment to identify missing or inconsistent data elements.

•	Document the technical approach for QuickBooks integration and data ingestion pipelines.

---

Phase 3B: Implementation Planning & Technical Design, Duration: 8–12 weeks, Timeline: Week 4 to Week 15

Summary: Finalize the data model design, confirm technical architecture, and prepare the implementation roadmap for automated reporting and integration.

Activities:

•	Validate and finalize the end‑state L2A and CAC data model based on feedback from Phase 3A.

•	Design automated batch data ingestion and transformation pipelines within Microsoft Fabric.

•	Define data cleaning and enrichment recommendations to address identified gaps.

•	Develop detailed technical specifications for QuickBooks integration and data flow orchestration.

•	Create the Phase 3B Implementation Plan outlining build activities, dependencies, and resource requirements.

•	Deliver the KPI Book, finalized Power BI mock‑ups, and data model documentation for stakeholder approval.

---

This structured, phased approach ensures that PURE Financial Advisors LLC’s data platform and reporting capabilities are developed with precision, agility, and a clear focus on delivering measurable business outcomes aligned with stakeholder expectations.

7	Outcomes

This engagement will deliver measurable business impact and strategic value for PURE Financial Advisors LLC by transforming its Lead‑to‑AUM (L2A) and Customer Acquisition Cost (CAC) reporting capabilities. The initiative aligns with PURE’s B2C financial advisory model and the objectives of key stakeholders, including Lee Equity Partners, by enabling data‑driven insights into marketing ROI and pipeline performance across the U.S. market.

Expected Business Outcomes

•	Granular Lead‑to‑AUM Visibility: Development of a comprehensive L2A data model will provide detailed insight into the customer journey from initial lead through asset conversion, enabling leadership to identify conversion drivers and optimize acquisition strategies.

•	Accurate Customer Acquisition Cost Measurement: Integration of QuickBooks and Salesforce data will allow precise calculation of CAC metrics, improving understanding of marketing spend efficiency and supporting more informed budget allocation decisions.

•	Automated and Reliable Reporting: Implementation of automated data ingestion and transformation pipelines will ensure consistent, timely, and accurate reporting in Power BI, reducing manual effort and improving operational efficiency.

•	Enhanced Marketing ROI Analysis: Unified L2A and CAC reporting will enable PURE to evaluate the effectiveness of marketing campaigns and channels, driving higher returns on marketing investments and improved lead quality.

•	Improved Decision‑Making for Leadership: With clear KPI definitions and visualizations in Power BI, senior management will gain actionable insights into pipeline performance, supporting strategic decisions that accelerate growth and asset accumulation.

•	Foundation for Scalable Data Maturity: Establishing a robust, integrated data model and reporting framework will position PURE for future scalability, allowing seamless expansion to additional data sources and advanced analytics capabilities.

8	Business Impact

•	Enhanced Marketing ROI Visibility: Establishes a unified Lead‑to‑AUM (L2A) and Customer Acquisition Cost (CAC) reporting framework, enabling PURE Financial Advisors to quantify marketing effectiveness and optimize spend allocation across channels.

•	Operational Efficiency through Automation: Automates data ingestion and transformation from Salesforce, QuickBooks, and Tamarac, reducing manual reporting effort and accelerating insight delivery cycles by an estimated 40–60%.

•	Data‑Driven Growth Decisions: Provides leadership with granular, actionable insights into lead conversion and asset growth, supporting more informed decisions on client acquisition strategies and advisor performance.

•	Improved Data Accuracy and Consistency: Introduces standardized KPI definitions and a single source of truth within Microsoft Fabric and Power BI, minimizing reporting discrepancies and improving confidence in business metrics.

•	Scalable Reporting Foundation: Builds a flexible, extensible data model that supports future data sources and reporting needs, ensuring scalability as PURE expands its client base and service offerings.

•	Investor and Stakeholder Transparency: Equips Lee Equity Partners and senior management with diligence‑grade reporting on marketing ROI and pipeline performance, strengthening confidence in PURE’s growth trajectory.

By delivering these outcomes, this engagement will enable PURE Financial Advisors LLC to transform its pipeline and marketing performance reporting into a strategic growth engine—driving data‑led decision‑making, operational efficiency, and long‑term value creation in the competitive U.S. financial advisory market.