STATEMENT OF WORK BETWEEN

Client

And

JMAN Group

1	Business Context

PURE Financial Advisors LLC operates in the U.S. financial advisory and wealth management sector, providing personalized financial advisory services and asset management solutions to individual clients. The firm follows a B2C business model and is supported by key stakeholders including Jason Carver, Client Engagement Manager, and Lee Equity Partners as its investment partner. PURE’s operations rely on a modern data and technology stack encompassing Salesforce, Tamarac, Azure Synapse, Microsoft Fabric, Power BI, and QuickBooks.

The current initiative is driven by PURE’s need to enhance its Lead‑to‑AUM (L2A) pipeline and Customer Acquisition Cost (CAC) reporting. Existing pipeline reporting lacks the granularity required to fully understand the journey from lead generation to assets under management and to measure marketing effectiveness. By developing a more integrated and automated data model, PURE aims to connect financial and marketing data sources, improve data quality, and deliver actionable insights through Power BI dashboards. This effort will enable leadership to make more informed decisions on marketing ROI and pipeline performance, supporting the firm’s broader goal of advancing data maturity and scalable reporting capabilities for future growth.

2	Overview

PURE Financial Advisors’ current reporting environment spans multiple internal teams, primarily the data, technology, and marketing functions responsible for managing pipeline and customer acquisition reporting. These teams operate across a connected ecosystem of platforms including Salesforce, Tamarac, Azure Blob Storage, Microsoft Fabric, Azure Synapse, Power BI, and QuickBooks (pending integration).

The firm’s existing analytics capability is centered on a Power BI reporting suite that draws from several core data sources—Salesforce, Tamarac, Azure Blob Storage, and QuickBooks. Underpinning these systems is a cloud infrastructure built on Microsoft Fabric and Azure Synapse, supporting data storage and transformation activities.

While manual processes are not specified, current integration challenges include connecting and ingesting data from QuickBooks and ensuring data quality for customer acquisition cost reporting. This environment provides the foundation for PURE’s operational and marketing data flows, enabling cross‑team collaboration through shared data assets and reporting tools.

3	Understanding

•	PURE seeks to address limited granularity in existing pipeline reporting and the absence of integrated Customer Acquisition Cost (CAC) insights.

•	Current reporting does not provide sufficient visibility into the full Lead‑to‑AUM (L2A) journey, limiting understanding of marketing effectiveness.

•	Data ingestion from QuickBooks is not yet established, creating a gap in financial data required for accurate CAC reporting.

•	Automated data ingestion and transformation workflows are needed to reduce manual effort and ensure consistent, timely reporting.

•	The initiative requires an enhanced L2A and CAC data model capable of supporting detailed Power BI reporting.

•	Primary users include data and technology stakeholders, senior leadership, and marketing teams who rely on accurate performance metrics.

•	Mandatory integrations include Salesforce and QuickBooks to enable unified pipeline and cost reporting.

4	Objectives

•	Establish a comprehensive Lead‑to‑AUM (L2A) and Customer Acquisition Cost (CAC) data model that delivers granular insights into pipeline performance and marketing ROI.

•	Automate data ingestion, transformation, and reporting refresh processes to ensure consistent, timely, and accurate reporting.

•	Provide leadership with clear visibility into the full customer journey from lead generation through to assets under management.

•	Enhance Power BI dashboards with standardized KPI definitions and intuitive visualizations to improve user experience and decision‑making.

•	Build scalable reporting capabilities that support future data sources and align with PURE’s long‑term vision for data maturity and growth.

•	Integrate Salesforce, QuickBooks, Tamarac, and Azure Fabric into a unified reporting ecosystem for seamless data flow and trusted insights.

5	Deliverables

Throughout the engagement with PURE Financial Advisors LLC, the following key deliverables and artifacts will be provided to ensure a comprehensive and actionable outcome aligned with the project objectives:

1. KPI Book

•	Comprehensive documentation of Lead‑to‑AUM (L2A) and Customer Acquisition Cost (CAC) metrics, including definitions, calculation logic, and data source mapping.

•	Clear alignment of KPIs with business objectives and marketing ROI measurement.

•	Inclusion of dimension dictionary and slicing attributes for consistent reporting across Power BI views.

2. Power BI Mock‑ups (8 Views)

•	Design of up to eight Power BI dashboard mock‑ups illustrating the future‑state L2A and CAC reporting experience.

•	Visualization of key metrics, conversion funnels, and marketing performance insights.

•	Layout and navigation blueprint to guide the subsequent build phase and user experience refinement.

3. Data Model Design

•	Detailed schema for the integrated L2A and CAC data model connecting Salesforce, Tamarac, Azure Fabric, and QuickBooks.

•	Logical and physical data model diagrams showing relationships, hierarchies, and data flow.

•	Documentation of data transformation logic and integration points to support automated ingestion pipelines.

4. Data Gap Assessment

•	Identification and evaluation of missing or inconsistent data elements across Salesforce, Tamarac, Azure Blob Storage, and QuickBooks.

•	Recommendations for data quality improvement and remediation actions.

•	Prioritization of gaps based on impact to KPI accuracy and reporting completeness.

5. Technical Approach Document

•	Detailed description of the technical architecture supporting batch data ingestion and transformation within Microsoft Fabric and Azure Synapse.

•	Integration approach for QuickBooks and Salesforce, including data flow diagrams and control mechanisms.

•	Outline of automation, refresh cadence, and governance considerations for scalable reporting.

6. Phase 3B Implementation Plan

•	Structured roadmap detailing activities, milestones, and dependencies for the build and deployment phase.

•	Sequencing of tasks related to data integration, model development, and Power BI report implementation.

•	Resource plan and timeline aligned with the 8–12‑week delivery window and dependency on QuickBooks ingestion.

Each deliverable will be iteratively reviewed with PURE Financial Advisors LLC's leadership and technical teams to ensure alignment with business goals and to incorporate feedback promptly. This structured approach guarantees transparency, accountability, and measurable value throughout the engagement lifecycle.

6	Approach

PURE Financial Advisors LLC operates in a highly competitive financial advisory and wealth management market, where data-driven insights into client acquisition and marketing ROI are critical to sustaining growth. Our approach is designed to address PURE’s specific challenge of enhancing Lead-to-AUM (L2A) and Customer Acquisition Cost (CAC) reporting by leveraging its existing Microsoft Fabric and Azure Synapse infrastructure. By integrating data from Salesforce, Tamarac, Azure Blob Storage, and QuickBooks, we will deliver a unified, automated, and scalable reporting solution that empowers leadership with actionable insights into pipeline performance.

Our methodology follows a structured, phased approach that ensures alignment with PURE’s business objectives, technical environment, and stakeholder expectations. Each phase builds upon the previous one—progressing from discovery and data assessment through to model design, mock-up development, and implementation planning. This ensures that the final solution is both technically robust and strategically aligned with PURE’s long-term data maturity goals.

---

Phase 1: Discovery & Current-State Assessment, Duration: 1 week, Timeline: Week 1

Summary: Establish a foundational understanding of PURE’s current data landscape, systems, and reporting processes to inform subsequent design activities.

Activities:

•	Conduct kickoff sessions with data, technology, and marketing stakeholders to confirm objectives and success criteria.

•	Review existing documentation for Salesforce, Tamarac, Azure Fabric, Synapse, and Power BI environments.

•	Assess current L2A and CAC reporting capabilities and identify data quality or integration gaps.

•	Map data flows across systems to understand dependencies and ingestion requirements.

•	Define access protocols and confirm data availability for QuickBooks integration.

---

Phase 2: Data Source Analysis & Gap Assessment, Duration: 1 week, Timeline: Week 2

Summary: Evaluate data sources and identify gaps or inconsistencies that may impact the design of the L2A and CAC data model.

Activities:

•	Profile data from Salesforce, Tamarac, Azure Blob Storage, and QuickBooks to assess completeness and accuracy.

•	Identify missing or inconsistent data elements required for CAC and pipeline reporting.

•	Document data lineage and transformation logic for key metrics.

•	Develop recommendations for data cleaning, enrichment, and standardization.

•	Validate findings with PURE’s data and technology teams to ensure alignment.

---

Phase 3: KPI Definition & Reporting Design, Duration: 1 week, Timeline: Week 3

Summary: Define the KPI framework and reporting logic that will underpin the L2A and CAC reporting suite.

Activities:

•	Facilitate workshops with marketing and leadership teams to finalize KPI definitions and calculation logic.

•	Align on key metrics for Lead-to-AUM conversion and Customer Acquisition Cost tracking.

•	Map KPIs to data sources and confirm transformation logic.

•	Draft the KPI Book documenting definitions, formulas, and data mappings.

•	Validate KPI logic through sample data extracts and stakeholder review.

---

Phase 4: Data Model Design & Power BI Mock-ups, Duration: 1 week, Timeline: Week 4

Summary: Design the target-state data model and develop Power BI mock-ups to visualize the future reporting experience.

Activities:

•	Design the L2A and CAC data model architecture within Microsoft Fabric and Azure Synapse.

•	Define relationships, hierarchies, and data transformations required for reporting.

•	Develop up to eight Power BI mock-ups illustrating key dashboards and visualizations.

•	Iterate mock-ups based on stakeholder feedback to ensure usability and clarity.

•	Align data model design with PURE’s scalability and integration requirements.

---

Phase 5: Technical Approach & Implementation Planning, Duration: 1 week, Timeline: Week 5

Summary: Finalize the technical approach and develop a detailed implementation plan for Phase 3B execution.

Activities:

•	Define the end-to-end data ingestion and transformation pipeline for batch processing.

•	Document the technical approach for QuickBooks integration and automation workflows.

•	Develop the Phase 3B Implementation Plan outlining build activities, dependencies, and timelines.

•	Provide recommendations for data quality monitoring and governance.

•	Present final deliverables including the KPI Book, data model design, and Power BI mock-ups for approval.

---

This structured, phased approach ensures that PURE Financial Advisors LLC’s enhanced L2A and CAC reporting capabilities are developed with precision, agility, and a clear focus on delivering measurable business outcomes. By grounding each phase in data-driven insights and stakeholder collaboration, the engagement will establish a scalable foundation for ongoing analytics maturity and marketing performance optimization.

7	Outcomes

This engagement will deliver measurable business impact and strategic value by enabling PURE Financial Advisors LLC to achieve data-driven visibility into its Lead-to-AUM (L2A) and Customer Acquisition Cost (CAC) performance. The initiative aligns with PURE’s B2C financial advisory model and the priorities of key stakeholders, including Lee Equity Partners, by strengthening marketing ROI measurement and pipeline transparency across the U.S. operations.

Expected Business Outcomes

•	Granular Lead-to-AUM Visibility: Development of a unified L2A data model will provide detailed insights into the full customer journey from lead generation through to assets under management, enabling leadership to identify conversion drivers and optimize acquisition strategies.

•	Accurate Customer Acquisition Cost Measurement: Integration of QuickBooks and Salesforce data will allow precise calculation of CAC metrics, improving understanding of marketing spend efficiency and supporting data-backed budget allocation decisions.

•	Automated and Reliable Reporting Processes: Implementation of automated data ingestion and transformation pipelines will eliminate manual reporting steps, ensuring consistent, timely, and accurate updates to Power BI dashboards.

•	Enhanced Marketing ROI Insights: The new reporting suite will enable PURE to evaluate the effectiveness of marketing campaigns and channels, directly linking spend to AUM growth and improving strategic investment decisions.

•	Improved Leadership Decision-Making: With standardized KPIs and clear visualizations in Power BI, senior management will gain actionable insights into pipeline performance, supporting faster and more confident business decisions.

•	Foundation for Scalable Data Maturity: Establishing a robust, integrated data model within Microsoft Fabric and Azure Synapse will position PURE for future expansion of reporting capabilities and additional data sources as the business grows.

8	Business Impact

•	Enhanced Marketing ROI Visibility: The new Lead-to-AUM (L2A) and Customer Acquisition Cost (CAC) reporting suite will provide PURE Financial Advisors with granular insights into marketing effectiveness, enabling leadership to allocate spend toward the highest-performing channels and improve ROI measurement accuracy.

•	Operational Efficiency Through Automation: Automated data ingestion and transformation pipelines will eliminate manual data preparation, reducing reporting cycle times by up to 50% and freeing data and marketing teams to focus on analysis and strategic decision-making.

•	Data-Driven Growth Decisions: By integrating Salesforce, QuickBooks, and Tamarac data into a unified model, PURE will gain a single source of truth for pipeline performance, supporting more confident decisions on lead conversion strategies and AUM growth initiatives.

•	Improved Financial Transparency: CAC and L2A metrics will be standardized across the organization, ensuring consistent definitions and reliable tracking of acquisition costs and conversion rates—critical for Lee Equity Partners’ oversight and investment performance evaluation.

•	Scalable Reporting Foundation: The Microsoft Fabric and Azure Synapse-based architecture will create a scalable data environment capable of supporting future data sources and advanced analytics, positioning PURE for long-term data maturity and expansion.

•	Leadership Insight Enablement: Enhanced Power BI dashboards will deliver clear, actionable KPIs to senior leadership, improving visibility into pipeline health and enabling proactive management of marketing and acquisition performance.

By delivering these outcomes, this engagement will enable PURE Financial Advisors LLC to transform its pipeline and marketing performance management approach, establishing a robust, scalable data foundation that drives sustained growth, operational efficiency, and long-term value creation in the competitive U.S. financial advisory market.