STATEMENT OF WORK BETWEEN

Client

And

JMAN Group

1	Business Context

PURE Financial Advisors LLC is a United States–based firm specializing in financial advisory and wealth management services. Operating under a B2C model, PURE provides clients with tailored financial guidance and asset management solutions designed to support long-term growth and financial stability. The company’s operations are supported by key stakeholders including Jason Carver, Client Engagement Manager, and Lee Equity Partners, its investment partner.

PURE is undertaking this initiative to strengthen its data-driven decision-making capabilities by enhancing its Lead-to-AUM (L2A) pipeline and Customer Acquisition Cost (CAC) reporting. The current reporting environment offers limited granularity and lacks integrated insights into marketing effectiveness and conversion performance. By improving the L2A and CAC data models and automating data ingestion from systems such as Salesforce and QuickBooks, PURE aims to deliver more accurate, actionable intelligence on the customer journey from lead generation to asset management. This effort will enable leadership to better evaluate marketing ROI, optimize acquisition strategies, and advance the firm’s overall data maturity.

2	Overview

PURE Financial Advisors’ data, technology, and marketing teams collectively manage the firm’s pipeline and customer acquisition reporting processes. These functions rely on a connected ecosystem of platforms including Salesforce for CRM, Tamarac for portfolio management, Azure Blob Storage for data hosting, Microsoft Fabric and Azure Synapse for data processing, and Power BI for analytics and visualization. QuickBooks is also part of the financial data landscape and is planned for integration into the broader reporting environment.

The current reporting suite is built in Power BI, drawing from multiple data sources—Salesforce, Tamarac, Azure Blob Storage, and QuickBooks—to support business performance tracking. The underlying infrastructure is anchored in Microsoft Fabric and Azure Synapse, providing a cloud-based foundation for data storage and transformation. While manual processes are not specified, existing integration challenges center on connecting and ingesting data from QuickBooks and ensuring data quality for customer acquisition cost reporting.

3	Understanding

•	PURE Financial Advisors seeks to address limited visibility and granularity in its existing pipeline reporting, particularly around the Lead-to-AUM (L2A) journey and Customer Acquisition Cost (CAC) metrics.

•	Current reporting lacks integrated CAC insights, preventing a clear understanding of marketing efficiency and return on spend.

•	Data ingestion from QuickBooks is not yet established, creating a gap in financial data required for accurate CAC analysis.

•	The absence of automated data ingestion and transformation workflows results in manual effort and potential inconsistencies in reporting.

•	A unified L2A and CAC data model is required to provide consistent, detailed tracking of lead progression and conversion performance.

•	Data quality assessment is needed to ensure reliability of inputs feeding into L2A and CAC reporting.

•	The system must support multiple user groups, including data and technology teams, senior leadership, and marketing stakeholders, each requiring tailored access to insights.

•	Integration with Salesforce and QuickBooks is mandatory to enable end-to-end visibility across lead, client, and financial data.

4	Objectives

•	Establish a comprehensive Lead-to-AUM (L2A) and Customer Acquisition Cost (CAC) data model that delivers granular visibility into the full client acquisition journey.

•	Provide leadership with actionable insights into marketing performance and return on investment through enhanced Power BI reporting.

•	Automate data ingestion, transformation, and reporting refresh processes to ensure consistent, timely, and accurate insights.

•	Improve user experience with intuitive dashboards, standardized KPI definitions, and clear visualizations that support data-driven decision-making.

•	Build a scalable reporting framework capable of integrating additional data sources and supporting PURE’s long-term data maturity and growth objectives.

5	Deliverables

Throughout the engagement with PURE Financial Advisors LLC, the following key deliverables and artifacts will be provided to ensure a comprehensive and actionable outcome aligned with the project objectives:

1. KPI Book

•	Comprehensive documentation of Lead-to-AUM (L2A) and Customer Acquisition Cost (CAC) metrics, including definitions, calculation logic, and data sources.

•	Clear mapping of KPIs to business objectives and reporting use cases.

•	Establishment of standardized measurement frameworks for consistent reporting across teams.

2. Power BI Mock-ups

•	Design of up to eight Power BI dashboard views focused on L2A and CAC insights.

•	Visualization prototypes illustrating layout, navigation, and KPI presentation.

•	Alignment of mock-ups with user personas and decision-making workflows for marketing and leadership teams.

3. Data Model Design

•	Detailed schema for the L2A and CAC data model integrating Salesforce, Tamarac, Azure Blob Storage, and QuickBooks.

•	Logical and physical data model diagrams defining relationships, hierarchies, and data flows.

•	Documentation of data transformation logic and integration points within Microsoft Fabric and Azure Synapse.

4. Data Gap Assessment

•	Identification and evaluation of missing or incomplete data elements required for accurate L2A and CAC reporting.

•	Assessment of data quality, completeness, and consistency across source systems.

•	Recommendations for remediation and data enrichment to support reliable analytics.

5. Technical Approach

•	Detailed plan outlining the integration and ingestion of QuickBooks data into the existing Azure Fabric environment.

•	Description of batch processing pipelines, transformation logic, and automation mechanisms.

•	Technical architecture overview supporting scalability and maintainability of the reporting solution.

6. Phase 3B Implementation Plan

•	Structured roadmap detailing activities, milestones, and dependencies for the build and deployment phase.

•	Timeline and resource plan aligned with the 8–12 week implementation window.

•	Risk and dependency management framework ensuring smooth transition from design to execution.

Each deliverable will be iteratively reviewed with PURE Financial Advisors LLC's leadership and technical teams to ensure alignment with business goals and to incorporate feedback promptly. This structured approach guarantees transparency, accountability, and measurable value throughout the engagement lifecycle.

6	Approach

PURE Financial Advisors LLC operates in a highly competitive financial advisory and wealth management market, where data-driven insights into client acquisition and marketing ROI are critical to sustaining growth. This engagement is designed to address PURE’s specific challenge of limited visibility into the Lead-to-AUM (L2A) pipeline and Customer Acquisition Cost (CAC) performance. By leveraging the firm’s existing Microsoft Fabric and Azure Synapse infrastructure, the approach focuses on designing and implementing a scalable, automated data model and Power BI reporting suite that delivers granular, actionable insights across the client journey.

Our methodology follows a structured, phased approach that ensures alignment with PURE’s business priorities, technical environment, and stakeholder expectations. Each phase builds upon the previous one—progressing from discovery and data assessment through to model design, mock-up development, and implementation planning. This ensures that the final solution is both technically robust and strategically aligned with PURE’s long-term data maturity goals.

---

Phase 1: Discovery and Current-State Assessment, Duration: 1 week, Timeline: Week 1

Summary: Establish a foundational understanding of PURE’s current data landscape, systems, and reporting processes to inform subsequent design activities.

Activities:

•	Conduct kickoff sessions with data, technology, and marketing stakeholders to confirm objectives and success criteria.

•	Review existing data architecture documentation for Salesforce, Tamarac, Azure Fabric, and Synapse.

•	Assess current Power BI reporting suite to identify gaps in L2A and CAC visibility.

•	Validate data access and connectivity requirements, including QuickBooks integration dependencies.

•	Define meeting cadence, communication plan, and deliverable expectations for the engagement.

---

Phase 2: Data Source Assessment and Gap Analysis, Duration: 2 weeks, Timeline: Weeks 2–3

Summary: Evaluate data availability, quality, and integration readiness across all relevant systems to inform the target-state data model design.

Activities:

•	Profile data from Salesforce, Tamarac, Azure Blob Storage, and QuickBooks to assess completeness and consistency.

•	Identify data quality issues impacting L2A and CAC reporting accuracy.

•	Map data flows and dependencies between systems to support automated ingestion pipelines.

•	Document data gaps and recommend remediation or enrichment strategies.

•	Prioritize data sources and metrics critical to initial reporting use cases.

---

Phase 3: Data Model and KPI Design, Duration: 2 weeks, Timeline: Weeks 4–5

Summary: Develop the target-state L2A and CAC data model and define KPI logic to support accurate, consistent reporting.

Activities:

•	Design the conceptual and logical data model for L2A and CAC reporting within Microsoft Fabric.

•	Define KPI calculation logic, data transformations, and metric hierarchies.

•	Align data model design with business definitions validated by key stakeholders.

•	Document data lineage and mapping from source systems to reporting layers.

•	Prepare the KPI Book detailing metric definitions, data sources, and calculation methodologies.

---

Phase 4: Power BI Mock-Up Development, Duration: 1 week, Timeline: Week 6

Summary: Translate business requirements and data model outputs into visual reporting prototypes for stakeholder validation.

Activities:

•	Develop up to eight Power BI mock-ups focused on L2A and CAC insights.

•	Incorporate user experience best practices to ensure clarity and usability.

•	Validate dashboard layouts and KPI visualizations with marketing and leadership teams.

•	Refine mock-ups based on feedback to ensure alignment with decision-making needs.

•	Finalize visual design standards for future reporting scalability.

---

Phase 5: Technical Approach and Implementation Planning, Duration: 1 week, Timeline: Week 7

Summary: Define the technical architecture, integration approach, and roadmap for Phase 3B implementation.

Activities:

•	Develop the technical approach for QuickBooks integration and automated data ingestion pipelines.

•	Outline data transformation and refresh processes within Microsoft Fabric.

•	Define batch processing schedules and monitoring mechanisms.

•	Prepare the Phase 3B Implementation Plan detailing build activities, dependencies, and resource requirements.

•	Present final deliverables including the KPI Book, data model design, mock-ups, and technical documentation.

---

This structured, phased approach ensures that PURE Financial Advisors LLC’s L2A and CAC reporting capabilities are developed with precision, agility, and a clear focus on delivering measurable business outcomes. By progressing methodically from discovery through design and planning, the engagement provides a solid foundation for scalable, automated reporting that empowers leadership with actionable insights into marketing performance and client acquisition efficiency.

7	Outcomes

This engagement will deliver measurable business impact and strategic value by enabling PURE Financial Advisors LLC to gain granular visibility into its Lead-to-AUM (L2A) pipeline and Customer Acquisition Cost (CAC) performance. The initiative aligns with PURE’s B2C financial advisory model and supports both internal leadership and private equity stakeholders in driving data-informed growth and marketing efficiency.

Expected Business Outcomes

•	Granular Lead-to-AUM Visibility: The new data model and reporting suite will provide detailed insights into each stage of the client acquisition journey, allowing leadership to identify conversion bottlenecks and optimize pipeline performance.

•	Accurate Customer Acquisition Cost Measurement: Integration of QuickBooks and Salesforce data will enable precise calculation of CAC metrics, improving understanding of marketing spend effectiveness and ROI.

•	Automated and Reliable Reporting: Automated data ingestion and transformation pipelines will ensure consistent, timely, and accurate reporting, reducing manual effort and improving decision-making speed.

•	Improved Marketing ROI Analysis: Enhanced Power BI dashboards will allow marketing teams to assess campaign performance and allocate budgets based on data-driven insights into lead quality and conversion outcomes.

•	Strengthened Data Maturity and Scalability: Establishing a robust, scalable data foundation within Microsoft Fabric and Azure Synapse will position PURE for future expansion of analytics capabilities and integration of additional data sources.

•	Increased Stakeholder Confidence in Data-Driven Decisions: Consistent, transparent reporting on L2A and CAC metrics will provide senior leadership and investment partners with trusted insights to guide strategic growth initiatives.

8	Business Impact

•	Enhanced Marketing ROI Transparency: Establishes a unified Lead-to-AUM and CAC reporting framework, enabling PURE Financial Advisors to quantify marketing effectiveness and optimize spend allocation across acquisition channels.

•	Data-Driven Growth Decisions: Empowers leadership with granular insights into lead conversion and asset growth, supporting evidence-based decisions that improve client acquisition efficiency and AUM expansion.

•	Operational Efficiency Gains: Automates data ingestion and transformation processes across Salesforce, QuickBooks, and Azure Fabric, reducing manual reporting effort and cycle times by an estimated 40–50%.

•	Improved Data Accuracy and Consistency: Introduces standardized KPI definitions and a single source of truth for pipeline and CAC metrics, minimizing discrepancies and ensuring confidence in executive reporting.

•	Scalable Reporting Foundation: Builds a flexible, extensible data model within Microsoft Fabric and Power BI, allowing PURE to seamlessly integrate future data sources and scale analytics as the business grows.

•	Private Equity Visibility and Value Creation: Provides Lee Equity Partners with diligence-grade reporting on marketing efficiency and growth levers, strengthening portfolio oversight and supporting long-term value realization.

By delivering these outcomes, this engagement will enable PURE Financial Advisors LLC to transform its marketing and pipeline reporting into a strategic growth engine—driving data maturity, operational efficiency, and sustained value creation in the competitive U.S. financial advisory market.