STATEMENT OF WORK BETWEEN

Client

And

JMAN Group

1	Business Context

Pure Financial Advisors LLC is a U.S.-based firm operating in the financial advisory and wealth management industry. The company provides financial advisory services and asset management to individual clients, following a B2C business model. Key stakeholders include Jason Carver, Client Engagement Manager, and Lee Equity Partners, the firm’s investment partner. Pure’s operations rely on a modern data and technology stack encompassing Salesforce, Tamarac, Azure Synapse, Microsoft Fabric, Power BI, and QuickBooks.

The firm is undertaking this initiative to strengthen its Lead-to-AUM (L2A) pipeline and Customer Acquisition Cost (CAC) reporting capabilities. Current reporting provides limited granularity and lacks integrated insights into marketing effectiveness and conversion performance. By developing a comprehensive L2A and CAC data model, Pure aims to deliver automated, accurate, and actionable reporting that connects lead generation activities to asset growth and marketing ROI. This effort will enhance decision-making for leadership and marketing teams while driving data maturity and scalability across the organization.

2	Overview

Pure Financial Advisors’ current reporting environment spans multiple internal teams, primarily data, technology, and marketing, all of which contribute to pipeline and customer acquisition reporting. The firm operates on a connected data ecosystem built around Salesforce and Tamarac for client and portfolio management, Azure Blob Storage for data hosting, and Microsoft Fabric and Azure Synapse for data processing and analytics. Power BI serves as the central reporting suite, providing visual insights across these systems.

Data sources currently include Salesforce, Tamarac, Azure Blob Storage, and QuickBooks, with the latter identified for upcoming integration. The existing infrastructure is cloud‑based, leveraging Microsoft Fabric and Azure Synapse to support data ingestion and transformation. While manual processes are not specified, integration challenges exist around connecting and ingesting data from QuickBooks and ensuring data quality for customer acquisition cost reporting.

3	Understanding

•	Pure Financial Advisors seeks to address limited visibility and granularity in its existing pipeline reporting, particularly around the Lead-to-AUM (L2A) journey and Customer Acquisition Cost (CAC) metrics.

•	Current reporting lacks integrated CAC insights, preventing a clear understanding of marketing efficiency and conversion performance.

•	Data ingestion from QuickBooks is not yet established, creating a gap in capturing and analyzing cost data required for CAC reporting.

•	There is a need for an enhanced L2A and CAC data model that consolidates data from Salesforce, Tamarac, Azure Blob Storage, and QuickBooks.

•	Automated data ingestion and transformation workflows are required to reduce manual effort and ensure consistent, timely reporting.

•	The system must support data and technology stakeholders, senior leadership, and marketing teams as primary users of the reporting outputs.

•	Mandatory integrations include Salesforce and QuickBooks to enable end-to-end visibility across lead, client, and financial data.

4	Objectives

•	Establish a comprehensive Lead-to-AUM (L2A) and Customer Acquisition Cost (CAC) data model that delivers granular insights into pipeline performance and marketing ROI.

•	Automate data ingestion, transformation, and reporting refresh processes to ensure consistent, timely, and accurate reporting.

•	Provide leadership with clear visibility into the full customer journey from lead generation to assets under management, enabling data-driven decision-making.

•	Enhance Power BI dashboards with standardized KPI definitions and intuitive visualizations to improve user experience and reporting clarity.

•	Build a scalable reporting framework capable of supporting future data sources and evolving business needs, driving long-term data maturity across the organization.

5	Deliverables

Throughout the engagement with Pure Financial Advisors LLC, the following key deliverables and artifacts will be provided to ensure a comprehensive and actionable outcome aligned with the project objectives:

---

1. KPI Book

•	Comprehensive documentation of Lead-to-AUM (L2A) and Customer Acquisition Cost (CAC) KPIs, including definitions, calculation logic, and data source mapping.

•	Alignment of KPI taxonomy with industry standards and Pure’s internal reporting framework.

•	Clear linkage between KPIs and business outcomes to support marketing ROI analysis.

---

2. Power BI Mock‑Ups (8 Views)

•	Design of up to eight Power BI dashboard mock‑ups illustrating the future‑state L2A and CAC reporting experience.

•	Visualization of key metrics, conversion funnels, and marketing performance insights.

•	Layout and navigation blueprint to guide the subsequent build phase and user experience design.

---

3. Data Model Design

•	Detailed schema for the integrated L2A and CAC data model connecting Salesforce, Tamarac, Azure Fabric, and QuickBooks.

•	Logical and physical data model diagrams showing relationships, hierarchies, and data flows.

•	Documentation of data transformation logic and integration points for automated ingestion pipelines.

---

4. Data Gap Assessment

•	Identification and evaluation of missing or incomplete data elements required for accurate L2A and CAC reporting.

•	Assessment of data quality, consistency, and readiness across Salesforce, Tamarac, and QuickBooks sources.

•	Recommendations for remediation actions and prioritization of data improvement initiatives.

---

5. Technical Approach

•	Detailed description of the proposed technical solution architecture, including integration methods for QuickBooks and Salesforce.

•	Specification of batch processing pipelines within Microsoft Fabric and Azure Synapse.

•	Outline of automation, refresh cadence, and governance considerations for scalable reporting.

---

6. Phase 3B Implementation Plan

•	Structured roadmap detailing activities, dependencies, and timelines for the build and deployment phase.

•	Definition of milestones, resource requirements, and success criteria for implementation.

•	Sequencing of integration, testing, and rollout steps to ensure smooth transition from design to production.

---

Each deliverable will be iteratively reviewed with Pure Financial Advisors LLC’s leadership and technical teams to ensure alignment with business goals and to incorporate feedback promptly. This structured approach guarantees transparency, accountability, and measurable value throughout the engagement lifecycle.

6	Approach

The engagement with Pure Financial Advisors LLC is designed to address the firm’s specific need for enhanced Lead‑to‑AUM (L2A) and Customer Acquisition Cost (CAC) reporting within the financial advisory and wealth management space. As a B2C business operating across the United States, Pure requires a data‑driven foundation that connects marketing performance to asset growth. This approach leverages the company’s existing Microsoft Fabric and Azure Synapse infrastructure while integrating new data sources such as QuickBooks to deliver a unified, automated, and scalable reporting environment.

Our methodology follows a structured, phased approach that ensures alignment with Pure’s business priorities, technical landscape, and stakeholder expectations. Each phase builds upon the previous one—progressing from discovery and data assessment through model design and implementation planning—culminating in a robust foundation for future reporting scalability. This structure ensures that insights are actionable, data quality is validated, and the final deliverables are ready for seamless transition into the build phase.

---

Phase 1: Discovery & Requirements Definition, Duration: 1 week, Timeline: Week 1

Summary: Establish a shared understanding of business goals, data landscape, and reporting requirements to set the foundation for design and integration activities.

Activities:

•	Conduct kickoff sessions with data, technology, and marketing stakeholders to confirm objectives and success criteria.

•	Review existing documentation for Salesforce, Tamarac, Azure Fabric, and Power BI environments.

•	Map current reporting workflows and identify dependencies for QuickBooks integration.

•	Define key L2A and CAC metrics and confirm alignment with leadership expectations.

•	Develop a detailed project plan and workshop schedule for subsequent phases.

---

Phase 2: Data Source Assessment & Gap Analysis, Duration: 2 weeks, Timeline: Weeks 2–3

Summary: Evaluate current data sources, assess data quality, and identify integration and transformation requirements for the L2A and CAC model.

Activities:

•	Perform data profiling across Salesforce, Tamarac, Azure Blob Storage, and QuickBooks.

•	Identify data gaps, inconsistencies, and quality issues impacting CAC and pipeline reporting.

•	Document data lineage and mapping between systems to support model design.

•	Define ingestion and transformation requirements for batch processing in Microsoft Fabric.

•	Prioritize remediation actions and dependencies for QuickBooks data integration.

---

Phase 3: Data Model Design & KPI Definition, Duration: 2 weeks, Timeline: Weeks 4–5

Summary: Design the target‑state L2A and CAC data model and define KPI logic to support accurate, automated reporting.

Activities:

•	Develop conceptual and logical data models integrating Salesforce, Tamarac, and QuickBooks data.

•	Define KPI calculation logic for L2A conversion and CAC metrics, including data source mapping.

•	Validate model design and KPI definitions with business and technical stakeholders.

•	Align data model structure with Microsoft Fabric and Azure Synapse architecture standards.

•	Document data transformation rules and dependencies for implementation.

---

Phase 4: Power BI Mock‑ups & Reporting Design, Duration: 1 week, Timeline: Week 6

Summary: Translate business requirements and data model outputs into visual reporting prototypes for stakeholder validation.

Activities:

•	Design up to eight Power BI mock‑ups focused on L2A and CAC insights.

•	Incorporate agreed KPI definitions and data hierarchies into dashboard layouts.

•	Conduct review sessions with marketing and leadership teams to refine visualizations.

•	Capture feedback and finalize mock‑ups for inclusion in the design deliverables.

•	Document visualization logic and data dependencies for the build phase.

---

Phase 5: Technical Approach & Implementation Planning, Duration: 1 week, Timeline: Week 7

Summary: Finalize the technical design, integration approach, and roadmap for Phase 3B implementation.

Activities:

•	Define the end‑to‑end technical architecture for data ingestion, transformation, and reporting automation.

•	Develop the QuickBooks integration approach, including data flow and scheduling logic.

•	Outline data governance and quality management recommendations.

•	Prepare the Phase 3B Implementation Plan detailing sequencing, resourcing, and dependencies.

•	Consolidate all deliverables—KPI Book, Data Model, Mock‑ups, and Technical Approach—into the final presentation.

---

This structured, phased approach ensures that Pure Financial Advisors LLC develops its L2A and CAC reporting capabilities with precision, agility, and a clear focus on measurable business outcomes. By aligning technical design with strategic objectives, the engagement positions Pure to achieve scalable, automated, and insight‑driven reporting that supports continued growth and operational excellence.

7	Outcomes

This engagement with Pure Financial Advisors LLC will deliver measurable business impact by transforming how the firm tracks and optimizes its marketing and pipeline performance. Focused on developing a robust Lead‑to‑AUM (L2A) and Customer Acquisition Cost (CAC) reporting framework, the initiative aligns with Pure’s B2C growth model and the strategic objectives of both senior leadership and its investment partner, Lee Equity Partners. The outcome will enable data‑driven decisions that directly link marketing spend to asset growth and client acquisition efficiency.

Expected Business Outcomes

•	Granular Lead‑to‑AUM Visibility: Establishment of a unified L2A data model will provide detailed insights into each stage of the client acquisition journey, enabling leadership to pinpoint conversion drivers and optimize pipeline performance.

•	Accurate Customer Acquisition Cost Measurement: Integration of QuickBooks and Salesforce data will deliver precise CAC metrics, allowing marketing teams to assess ROI and allocate budgets based on verified cost‑to‑conversion ratios.

•	Automated and Reliable Reporting: Implementation of automated data ingestion and transformation pipelines will ensure consistent, timely, and error‑free reporting across Power BI dashboards, reducing manual intervention and improving data trust.

•	Improved Marketing ROI Analysis: Enhanced Power BI visualizations will connect marketing activities to AUM outcomes, empowering leadership to evaluate campaign effectiveness and refine strategies for higher return on spend.

•	Strengthened Data Maturity and Scalability: The new data model and reporting suite will establish a scalable foundation for future analytics expansion, supporting Pure’s long‑term vision of data‑driven growth and operational efficiency.

•	Reduced Decision Latency: By consolidating key performance metrics into a single reporting environment, senior stakeholders will gain faster access to actionable insights, accelerating strategic and investment decisions.

8	Business Impact

•	Granular Marketing ROI Visibility: Establishes a unified Lead‑to‑AUM and CAC reporting framework that quantifies marketing effectiveness, enabling leadership to identify high‑performing channels and optimize spend allocation.

•	Data‑Driven Growth Decisions: Empowers Pure Financial Advisors to make informed strategic decisions on client acquisition and retention by linking lead sources directly to AUM outcomes.

•	Operational Efficiency Gains: Automates data ingestion and transformation across Salesforce, QuickBooks, and Tamarac, reducing manual reporting effort and improving data refresh timeliness by an estimated 40–60%.

•	Enhanced Financial Transparency: Integrates financial and marketing data to deliver accurate CAC metrics, supporting more precise forecasting and profitability analysis across campaigns and client segments.

•	Scalable Reporting Foundation: Builds a flexible data model within Microsoft Fabric and Azure Synapse, ensuring scalability for future data sources and evolving business needs.

•	Investor‑Grade Data Confidence: Provides Lee Equity Partners and senior leadership with a trusted, audit‑ready data asset that strengthens performance tracking and supports future diligence or growth initiatives.

By delivering these outcomes, this engagement will enable Pure Financial Advisors LLC to transform its marketing and pipeline reporting into a strategic growth engine—driving smarter investment decisions, improving operational efficiency, and underpinning long‑term value creation in the competitive U.S. financial advisory market.