STATEMENT OF WORK BETWEEN

Client

And

JMAN Group

1	Business Context

PURE FINANCIAL ADVISORS LLC operates in the financial advisory and wealth management space, delivering financial advisory services and asset management to clients across the United States. The company engages with stakeholders including Jason Carver, the Client Engagement Manager, and Lee Equity Partners, its investment partner. PURE’s business model is predominantly B2C, focusing on guiding individuals and households in reaching their financial goals.

Currently, PURE seeks to enhance the effectiveness and precision of its reporting capabilities, specifically within its Lead-to-AUM (L2A) pipeline and Customer Acquisition Cost (CAC) analysis. Existing pipeline reporting lacks sufficient granularity, and there are gaps in understanding the full journey from lead generation to assets under management, as well as the return on marketing investments. This initiative has become a priority as PURE looks to automate and strengthen data flows between key platforms—Salesforce, Tamarac, Azure Blob Storage, QuickBooks, and the Microsoft Fabric and Synapse data stack—while resolving integration and data quality challenges, particularly with QuickBooks.

The improved L2A and CAC analytics will provide PURE’s leadership and operational teams with actionable, real-time insights, which are integral to data-driven business development and marketing decision-making. Delivering a scalable, automated reporting framework will enable PURE to increase transparency, optimize marketing spend, and support long-term data maturity and operational growth.

2	Overview

PURE FINANCIAL ADVISORS LLC’s current operations related to pipeline and customer acquisition reporting involve the Data, Technology, and Marketing teams. These teams work with several integrated and standalone platforms, including Salesforce, Tamarac, Azure Blob Storage, Microsoft Fabric, Azure Synapse, Power BI, and (to be integrated) QuickBooks. The business relies on these systems for tracking leads, managing client data, and supporting financial and marketing analytics.

At present, the organization utilizes a Power BI reporting suite to deliver business intelligence capabilities. Primary data sources include Salesforce, Tamarac, Azure Blob Storage, and QuickBooks. Microsoft Fabric and Azure Synapse provide the core data platform infrastructure, serving as the foundation for batch data processing and storage. The need exists to connect and ingest data from QuickBooks and assess data quality for Customer Acquisition Cost (CAC) reporting; these tasks represent the main integration challenge currently identified. No manual processes or explicit data governance procedures have been outlined in the information provided.

3	Understanding

•	Limited granularity in existing pipeline reporting prevents detailed insight into the journey from lead to assets under management (AUM) and marketing effectiveness.

•	Lack of integrated Customer Acquisition Cost (CAC) insights hinders PURE’s ability to accurately measure and optimize marketing ROI.

•	Requirement for enhanced Lead-to-AUM (L2A) and CAC data models to improve the precision and utility of reporting.

•	Mandatory integration with QuickBooks and Salesforce, with an emphasis on data ingestion and assessing data quality for accurate CAC analysis.

•	Need for automated data ingestion and transformation pipelines to streamline L2A and CAC reporting processes.

•	The Power BI reporting suite must be upgraded to deliver focused insights and visualizations tailored to pipeline and CAC metrics.

•	Data and technology stakeholders, senior leadership, and marketing teams are the primary users of the enhanced reporting system.

•	Time-sensitive dependencies exist, particularly concerning the ingestion of QuickBooks data and completion of data quality assessments.

4	Objectives

•	Deliver comprehensive Lead-to-AUM (L2A) and Customer Acquisition Cost (CAC) data models and reporting that provide granular insights into pipeline performance and marketing return on investment.

•	Automate the data ingestion, transformation, and reporting refresh processes to streamline workflow and reduce manual intervention.

•	Enable leadership to gain a clear, detailed understanding of the client journey from lead generation through to assets under management, and the effectiveness of marketing expenditures.

•	Enhance user experience with improved Power BI dashboards featuring clearly defined KPIs and intuitive visualizations.

•	Improve pipeline reporting and customer acquisition cost tracking to support informed decision-making and operational effectiveness.

•	Advance the organization’s data maturity and establish scalable reporting capabilities to accommodate future data sources and evolving business needs.

•	Ensure seamless integration of the future-state platform with Salesforce, QuickBooks, Tamarac, and Microsoft Fabric to support comprehensive data connectivity and reporting.

5	Deliverables

Throughout the engagement with PURE FINANCIAL ADVISORS LLC, the following key deliverables and artifacts will be provided to ensure a comprehensive and actionable outcome aligned with the project objectives:

1. KPI Book

•	Detailed documentation of Lead-to-AUM conversion metrics and Customer Acquisition Cost KPIs

•	Definitions and logic for all reporting KPIs, including data sources and calculation methodologies

•	Delivered in PDF format for review and archiving

•	Provided by the end of Phase 3A (Week 3)

2. Power BI Mock-ups

•	Visual mock-ups of the enhanced reporting suite (up to 8 dashboard views)

•	Focused on L2A pipeline and CAC metrics, showcasing proposed visualizations and user interface improvements

•	Delivered as interactive Power BI files and supporting screenshots

•	Presented during Phase 3A (Week 3)

3. Data Model Design

•	Comprehensive data model diagram and technical specification for Lead-to-AUM and CAC reporting

•	Includes entity relationships, data flows, integration points with Salesforce, Tamarac, Azure Blob Storage, and QuickBooks

•	Provided as a design document and accompanying ERD (entity relationship diagram)

•	Delivered at the conclusion of Phase 3A (Week 3)

4. Data Gap Assessment

•	Identification of gaps, inconsistencies, and quality issues in current data sources (Salesforce, Tamarac, Azure Blob Storage, QuickBooks)

•	Recommendations for data remediation and actions required for reliable CAC reporting

•	Delivered as a findings and recommendations report (PDF)

•	Shared during Phase 3A (Week 3)

5. Technical Approach

•	Detailed description of data ingestion, transformation, and automation processes

•	Integration strategy for QuickBooks and Salesforce with Microsoft Fabric and Azure Synapse platforms

•	Documentation of batch processing and automation methods

•	Provided as a technical proposal document

•	Delivered at the end of Phase 3A (Week 3)

6. Phase 3B Implementation Plan

•	Step-by-step roadmap for building and deploying the L2A and CAC data model and reporting suite

•	Timeline, resource requirements, and milestones for the 8–12 week Phase 3B execution

•	Identification of dependencies and risk management strategies

•	Delivered as a detailed project plan (PDF)

•	Provided at the start of Phase 3B (Week 4)

Each deliverable will be iteratively reviewed with PURE FINANCIAL ADVISORS LLC's leadership and technical teams to ensure alignment with business goals and to incorporate feedback promptly. This structured approach guarantees transparency, accountability, and measurable value throughout the engagement lifecycle.

6	Approach

Our engagement with PURE FINANCIAL ADVISORS LLC is designed to deliver a comprehensive, scalable, and automated reporting solution for the Lead-to-AUM (L2A) and Customer Acquisition Cost (CAC) pipeline. Leveraging both best-in-class data engineering practices and established financial analytics frameworks, our methodology focuses on maximizing transparency for stakeholders, improving data-driven decision-making, and ensuring seamless integration with existing technologies such as Salesforce, Tamarac, Azure Synapse, Power BI, and QuickBooks.

We will employ an agile, phased methodology to incrementally address the client’s specific requirements, with each phase building towards an actionable, integrated reporting solution. Through systematic discovery, design, and implementation, we will collaboratively validate requirements, design robust data models, and automate data ingestion, enabling PURE’s leadership and teams to gain granular pipeline insights and maximize marketing ROI.

---

Phase 3A: Discovery & Design, Duration: 3 weeks, Timeline: Week 1 to Week 3

Summary: This phase establishes clear requirements, defines KPIs, and creates detailed mock-ups and architecture for the L2A and CAC reporting solution.

Activities:

•	Stakeholder workshops to confirm business requirements for L2A and CAC reporting

•	Development of a comprehensive KPI Book, including data source mapping and detailed calculation logic

•	Detailed data gap assessment covering Salesforce, Tamarac, QuickBooks, and Azure Blob Storage integration points

•	Preparation of Power BI mock-ups (up to 8 views) to visualize targeted reporting outputs

•	Drafting the technical approach and integration strategy for QuickBooks and existing platforms

•	Delivery of the Phase 3B implementation plan outlining dependencies and timeline

---

Phase 3B: Build & Automation, Duration: 8–12 weeks, Timeline: Week 4 to Week 15

Summary: This phase focuses on implementing automated data pipelines, integrating data sources, and building the Power BI reporting suite.

Activities:

•	Configuration and deployment of automated batch ingestion pipelines in Microsoft Fabric and Azure Synapse

•	Connection and integration of data from Salesforce, Tamarac, Azure Blob Storage, and QuickBooks

•	Implementation of data transformation and quality checks for L2A and CAC metrics

•	Construction of the finalized data model to support granular reporting

•	Development and user acceptance testing of the 8-page Power BI reporting suite with KPI definitions

•	Documentation of data workflows and scheduling of reporting refresh processes

---

By following this phased, methodical approach, PURE FINANCIAL ADVISORS LLC will benefit from clear project governance, early validation of requirements, and incremental value delivery. Each deliverable is tightly aligned with business objectives, operational needs, and technical constraints, ensuring a robust solution that drives actionable insights, data quality, and long-term scalability for the organization’s future growth.

7	Outcomes

The engagement with PURE FINANCIAL ADVISORS LLC will deliver measurable improvements to pipeline reporting and customer acquisition analytics. By developing granular Lead-to-AUM (L2A) conversion and Customer Acquisition Cost (CAC) metrics, the initiative empowers leadership with actionable insights that drive strategic decision-making, optimize marketing spend, and increase operational efficiency. The newly automated, integrated reporting solution will enhance data maturity, enabling Pure to scale its analytics capabilities alongside business growth.

Expected Business Outcomes

•	Granular Pipeline Performance Insights: Provide stakeholders with detailed visibility into the lead-to-AUM journey, leveraging conversion metrics to identify opportunities and bottlenecks within the client acquisition funnel.

•	Optimized Marketing ROI Measurement: Enable marketing teams and leadership to assess the effectiveness of campaigns through integrated CAC reporting, supporting data-driven allocation of resources for maximum return.

•	Automated Reporting Processes: Streamline data ingestion, transformation, and reporting refresh cycles, reducing manual workload and minimizing the risk of human error in pipeline and cost tracking.

•	Improved Data Quality and Integration: Ensure reliable, accurate reporting by integrating QuickBooks data and conducting comprehensive quality assessments, addressing previous gaps in CAC insights for more robust analysis.

•	Executive-Ready Power BI Dashboards: Enhance user experience through clear, visually compelling KPI definitions and dashboards, facilitating faster, more confident business decisions at all levels.

•	Scalable Analytics Foundation: Establish a mature, extensible data platform that supports future reporting needs and integration with new data sources, positioning Pure Financial Advisors for continued growth and innovation.

8	Business Impact

•	Enhanced Financial Insight: Implementation of robust Lead-to-AUM (L2A) and Customer Acquisition Cost (CAC) reporting delivers granular metrics on pipeline performance, empowering PURE FINANCIAL ADVISORS LLC leadership to directly correlate marketing spend with asset growth and allocate resources for maximum return on investment.

•	Automated Data Integration: Automating data ingestion and transformation pipelines from sources such as Salesforce, Tamarac, and QuickBooks eliminates manual consolidation efforts, reducing operational workload and enabling teams to focus on analysis and action rather than data preparation.

•	Optimized Marketing Spend: With improved visibility into conversion rates and CAC, the marketing team can identify high-performing channels and optimize campaign allocation, potentially lowering customer acquisition costs by up to 15% through data-driven decisions.

•	Scalable Reporting Infrastructure: Leveraging the Microsoft Fabric and Azure Synapse platforms creates a scalable reporting environment, future-proofing the organization’s ability to integrate additional data sources and expand analytics capabilities as business needs evolve.

•	Strategic Decision Support: The new Power BI reporting suite with clear KPI definitions increases decision-making confidence for senior leadership, enabling faster, evidence-based strategy adjustments that can accelerate growth and boost competitive positioning.

This initiative provides PURE FINANCIAL ADVISORS LLC with the capability to turn data into actionable insights, resulting in improved financial oversight, increased marketing ROI, and a scalable foundation for continued growth. By automating critical data flows and enhancing reporting granularity, the organization will advance its data maturity and remain agile in a dynamic financial advisory landscape.