STATEMENT OF WORK BETWEEN

Client

And

JMAN Group

1	Business Context

PURE FINANCIAL ADVISORS LLC operates in the financial advisory and wealth management sector, delivering financial advisory services and asset management solutions to clients across the United States. With a business model centered on direct client relationships, the company’s key business stakeholders include Jason Carver, Client Engagement Manager, and its investment partner, Lee Equity Partners.

Currently, PURE is focused on enhancing its Lead-to-AUM (L2A) pipeline reporting and developing more granular customer acquisition cost (CAC) analytics. The main driver of this initiative is the need to provide clearer visibility into the client journey from initial lead to assets under management while enabling robust measurement of the return on marketing spend. Teams across data, technology, and marketing are impacted, and the project requires seamless integration between existing systems such as Salesforce, Tamarac, Azure Blob Storage, and the planned onboarding of QuickBooks.

This initiative is strategically important as it aims to resolve key pain points, such as the limited granularity and insight in pipeline reporting and the current lack of integrated CAC metrics. By establishing an enhanced L2A and CAC data model paired with automated data ingestion and transformation, PURE seeks to deliver actionable insights for senior leadership, supporting scalable growth, improved data maturity, and more informed decision-making on marketing investment and pipeline management. The resulting suite of Power BI dashboards and automated reporting will be foundational in achieving PURE's growth and operational excellence objectives.

2	Overview

The Data, Technology, and Marketing teams at PURE FINANCIAL ADVISORS LLC are directly engaged in managing the firm’s pipeline and customer acquisition reporting. These processes leverage a range of systems and platforms including Salesforce, Tamarac, Azure Blob Storage, Microsoft Fabric, Azure Synapse, and Power BI, with ongoing efforts to integrate QuickBooks into the data environment.

The existing reporting and analytics needs are primarily supported by the Power BI reporting suite. Data for current reporting is sourced from Salesforce, Tamarac, Azure Blob Storage, and QuickBooks. The firm’s cloud and data infrastructure is built on Microsoft Fabric and Azure Synapse platforms. At this time, a requirement to connect and ingest data from QuickBooks has been identified, along with the need to assess incoming data quality to support comprehensive customer acquisition cost reporting. No manual processes or specific performance issues are noted in the client’s documentation.

3	Understanding

•	The client seeks to improve the granularity and depth of Lead-to-AUM (L2A) pipeline and Customer Acquisition Cost (CAC) reporting.

•	Existing pipeline reporting lacks the necessary level of detail and does not provide integrated insights into customer acquisition costs.

•	There is a current gap in integrating QuickBooks data into the CAC reporting process and a need to assess data quality for accurate reporting.

•	The project requires an enhanced L2A and CAC data model, along with a Power BI reporting suite capable of handling expanded data sets.

•	Automated data ingestion and transformation pipelines are necessary to support reliable, up-to-date L2A and CAC reporting.

•	Mandatory integration with both QuickBooks and Salesforce is needed to ensure comprehensive and consolidated reporting.

•	Primary users of the enhanced reporting and data models include data and technology stakeholders, senior leadership, and marketing teams.

•	Success is contingent on reliable access to Salesforce, QuickBooks, and existing Fabric and Synapse data platforms, as well as overcoming constraints related to data access, data quality, and timely QuickBooks integration.

4	Objectives

•	Deliver a comprehensive Lead-to-AUM (L2A) and Customer Acquisition Cost (CAC) data model and reporting suite that provides detailed, actionable insights into pipeline performance and return on marketing investment.

•	Automate data ingestion, transformation, and reporting refresh processes to ensure timely and accurate pipeline and CAC analytics.

•	Enable leadership to gain a granular understanding of the customer journey from initial lead through to assets under management, alongside clear measures of marketing effectiveness.

•	Enhance user experience with improved Power BI dashboards, featuring clear KPI definitions and intuitive visualizations.

•	Improve the accuracy and efficiency of pipeline reporting and customer acquisition cost tracking across the organization.

•	Establish a scalable data platform and reporting solution capable of supporting future data sources, additional analytics needs, and company growth.

•	Achieve seamless integration with Salesforce, QuickBooks, Tamarac, and Azure Fabric to maximize data connectivity and reporting capabilities.

5	Deliverables

Throughout the engagement with PURE FINANCIAL ADVISORS LLC, the following key deliverables and artifacts will be provided to ensure a comprehensive and actionable outcome aligned with the project objectives:

1. KPI Book

•	Comprehensive documentation of all Lead-to-AUM (L2A) and Customer Acquisition Cost (CAC) key performance indicators.

•	Detailed definitions, calculation logic, and data source mapping for each KPI.

•	Format: PDF summary and editable spreadsheet.

•	Delivery: End of Phase 3A.

2. Power BI Mock-ups

•	Interactive mock-ups for up to 8 Power BI report views focused on L2A and CAC reporting needs.

•	Storyboard annotations outlining intended user experience and KPI visualization.

•	Format: Power BI interactive prototypes and PDF screenshots.

•	Delivery: End of Phase 3A.

3. Data Model Design

•	Technical documentation and diagrams of the enhanced L2A and CAC data models covering all integrations and source mappings.

•	Entity-relationship diagrams, field definitions, and sample data pipeline flows.

•	Format: PDF report with supporting diagrams.

•	Delivery: End of Phase 3A.

4. Data Gap Assessment

•	Analysis of available vs. required data across Salesforce, Tamarac, Azure Blob Storage, and QuickBooks.

•	Identification of data quality issues, missing fields, and recommendations for remediation.

•	Format: Assessment report in PDF.

•	Delivery: End of Phase 3A.

5. Technical Approach

•	Detailed technical plan for batch data ingestion processes, including integration with QuickBooks and transformation logic.

•	Specifications for leveraging Microsoft Fabric and Azure Synapse for pipeline automation.

•	Format: Technical documentation in PDF and supporting flowcharts.

•	Delivery: End of Phase 3A.

6. Phase 3B Implementation Plan

•	Roadmap and timeline for the execution of the build phase, outlining milestones, dependencies, resource needs, and risk mitigation strategies.

•	Clear delineation of deliverables, ownership, and success criteria for Phase 3B.

•	Format: Gantt chart, milestone tracker, and narrative plan in PDF.

•	Delivery: End of Phase 3A.

Each deliverable will be iteratively reviewed with PURE FINANCIAL ADVISORS LLC's leadership and technical teams to ensure alignment with business goals and to incorporate feedback promptly. This structured approach guarantees transparency, accountability, and measurable value throughout the engagement lifecycle.

6	Approach

PURE FINANCIAL ADVISORS LLC seeks to elevate its Lead-to-AUM (L2A) and Customer Acquisition Cost (CAC) analytics, automating data pipelines and delivering actionable reporting within Power BI. Our engagement will address these objectives through a structured, collaborative process designed to maximize cross-team input and align technical solutions with business value. The methodology combines rapid discovery and design cycles with targeted technical integration and iterative validation to ensure business stakeholders receive granular insights on pipeline performance and marketing ROI.

The engagement uses Microsoft Fabric and Azure Synapse as the core data platforms, integrating Salesforce, Tamarac, Azure Blob Storage, and QuickBooks data sources. Delivery is divided into two distinct phases: a focused discovery and design cycle followed by an agile build and deployment phase. The approach ensures quick wins for stakeholder alignment in Phase 3A (3 weeks) and robust feature delivery in Phase 3B (8–12 weeks), each anchored by clear deliverables and milestone-driven outputs.

---

Phase 3A: Discovery & Design, Duration: 3 weeks, Timeline: Week 1 to Week 3

Summary: This phase lays the foundation by clarifying requirements, designing the end-to-end L2A and CAC data model, and preparing mock-ups for stakeholder review.

Activities:

•	Conduct workshops with data, marketing, and technology teams to confirm business requirements and success metrics.

•	Assess existing Salesforce, Tamarac, Azure Blob Storage, and QuickBooks datasets for completeness and suitability.

•	Design the overall L2A and CAC data model, including KPI logic, mapping, and technical documentation.

•	Develop Power BI reporting mock-ups (up to 8 views) showcasing intended dashboard layouts, visualizations, and KPI definitions.

•	Prepare a detailed Data Gap Assessment and recommend technical approaches for QuickBooks data ingestion.

•	Document the phase deliverables: KPI Book, Data Model, Power BI mock-ups, Data Gap Assessment, and Technical Approach.

---

Phase 3B: Build & Implementation, Duration: 8–12 weeks, Timeline: Week 4 to Week 15

Summary: This phase delivers the automated pipelines, integrated reporting suite, and scalable data platform capabilities for L2A and CAC analytics.

Activities:

•	Implement automated batch data ingestion pipelines leveraging Microsoft Fabric for Salesforce, Tamarac, Azure Blob Storage, and QuickBooks.

•	Conduct comprehensive data quality assessments to validate source data and monitor ingestion accuracy.

•	Build, integrate, and refine the L2A and CAC data model within Azure Synapse and Fabric environments.

•	Develop, iterate, and deploy the 8-page Power BI reporting suite for L2A and CAC insights, aligning with mock-up views from Phase 3A.

•	Secure UAT signoff from stakeholders, including data, marketing, and senior leadership teams, and manage feedback for final adjustments.

•	Produce the Phase 3B Implementation Plan and ensure all solution documentation and technical artifacts are delivered.

---

The phased approach enables PURE FINANCIAL ADVISORS LLC to achieve rapid alignment on requirements and design, while ensuring scalable, automated, and insight-driven reporting solutions are built and deployed on time. By connecting disparate data sources and integrating advanced reporting capabilities, this methodology establishes the technical foundation for continued data maturity, delivers value to business stakeholders, and supports growth with actionable analytics tailored to the firm's strategic objectives.

7	Outcomes

The proposed engagement will transform PURE FINANCIAL ADVISORS LLC’s ability to analyze and optimize its customer acquisition and asset management pipeline. By delivering enhanced Lead-to-AUM (L2A) and Customer Acquisition Cost (CAC) reporting, the business will gain actionable insights to drive improved marketing ROI, operational efficiency, and data-driven decision making. Success will be measured through more granular visibility into pipeline performance, improved KPI tracking, and streamlined reporting workflows.

Expected Business Outcomes

•	Actionable Pipeline Insights: Leadership will obtain a granular view of the lead journey and pipeline performance, enabling targeted interventions to optimize conversion rates from lead to assets under management (AUM).

•	Improved Marketing ROI Measurement: Enhanced CAC reporting will provide clear visibility into the effectiveness of marketing investments, allowing for precise measurement of customer acquisition costs and strategic allocation of marketing resources.

•	Accurate, Automated Reporting: Automation of data ingestion, transformation, and reporting refreshes will ensure that L2A and CAC insights are timely, consistent, and reliable—reducing manual workload and error risk.

•	Data-Driven Decision Making: With integrated and scalable reporting within Power BI, senior leadership and key stakeholders will be empowered to make informed, data-backed decisions, supporting overall business growth objectives.

•	Scalable Analytics Foundation: The engagement will establish a robust data platform capable of supporting future reporting and analytics needs, ensuring flexibility and scalability as new data sources and business requirements emerge.

•	Enhanced Stakeholder Confidence: Delivering accurate and transparent KPI tracking will increase confidence among business stakeholders and investment partners, strengthening alignment on performance goals and outcomes.

8	Business Impact

•	Enhanced Financial Visibility: The new Lead-to-AUM (L2A) and Customer Acquisition Cost (CAC) data model provides PURE FINANCIAL ADVISORS LLC with granular insights into pipeline performance and marketing ROI, allowing leadership to pinpoint high-performing channels and optimize resource allocation.

•	Operational Efficiency via Automation: Automating data ingestion, transformation, and reporting refresh processes across Salesforce, QuickBooks, Tamarac, and Azure platforms significantly reduces manual reporting effort, accelerating data availability and reliability for quarterly reviews and campaign evaluations.

•	Quantifiable Cost Savings: Integrated CAC reporting enables the marketing team to accurately track acquisition costs and identify areas of spend reduction, supporting a decrease in customer acquisition costs and improved budgeting precision over time.

•	Strategic Growth Enablement: By establishing scalable data and reporting infrastructure within Microsoft Fabric and Azure Synapse, PURE lays the foundation for continued growth, enabling easy expansion to additional data sources and future reporting needs as the business scales.

•	Competitive Advantage through Data-Driven Decision Making: Leveraging Power BI dashboards with clear KPI definitions empowers leadership and stakeholders to act on actionable intelligence, differentiating PURE in the financial advisory market through superior marketing and pipeline transparency.

The proposed solution delivers immediate and ongoing value by transforming PURE FINANCIAL ADVISORS LLC’s approach to pipeline and marketing analytics. Enhanced visibility and automation will drive operational efficiency, financial optimization, and strategic growth, positioning PURE to make more informed decisions and maximize return on investment as it continues to expand its advisory and asset management offerings in the United States.