STATEMENT OF WORK BETWEEN

Client

And

JMAN Group

1	Introduction to JMAN

JMAN is a Data & Analytics Consultancy with 325 employees across London, Chennai, and New York. Our international team is a unique blend of consulting, data science and technology expertise. We specialise in working with private equity firms, and their portfolio companies across the investment lifecycle from diligence to exit. Over the last year, we have worked on 375+ projects with 100 portfolio companies across 51 funds. The experience we have on both sides of the deal in Diligence and at Exit, with some of the most sophisticated data adopters in private equity, gives us a good understanding of how businesses are evaluated, and what bidders are looking for from data.

2	Business Context

PURE FINANCIAL ADVISORS LLC operates in the financial advisory and wealth management sector, offering comprehensive financial advisory services and asset management to clients across the United States. Key stakeholders for this initiative include Jason Carver, the Client Engagement Manager, and investment partner Lee Equity Partners. The business follows a B2C model, engaging directly with end clients to help them achieve their financial objectives.

The organization seeks to address limitations in its current pipeline and marketing analytics by developing enhanced Lead-to-AUM (L2A) and Customer Acquisition Cost (CAC) reporting. The existing reporting framework is constrained by limited granularity, preventing a comprehensive understanding of the full customer journey and the return on marketing investments. Data, technology, and marketing teams all experience gaps in insight due to a lack of integrated and automated analysis tools, as well as the need to connect and quality-assess new data sources such as QuickBooks for more complete CAC reporting.

This project is strategically significant for PURE FINANCIAL ADVISORS LLC, as it aims to deliver a robust and scalable data model and reporting suite that supports growth and data maturity. By automating data ingestion, transformation, and reporting processes—integrated across Salesforce, Tamarac, Azure platforms, and QuickBooks—the company will be positioned to drive more informed decision-making. Enhanced L2A and CAC analytics will enable senior leadership and key teams to track pipeline performance and marketing ROI with greater accuracy, supporting PURE’s long-term goals for business intelligence and process scalability.

3	Overview

Data, technology, and marketing teams at PURE FINANCIAL ADVISORS LLC are actively involved in managing pipeline and customer acquisition reporting activities. These teams work with multiple interconnected processes spanning data management, reporting, and analytics to support the business’s lead management and asset tracking objectives.

The current operational environment leverages several core systems, including Salesforce and Tamarac for client and portfolio data, Azure Blob Storage for data storage needs, and both Microsoft Fabric and Azure Synapse to handle data processing and analytics workloads. Power BI serves as the primary reporting suite, enabling the development and delivery of business intelligence dashboards and reports. QuickBooks has been identified as an additional data source, with ongoing efforts to integrate it more closely into the data ecosystem.

Data from Salesforce, Tamarac, Azure Blob Storage, and QuickBooks forms the basis for existing reporting activities. The organization’s cloud infrastructure centers on Microsoft Fabric and Azure Synapse, providing the foundational platforms for current and planned data management and analytics operations. An outstanding integration focus involves connecting and ingesting data from QuickBooks and addressing the associated data quality assessment required for more comprehensive customer acquisition cost reporting.

4	Understanding

•	The current pipeline reporting lacks the necessary granularity to provide meaningful insights into the customer journey from lead to assets under management (AUM) and marketing effectiveness.

•	Existing customer acquisition cost (CAC) reporting is not fully integrated across all relevant data sources, creating gaps in the measurement of return on marketing spend.

•	Pure Financial Advisors requires a more detailed and unified Lead-to-AUM (L2A) and CAC data model to support strategic business analysis.

•	Integration and ingestion of financial data from QuickBooks is a mandatory requirement, and connecting with Salesforce is also essential.

•	Data quality must be assessed and ensured for effective CAC reporting, as accuracy challenges may impact insights.

•	Automated data ingestion and transformation pipelines are needed to streamline L2A and CAC reporting and reduce manual efforts.

•	Key system users include data and technology stakeholders, senior leadership, and marketing teams, each relying on timely and accurate reporting for decision-making.

•	There are dependencies related to data access, quality, and successful connection to QuickBooks and Salesforce for building the required reporting suite.

5	Objectives

•	Deliver a comprehensive Lead-to-AUM and Customer Acquisition Cost data model and reporting suite to provide granular insights into pipeline performance and marketing ROI.

•	Automate end-to-end processes for data ingestion, transformation, and reporting refreshes to ensure timely and accurate analytics.

•	Empower leadership with detailed visibility into the journey from lead to AUM and clear measurement of marketing effectiveness.

•	Enhance Power BI dashboards with improved KPI definitions and intuitive visualizations to support data-driven decision-making.

•	Strengthen pipeline reporting and customer acquisition cost tracking by integrating data from Salesforce, QuickBooks, Tamarac, and Azure Fabric platforms.

•	Establish a scalable and mature data platform capable of supporting future data sources and expanding reporting needs for organizational growth.

6	Deliverables

Throughout the engagement with PURE FINANCIAL ADVISORS LLC, the following key deliverables and artifacts will be provided to ensure a comprehensive and actionable outcome aligned with the project objectives:

1. KPI Book

•	Comprehensive documentation of Lead-to-AUM and Customer Acquisition Cost metrics.

•	Clear definitions, measurement logic, and calculation methodologies for all KPIs.

•	Format: Structured report (PDF/Word), delivered during the discovery phase.

•	Enables standardized tracking and reporting across teams.

2. Power BI Mock-ups

•	Visual prototypes of the enhanced L2A and CAC reporting dashboards.

•	Up to 8 views showcasing the proposed visualizations and layout.

•	Format: Power BI (PBIX) files and presentation slides, delivered during design phase.

•	Supports stakeholder review and feedback prior to final build.

3. Data Model Design

•	Detailed schema and architecture for the Lead-to-AUM and CAC data model.

•	Includes entity relationships, data mapping, and integration specifications.

•	Format: Data model diagrams and design documentation (PDF/Visio), delivered during discovery.

•	Serves as the technical blueprint for solution implementation.

4. Data Gap Assessment

•	Evaluation of existing data sources (Salesforce, Tamarac, Azure Blob Storage, QuickBooks).

•	Identification of gaps and recommendations for data quality improvements, with emphasis on CAC reporting.

•	Format: Assessment report (PDF/Word), delivered during discovery phase.

•	Guides remediation efforts and ensures data readiness for reporting.

5. Technical Approach

•	Step-by-step plan for ingesting and integrating QuickBooks data into the existing platforms.

•	Description of batch processing pipelines leveraging Microsoft Fabric and Azure Synapse.

•	Format: Technical documentation (PDF/Word), delivered during design phase.

•	Outlines core methods and technology stack for pipeline automation and integration.

6. Phase 3B Implementation Plan

•	Phased, actionable implementation roadmap covering build and deployment activities for L2A and CAC reporting.

•	Key milestones, dependencies, timelines (8–12 weeks), and resource requirements clearly articulated.

•	Format: Roadmap slides and project plan (PDF/Excel), delivered at the conclusion of discovery and design.

•	Provides clarity on next steps, roles, and deliverable sequence for the build phase.

Each deliverable will be iteratively reviewed with PURE FINANCIAL ADVISORS LLC's leadership and technical teams to ensure alignment with business goals and to incorporate feedback promptly. This structured approach guarantees transparency, accountability, and measurable value throughout the engagement lifecycle.

7	Approach

Our engagement with PURE FINANCIAL ADVISORS LLC is designed to enhance pipeline and customer acquisition reporting with a comprehensive, phased methodology. This approach leverages industry best practices for data integration, model design, and automated reporting across the client’s existing technology stack. By focusing on the Lead-to-AUM (L2A) journey and Customer Acquisition Cost (CAC) analytics, we ensure actionable insights that drive informed decision-making and measurable business impact.

The proposed methodology integrates structured discovery, robust data model development, and scalable reporting implementation. Each phase emphasizes close collaboration with client stakeholders across data, technology, and marketing teams, ensuring solutions are tailored to PURE’s requirements. Automation and batch processing within the Microsoft Fabric data platform underpin our data workflows, while Power BI is leveraged for insightful dashboard delivery aligned with leadership needs.

Phase 3A: Discovery & Design, Duration: 3 weeks, Timeline: Week 1 to Week 3

Summary: Establishes the foundation for enhanced L2A and CAC reporting through discovery, data assessment, and solution blueprinting.

Activities:

•	Conduct stakeholder interviews to finalize business requirements and key KPIs

•	Audit and profile data sources including Salesforce, Tamarac, Azure Blob Storage, and QuickBooks

•	Assess current-state data models and reporting workflows

•	Design an enhanced L2A and CAC data model tailored to PURE’s business processes

•	Prepare Power BI mock-ups (up to 8 views) to illustrate proposed reporting suite

•	Document technical approach and prepare a phase 3B implementation plan

Phase 3B: Build & Implementation, Duration: 8–12 weeks, Timeline: Week 4 to Week 15

Summary: Delivers the end-to-end solution for automated data ingestion, integration, and advanced Power BI reporting.

Activities:

•	Develop automated data ingestion and transformation pipelines within Microsoft Fabric and Azure Synapse

•	Design and implement the L2A and CAC data model in alignment with business and technical requirements

•	Integrate QuickBooks data, ensuring data quality for comprehensive CAC reporting

•	Build and validate the Power BI reporting suite with clear KPI definitions and actionable visualizations

•	Conduct user acceptance testing and stakeholder training on new dashboards

•	Deliver a detailed KPI Book, data gap assessment, and solution architecture documentation

This phased approach ensures rapid time-to-value through early stakeholder engagement, rigorous discovery, and agile solution delivery. By aligning technological implementation with PURE’s business objectives and operational timelines, we deliver a robust, scalable reporting platform that empowers leadership with deeper insights and supports ongoing growth.

8	Outcomes

This engagement will deliver measurable improvements in PURE FINANCIAL ADVISORS LLC’s ability to analyze and act on detailed pipeline and marketing effectiveness data. By implementing automated Lead-to-AUM (L2A) and Customer Acquisition Cost (CAC) reporting, the organization will gain granular visibility into every stage of the customer journey, empowering leadership and marketing teams to optimize resource allocation and drive business growth.

Expected Business Outcomes

•	Granular Pipeline Intelligence: Actionable insights into the journey from lead generation to assets under management, improving visibility into sales and marketing performance.

•	Accurate CAC Measurement: Automated and integrated reporting of Customer Acquisition Cost, enabling precise evaluation of marketing spend efficiency and ROI.

•	Improved Decision-Making: Empowered leadership with user-friendly Power BI dashboards containing clearly defined KPIs, supporting informed and timely strategic decisions.

•	Operational Efficiency: Automation of data ingestion, transformation, and reporting processes reduces manual effort and ensures timely, accurate analytics delivery.

•	Scalable Data Maturity: Enhanced data infrastructure and reporting capabilities to support future growth and new data sources, ensuring long-term value and flexibility.

•	Risk Mitigation: Minimized risk of overlooked pipeline issues and suboptimal marketing strategies by providing comprehensive, real-time insights into key business drivers.

9	Business Impact

•	Enhanced Financial Visibility: The implementation of granular Lead-to-AUM (L2A) and Customer Acquisition Cost (CAC) reporting will provide PURE FINANCIAL ADVISORS LLC with precise insight into pipeline performance and marketing ROI, enabling leadership to make informed budget allocations and maximize asset acquisition efficiency.

•	Operational Efficiency Gains: Automating data ingestion, transformation, and reporting processes across Salesforce, QuickBooks, Tamarac, and Azure platforms reduces manual reconciliation and report generation efforts, allowing Data and Technology teams to reallocate up to 20% of their time to higher-value analytics and engagement initiatives.

•	Improved ROI Through Data-Driven Decisions: Enhanced pipeline and CAC dashboards in Power BI furnish marketing teams with actionable KPIs and conversion metrics, empowering targeted campaigns and resource optimization. This approach is anticipated to lower customer acquisition costs by up to 15% while increasing conversion rates from lead to AUM.

•	Strategic Value Creation: Consolidating data sources and integrating with QuickBooks delivers a robust and scalable data model that supports future business growth. The solution’s flexible architecture enables expansion across new data feeds and reporting dimensions without costly system overhauls.

•	Competitive Differentiation: By providing leadership and stakeholders with real-time, granular insights into prospect journeys and marketing effectiveness, Pure Financial Advisors secures a competitive edge in the wealth management industry, positioning itself as a data-driven leader focused on client acquisition and retention.

The proposed solution will drive PURE FINANCIAL ADVISORS LLC toward greater data maturity, sharper business performance analytics, and scalable reporting capabilities. By transforming pipeline and CAC tracking into automated, actionable intelligence, Pure Financial Advisors will strengthen operational agility, elevate decision-making, and unlock sustained growth opportunities.